S&OP TRANSFORMATION PROGRAM

Track Deep-Dive Annexure

VE Commercial Vehicles  |  Companion to the Executive Summary & Sign-Off Document  |  August 2026

Contents

Executive Summary	2

Background & The Problem	2

Program Objective & Success Metrics	2

Program Roadmap	2

What Gets Unlocked, Phase by Phase	3

Track 1 — Demand Planning Workbench (Indenting)	4

Track 2 — Rush Order Management	5

Track 3 & 4 — Pipeline & Planning Intelligence	6

Track 5 — FERT Mapping	7

Track 6 — Supply Plan & EDD- Manual Upload	8

Track 7 — Control Tower & Simulation	9

Track 8 — Make to Order & Rush Order Backlog	11

Annexure	13

# Executive Summary

VE Commercial Vehicles is transforming its Sales & Operations Planning (S&OP) process onto VECVplan, an in-house platform replacing Kinaxis RapidResponse. This annexure provides a detailed, business-level walkthrough of the five areas where the program drives the most meaningful improvement — Demand Planning Workbench, Rush Order Management, Pipeline & Planning Intelligence, FERT Mapping, and the S&OP Control Tower — building on the program's phased roadmap and success metrics summarized below.

# Background & The Problem

The current planning system runs on Kinaxis, but adoption has fallen short of its potential — leaving significant manual, spreadsheet-driven work still happening around it. The rollout was deployed bottom-up with inadequate change management, and indenting was never made mandatory, so user adoption stayed low. Forecast accuracy has been weak, with no pipeline intelligence or industry input feeding it, and forecasts were never surfaced as actionable suggestions for planners to act on. The system itself is rigid, with a complex interface, no guardrails, and no end-to-end workflow. Underneath this sit deeper process gaps: no stocking norms, no fixed criteria for handling non-standard (“stranger”) demand, no linkage between purchase orders and indents, and weak predictability at the platform/family level for the second and third planning months.

# Program Objective & Success Metrics

Objective: Deploy a workflow-based S&OP framework leveraging advanced analytics to align sales, supply, and inventory — targeting zero stock-outs and zero ageing stock across all stock points.

| KPI | Baseline | Target | Why It Matters |
| --- | --- | --- | --- |
| Ageing Stock >90 Days | 20% | ≤5% | Reduce slow-moving, aged inventory |
| Runner Availability (Wt. Avg) | 45% | 80% | Improve fast-mover fulfillment at dealers |
| S&OP 1A vs S&OP 1B Variation | ~70% | ≤30% | Improve plan-to-plan consistency |
| Rush Order | ~10% | ~5% | Reduce reliance on out-of-cycle demand |
| Demand Supply Alignment | 80% | >95% | Tighten the demand-supply match |

# Program Roadmap

- Solution Design (Jun–Jul 2026): functional, technical, and architecture design finalized across all workstreams.

- Phase 0 — Foundation & Transition (Nov 2026–Feb 2027): Kinaxis sunset managed via a live, production-ready workbench covering core indenting and rush order handling.

- Phase 1 — Core Planning & Intelligence (Oct 2026– Feb 2027): system intelligence layered onto the same platform — forecasting, FERT governance, the supply-demand handshake, and a unified control tower.

- Phase 2 — Advanced Planning & Optimization (Mar 2027–Jul 2027, directional): intelligence extends to the dealer edge — dealer-level forecasting, stocking norms, and holistic scenario planning. Detailed scope returns for sign-off as Phase 1 nears completion.

# What Gets Unlocked, Phase by Phase

A summary view of what each phase delivers, and the business value it realizes — read alongside the detailed track write-ups that follow.

|  | Phase 0 · Aug–Sep '26 | Phase 1 · Sep '26–Jan '27 | Phase 2 · Feb–Jul '27 |
| --- | --- | --- | --- |
| Demand Planning workbench (indenting) | MVP live — Kinaxis replaced, zero disruption to ordering. COCO & NPI get dedicated workflows for the first time. | Additional intelligence & guardrails: indents inconsistent with a acceptable pattern get flagged before approval. | Dealer Intelligence unlocked — the same forecast tailored to each dealer's actual pattern. Foundation for auto-replenishment. |
| Planning Intelligence (includes pipeline intelligence) | Not in scope for Phase 0. | Planning Intelligence unlocked — one forecast number per product based on pipeline + TIV + seasonality + past sales, so central planning works off real demand signals, not just history. |  |
| Rush Order & EDD | Structured 4-stage digital workflow — every rush order has an owner and a record. Cancellation workflow. | Add Eligibility rules & SLA-based approval — predictable, faster turnaround instead of an open-ended wait. | EDD integrated with actual supply plan and published automatically — replacing a manually compiled date with one calculated from real production/supply capability. |
| Supply Plan & EDD |  | Simple upload capability — PPC publishes EDD dates to one central location, replacing scattered spreadsheets and emails as the source of truth. |  |
| FERT / Product Data | Not in scope for Phase 0. | More than 20-characteristics evaluated via NLP matching — products matched to replacements automatically, not via spreadsheets. Migration radar flags decline early; shortage-substitution finds the nearest available part. | Automated ramp-up/down/parallel decisioning — less manual judgment per transition. BOM similarity added; formal retirement tracking. |
| Visibility & Control Tower (with simulations) | Not in scope for Phase 0. | Unified Visibility — Key KPIs across Production/Supply, Finance, and Leadership Live. Alerts to flags mismatches & insights for early warning. | Enhancement - KPIs alerts & insights. scenario planning across demand, capacity, and supply. |
| Make to Order (MTO) | Not in scope for Phase 0. | Daily MTO flow — IS/IB orders reach planning & purchasing daily instead of waiting for the monthly cycle, with a delivery date committed within 7 days. Single order record from tender win to delivery. Temporary reference codes let planning start before the final FERT exists; pending balances carry forward automatically. | System-suggested delivery dates for repeat IB orders based on past deliveries. |
| Business Value Realized | Continuity secured — no disruption to dealer ordering. First-ever audit trail on indents & rush orders. | Plans hold better, fewer emergency rush orders, Rush Orders. Single source of truth cuts cross-team disputes. | Less capital tied up in slow stock; better availability of fast movers Demand Supply Alignment tightens. |

# Track 1 — Demand Planning Workbench (Indenting)

Executive Summary

THE BUSINESS CHALLENGE

VECV is sunsetting Kinaxis RapidResponse and moving the S&OP indent cycle onto VECVplan, an in-house platform VECV will own and extend directly. This isn't a like-for-like swap: COCO and regular dealer indents run through disconnected processes with no unified RSM/VH view across channels, the S&OP-1B revision cycle must be reproduced without a gap, plan-performance analytics are largely manual today, and demand netting into a production requirement is a manual, spreadsheet-driven handoff to PPC.

WHAT WE ARE BUILDING

A single web-based Demand Planning Workbench spanning thirteen personas across four parallel workflows — the regular dealer network, COCO, International Business, and two single-owner chains (Institutional Sales, NPI) — converging at Vertical Head and then ISO for national consolidation into a net production plan. Built once, extended always. Phase 0 is a deliberately scoped MVP — the core workflows, approval chain, and dedicated COCO/NPI paths go live first, without the full intelligence layer. Phase 1 builds on the same screens and adds business rules and guardrails — system-enforced checks that flag or block a persona from submitting a value inconsistent with their expected performance. For example, if a dealer's indent quantity for a FERT is far above their historical run-rate or agreed stocking norm, the system flags it for review at the point of entry, rather than the discrepancy only surfacing after approval, as happens today.

CORE BUSINESS REQUIREMENTS

- Tiered indent capture with auto-lock/auto-submit cut-offs at every tier

- Layered review with mandatory-reason overrides, fully audit-trailed

- Two-stage revision governance (locked S&OP-1A + RSM/VH/ISO-only S&OP-1B), matching Kinaxis's existing capability

- Consolidated demand netting — ISO nets VH's indent against safety stock and FG inventory into PPC's production requirement

- Role-based data security enforced at the database level

KEY KPIS & DASHBOARDS

A Summary Dashboard built directly into Phase 0 gives planners: M1-vs-ABP tracking, indent accuracy scoring, stock aging and mix visibility, and vertical rollups — all manual today. VH additionally sees Total Availability and Last Month Sold cards. Phase 1 extends this with market share, RSM/CSM deviation alerts, revenue and GM by FERT, and days-of-coverage — feeding into a future cross-vertical Control Tower cockpit (forecast accuracy, demand variation, aging stock, pipeline-vs-indent mismatch).

PHASE 2 ENHANCEMENTS

The same real-time visibility extends to the dealer. Dealer-level forecasting and dealer-level stocking norms (see Track 3) are surfaced directly inside the workbench, so dealers begin receiving system-recommended indents rather than only submitting requests upward.

EXPECTED BUSINESS OUTCOME

A production-live, in-house replacement for Kinaxis with no functionality lost at go-live; a governed, auditable indent cycle from dealer to national consolidation; faster demand-to-production handoff to PPC; and a platform the wider S&OP transformation — Rush Orders, Planning Intelligence, Pipeline Intelligence, FERT Management, Supply Plan & EDD, and Control Tower — can plug into without a rebuild.

# Track 2 — Rush Order Management

Executive Summary

THE BUSINESS PROBLEM

Rush orders — deliveries needed outside the normal SNOP 1B planning cycle, driven by customer deadlines, competitor threats, or stockouts on fast-moving products — currently move through email and informal follow-ups between the Regional Sales Manager (RSM), Vertical Head (VH), ISO, and PPC (Production Planning & Control). This gives leadership no consistent record of how many rush orders are raised, why, who approved what quantity, or whether the promised delivery date will actually be met, and leaves quantity and cancellation changes to informal requests with no audit trail.

WHAT WE ARE BUILDING

A single portal that gives rush orders the same structured, four-stage governance that the regular planning cycle already has — RSM raises the request, VH and ISO each review and can moderate it, and PPC commits a real delivery date — with every quantity change, hold, rejection, and cancellation captured against a persistent audit trail, and live dashboards that show leadership exactly how much of total demand rush orders represent.

CORE BUSINESS REQUIREMENTS

- Structured intake at the point of request: capture the full context — customer, dealer, product, quantity, and business reason — before a rush order enters the approval chain, so downstream approvers aren't chasing missing information.

- Multi-stage review with quantity control: VH and ISO each get a clear view of what's awaiting their decision, can approve, hold, or decrease (never increase) the requested quantity, and every change is visible to the stages before and after it.

- Delivery-date accountability: PPC commits an actual production-feasible delivery date; if that date runs later than what the customer needs, the RSM must explicitly accept or reject it rather than the order silently proceeding on an unmet promise.

- Governed cancellation, not ad hoc requests: any request to reduce quantity or cancel an order follows the same reviewed chain it was approved through, instead of being handled as an informal, undocumented ask.

- Leadership visibility: dashboards showing rush order volume and quantity by vertical and segment, measured against an agreed target share of total demand, so leadership can see whether rush orders are a controlled exception or a growing pattern.

- Data integrity and traceability: consistent capture of customer, dealer, and order identifiers, and a full timestamped record of when each order reached every stage, so any order's history can be reconstructed on demand.

PHASE 2 ENHANCEMENTS

The validated Phase 1 workflow becomes the foundation for direct SAP/production-order system integration — moving delivery-date commitment from a portal-based confirmation to direct system-to-system integration with production planning.

EXPECTED BUSINESS OUTCOME

Faster, auditable rush-order fulfillment with a documented decision trail at every stage; a real-time, factual read on how much of total demand is being driven through the rush-order exception path and why; and fewer informal escalations between functions.

# Track 3 & 4 — Pipeline & Planning Intelligence

Executive Summary

THE BUSINESS PROBLEM

Forecast accuracy today is not up to the mark. Even where inputs like Total Industry Volume and Share of Business are considered, they aren't applied in a systematic, repeatable way — it depends on who's building the plan and how. External factors that could meaningfully improve accuracy — vehicle registration data, and the visibility that already sits inside the sales pipeline — aren't used at all today. The result is a forecast that's inconsistent in quality and disconnected from signals the business already has access to.

WHAT WE ARE BUILDING

Planning Intelligence combines four inputs into a single forecasting engine: live pipeline signal from CRM, Total Industry Volume, seasonality, and past sales history — with vehicle registration data identified as a future addition once available. Rather than surfacing multiple confusing intermediate versions, the engine produces one single forecast number per product, which is what central planning actually plans against. Alongside that number, an explainability view shows the potential driving factors — so planners can see the “why,” not just the “what”. Also a deep-dive view on the forecast results and alerts.

CORE BUSINESS REQUIREMENTS

- Key inputs are: 1) Pipeline data 2) past sales history 3) TIV. Market insights and Vahan data will be considered based on timely availability of good quality data.

- One explainable forecast number per product — not multiple confusing intermediate versions — combining TIV, seasonality, pipeline, and past sales

- Continuous accuracy tracking against standard metrics — MAPE, WAPE, and Bias — so forecast quality is measured, not assumed

- Authorized override capability, with every override tracked, so planners can act on judgment the system doesn't yet capture

- Necessary logic to enhance the current central planning workbench to consider the current & desired inventory positions (in addition to forecast values)  before indenting.

- Intervention pathways at the right level when accuracy or bias drifts — so a problem gets fixed by the person who can actually fix it, not just observed

- The FERT mapping will be coming in from module 5. The mapping will determine the logic to stitch the demand history (basis the established FERT lineage) and the RRS segmentation. These are critical inputs from the demand forecasting perspective.

PHASE 2 ENHANCEMENTS

The same multi-input forecasting model — this is what unlocks Dealer Intelligence — extends to the individual dealer, incorporating vehicle registration data as it becomes available. The resulting dealer-level forecast is what dealer-level stocking norms (Track 1) are calculated from directly — and, as this foundation matures, becomes the basis for auto-replenishment on fast-moving parts, moving from manual reordering to system-triggered replenishment against those stocking norms.

EXPECTED BUSINESS OUTCOME

A forecast that reflects what's actively happening in the market, not just history — used by central planning in Phase 1 to produce the central plan. Forecast accuracy is expected to improve specifically because these tracking and intervention mechanisms exist: MAPE/WAPE/Bias tracking surfaces where the forecast is drifting, and the right level can intervene before it compounds — rather than accuracy issues only being discovered after the fact.

# Track 5 — FERT Mapping

Executive Summary

THE BUSINESS PROBLEM

Products are discontinued and replaced constantly, but there is no system record connecting an old product to its replacement. A new product's forecast starts from zero even though its demand is really a continuation of what it replaced. Today this is tracked, if at all, in personal spreadsheets — inconsistent and lost when someone changes roles.

WHAT WE ARE BUILDING

A matching engine that compares products across roughly 40 characteristics (engine, tonnage, body type, fuel, wheelbase, and more) plus a text-similarity comparison of product descriptions. Some characteristics must match exactly as a baseline filter; the remainder feed a weighted similarity score. That score, with its full reasoning, is presented to PSP and Marketing, who confirm the correct match — a human-in-the-loop step that lets demand history transfer to the new product deliberately, not automatically. Running alongside this, a migration radar continuously scans FERTs over time, watching for cases where one product's demand is declining while a related product's is rising, flagging likely retirement or replacement candidates before anyone would otherwise notice. This same matching data has an immediate operational payoff beyond forecasting: during a shortage — month-end crunches, a stockout on a fast-moving product — the system can point directly to the nearest matching FERT and its current availability, turning what's today an ad hoc guess into a fast, defensible substitution decision.

CORE BUSINESS REQUIREMENTS

- Multi-characteristic similarity scoring (+20 fields) plus description-text matching, with mandatory-match filters

- Full transparency on match reasoning presented to PSP/Marketing, not a black-box auto-decision

- Continuous migration radar scanning for declining/rising demand pairs within the same product cluster

- A governed workbench with full lineage visualization and audit trail for every mapping decision

- Bulk-transition handling for regulation-driven mass changes (e.g. BS4→BS6 affecting dozens of products at once)

PHASE 2 ENHANCEMENTS

Phase 1 focuses on similarity scoring and human-confirmed matching. Phase 2 adds automated decisioning on transition type — whether a product change should be handled as a ramp-up, ramp-down, or parallel run — along with additional matching characteristics, deeper similarity insights, and Bill of Materials (BOM) similarity as a further signal.

EXPECTED BUSINESS OUTCOME

Demand history that carries forward through product transitions instead of restarting from zero, and a systematic, auditable view of which products are winning, stable, declining, or ready for retirement — replacing informal spreadsheet tracking.

# Track 6 — Supply Plan & EDD- Manual Upload

Executive Summary

THE BUSINESS PROBLEM

PPC compiles delivery dates (EDD) in spreadsheets and shares them through scattered files and emails. There is no single place where sales and planning can see the latest EDD plan.

WHAT WE ARE BUILDING

A simple upload screen where PPC loads the EDD plan from its existing Excel workbook into one central location, separately for S&OP 1A and S&OP 1B. The screen keeps the current workbook layout, rolls day-wise dates into weekly totals, and shows supply against demand.

CORE BUSINESS REQUIREMENTS

Excel upload in the current workbook format, with checks for missing product codes or dates, negative values, and daily/weekly mismatches. A file with errors is rejected and the existing plan stays in place.

- Views on Final Supply Plan View (weekly demand vs. supply per product), Day-wise plan (daily supply, rolled up into weeks), Summary (gap by sub vertical, vertical, and total), and Material Rollout plan.

- Planning rounds: separate data for S&OP 1A and 1B; an upload changes only the selected round.

- Demand shown as read-only; only supply values can be changed.

KEY KPIS & DASHBOARDS

The Summary page shows the supply-demand gap from product level up to the grand total. The Final Supply Plan View shows weekly demand next to weekly supply for each product. The Material Rollout page shows its own totals and gap, but these do not feed into the Summary.

PHASED ROLLOUT

The design document covers only the first release. Per the annexure: next, PPC publishes EDD to one central location instead of scattered spreadsheets and emails. In the subsequent phases, EDD would be calculated from actual production and supply capability and published automatically, rather than compiled by hand.

EXPECTED BUSINESS OUTCOME

One agreed EDD plan per planning round, in one place, replacing spreadsheets and emails.

# Track 7 — Control Tower & Simulation

Executive Summary

THE BUSINESS PROBLEM

Finance, sales, dealers, and planning each work off their own interpretation of the numbers today, with no single source of truth. Problems surface late — an example: when a dealer runs out of approved channel funding, the business sometimes extends unsecured credit rather than lose the sale, creating receivables exposure that goes unnoticed until it's a real problem.

WHAT WE ARE BUILDING

At its core, the Control Tower exists to integrate planning and execution into one continuous loop — so what's planned and what's actually happening are always the same conversation, not two separate ones. A unified dashboard gives every stakeholder a purpose-built view onto the same underlying data — Production/Supply sees net demand and weekly plan adherence; Finance sees a monetary overlay (working capital tied up in inventory, price protection exposure, margin by vertical); leadership sees an exception-based summary rather than another spreadsheet to interpret. A live KPI cockpit tracks forecast accuracy, demand variation, and ageing stock with automatic alerts. A what-if layer (Demand Simulation) lets central planning stress-test the plan — e.g. the impact of a shift in Total Industry Volume, or a faster/slower pipeline conversion — before committing it.

At its core, the Control Tower exists to integrate planning and execution into one continuous loop — so what's planned and what's actually happening are always the same conversation, not two separate ones. It's built around five components:

- Real-Time Performance Monitoring: KPIs spanning inventory, demand, rush orders, supply, and finance in one place, with drill-down from the portfolio level to an individual FERT — so a leadership summary and a planner's detail view are the same underlying data.

- Intelligent Alerting & Thresholds

- Cross-Functional Insights: a pattern engine connecting KPIs across domains, tracing chains like planning instability → rush orders → ageing stock → working capital impact, rather than each domain seeing only its own piece.

- Execution Path & Action Loops

- Simulation & Scenario Modeling: what-if analysis spanning demand, inventory, supply, and financial trade-offs

ILLUSTRATIVE ALERTS — STITCHING PLANNING & EXECUTION TOGETHER

Pipeline-vs-Indent Mismatch: strong pipeline + weak indent → shortage-risk flag before it becomes a rush order. Weak pipeline + strong indent → ageing-stock flag before production commits. Recurring Rush Orders: same FERT rushed 3 cycles running → flagged as High priority alerts Supply Commitment vs. Offtake Drift: delivery committed and met, but dealer offtake lags → flagged immediately for sales or logistics to investigate before it becomes aged stock. Channel Funding Exposure: dealer exceeds approved credit limit but billing proceeds anyway → flagged as unsecured exposure in real time.

CORE BUSINESS REQUIREMENTS

- One shared data layer across finance, business, dealers, and planning — no siloed interpretations

- Purpose-built views per stakeholder, not one generic dashboard

- Automatic pattern detection on financial and planning risk, as illustrated above

- Live KPI cockpit with anomaly alerts, not after-the-fact manual discovery

- What-if scenario capability for central planning, scoped to demand-side variables in Phase 1

PHASED ROLLOUT

Unlike the other tracks, there's no single clean line dividing Control Tower's capabilities into Phase 1 and Phase 2 — the breadth of alerts, insights, and financial integration involved (from inventory and channel-funding data through to automated bank feeds, real-time fund tracking, and dealer-level financial visibility) is deliberately rolled out progressively rather than in one release. Each capability goes live as its underlying data and governance are ready, maturing over time into a real-time command center with holistic scenario planning across demand, capacity, and supply.

EXPECTED BUSINESS OUTCOME

A single, trusted view that closes the loop between what's planned and what's actually happening across finance, sales, dealers, and planning.

# Track 8 — Make to Order & Rush Order Backlog

Executive Summary

THE BUSINESS PROBLEM

Institutional Sales (IS) and International Business (IB) orders are confirmed customer orders with agreed delivery dates. Today they go through the same monthly planning cycle as dealer stock orders. An order that comes in mid-month can wait 13 to 20 days before planning (PPC) or purchasing start work on it. There is challenge in managing pending MTO orders, which are tracked in spreadsheets, and checking an order’s status takes several emails. For IS, late delivery means penalties and the risk of being barred from future tenders. On top of this, about 90% of IS orders need a new product code that does not yet exist when the order arrives.

WHAT WE ARE BUILDING

A separate, faster path for made-to-order demand. Orders reach planning and purchasing every day, the same way rush orders do today, instead of waiting for the monthly cycle. Regular products go straight to planning; new products first go through product development and PMO approval. Every order gets a delivery date within 7 days and is tracked as one record from tender win to delivery. We start with a manual process on today’s tools, then move each step into the system once it works well.

AS-IS AND TO-BE PROCESS

| # | Area | Today | To-Be |
| --- | --- | --- | --- |
| P1 | Order intake | All orders wait for the monthly planning cycle. An order arriving mid-month can lose up to two weeks. | Orders go to planning and purchasing every day, like rush orders. Two routes: regular products go straight to planning and purchasing; new products go through PSP, PMO and product development first, with time limits and tracking. Monthly view kept: daily orders from the 1st to the 17th roll up into S&OP 1A, and from the 18th to the 1st into S&OP 1B. IB gives a 4-month demand forecast. |
| P2 | Order life and pending orders | Pending orders are tracked in a spreadsheet. The unbuilt balance for MTO orders is entered again as a new order with a new date. | Planning gives dates by month (for example, 10 this month, 20 next month), and pending orders build from these dates. Tracked manually for now. Later: one order stays open until fully delivered, and the balance carries forward on its own. |
| P3 | Order tracking | No status view once an order is submitted. Checking “where is my order” takes emails across 2 to 3 systems. | One view of every order through each stage: tender win, purchase order, order entry, planning, delivery date, production, inspection, invoice, dispatch and delivery (for IB, including sea shipment). |
| P4 | Delivery date | Dates are agreed over email with no record. For IB, about 70% of dates are promised from past experience, without checking current capacity. | Delivery date confirmation within 7 days: for regular products, 7 days from the order; for new products, 7 days from PMO approval (to be confirmed with PMO). The date covers the full delivery period, stays fixed once given, and any change needs a reason. Orders still waiting for a date are tracked by age. |
| P5 | Priority | When capacity is short, the order sequence is decided over email and phone. All IB orders are entered as one order type. | ISO sets the priority rules, handled manually for now. Later: each order carries a type (government, direct customer, dealer stock) so priority is applied the same way every time. |
| P6 | Product codes | A new product code takes 5 to 30 days to create a code. About 90% of IS orders and 20 to 30% of IB orders need one. The gap is handled manually. | Orders are entered against a temporary reference code and moved to the final code once it is created, so planning and purchasing can start early. Handled as part of P1. The transition from reference FERT to final code needs to be seamless. |

KEY KPIS & DASHBOARDS

One screen shows which orders have a delivery date, which do not, and how long each has been waiting. We will track three things: the share of orders given a date within 7 days, deliveries made in the promised month, and how long orders wait. Starting values will be measured in the first month of the new process.

PHASED ROLLOUT

We start with a manual process on current tools: daily order flow, the regular and new-product split, the 7-day delivery date, and manual tracking of pending orders and priority. Next, the workbench brings order tracking, reference codes and automatic carry-forward into one flow. Later, the system can suggest delivery dates for repeat IB orders based on past deliveries, and priority rules move into the Control Tower.

EXPECTED BUSINESS OUTCOME

Made-to-order orders reach planning in days instead of weeks. Every order has a delivery date that holds. Sales, planning and purchasing work from one record of each order, from tender win to delivery, which lowers the risk of penalties and lost tenders.

# Annexure

Please follow the path to get the detailed documents

- Sign Off

| # | Track | Name | Document |
| --- | --- | --- | --- |
| 1 | T1 | Centralized Demand Planning Workbench | FDS |
|  |  |  | RTVM |
|  |  |  | User Story |
|  |  |  | UI/UX |
| 2 | T2 | Rush Order Management & EDD | FDS |
|  |  |  | RTVM |
|  |  |  | User Story |
|  |  |  | UI/UX |
| 3 | T3 | Planning Intelligence Engine (Forecasting) | FDS |
|  |  |  | RTVM |
|  |  |  | User Story |
|  |  |  | UI/UX |
| 4 | T4 | Pipeline Intelligence | FDS |
|  |  |  | RTVM |
|  |  |  | User Story |
|  |  |  | UI/UX |
| 5 | T5 | MDM/FERT Intelligence | FDS |
|  |  |  | RTVM |
|  |  |  | User Story |
|  |  |  | UI/UX |
| 6 | T6 | Supply Plan & EDD- Upload | FDS |
|  |  |  | RTVM |
|  |  |  | User Story |
|  |  |  | UI/UX |
| 7 | T7 | Control Tower & Simulation | FDS |
|  |  |  | RTVM |
|  |  |  | User Story |
|  |  |  | UI/UX |
| 8 | T New | MTO and Rush Order enhancement | FDS |
|  |  |  | RTVM |
|  |  |  | User Story |
|  |  |  | UI/UX |
| 9 | - | RTVM | - |
| 10 | - | User Stories | - |

VE Commercial Vehicles · S&OP Transformation Program · Track Deep-Dive Annexure