VECV S&OP Transformation

Phase 1 Addendum — Track 1

Demand Planning Workbench — What Phase 1 Adds

Status:  Draft v0.5 — high-level scope, for effort estimation

Extends:  Phase 0 FSD, Track 1 (Demand Planning Workbench). Track 2 to follow once its Phase 0 FSD is available.

# 1. Purpose and How to Read This Document

This document extends the Track 1 Phase 0 FSD, calling out what Phase 1 adds.

Phase 0, across Track 1, focused on building the core functionality and stabilising the platform. Phase 1 builds on that foundation by adding business rules, conditions and analytics that assume the core is already working. A number of Phase 1 items depend on the statistical forecast, which is delivered by Track 3 — this is called out wherever it applies.

Phase 1 needs to be scoped now, for effort estimation, rather than wait for every open business decision to close. Where we have sufficient clarity, it is stated plainly. Where a decision is still pending, it is listed in Open Items — not hidden inside the scope.

Functional and technical design — including how each item is implemented, in SAP or in the custom VECVplan application — is carried forward by VECV and UST as a subsequent step. This document defines what is needed, not how it is built.

This is a high-level solution design, not a final one. It sets direction and scope now, for effort estimation, rather than waiting for every open business decision to close first. Expect more detailing, and a few more rounds of discussion, once the build phase begins.

# 2. Index of Sections

| Section | Covers | Key Callout |
| --- | --- | --- |
| 3. Phase 0 → Phase 1 Context | How Phase 1 relates to Phase 0 and to Track 3 | Several items depend on the Track 3 statistical forecast |
| 4. Phase 1 Items Already Committed | Dealer, RSM, VH, ISO enhancements | Already in the Phase 0 FSD — no new decision needed |
| 5. Indent Analytics | Indent vs. actuals; indent vs. statistical forecast | Statistical-forecast comparison depends on Track 3 |
| 6. MTO (IS / IB) | Order lifecycle, committed date, demand flow | Validated with IB; IS and PPC sessions pending |
| 7. Additional Phase 1 Business Rules | Dealer indenting, central indenting, M1-M3, indent variation, production, supply, supply plan cycle | From the Rules & Guidelines workbook, tagged Phase 1 |
| 8. Open Items | Business decisions needed before detailed sizing | Read before estimating effort on affected items |
| 9. Out of Scope | Technical and SAP-specific design | Carried forward by VECV and UST |
| Track 2 (to follow) | Not yet covered | Pending — Track 2 Phase 0 FSD not yet available |

# 3. Phase 0 → Phase 1 Context

Phase 0, across Track 1, delivered the core workbench: the tiered indent flow, basic netting, and platform stabilisation. Phase 1 builds on top of this by layering in business rules and conditions — system-recommended values, alerts, accuracy tracking, and more advanced order handling — that assume the Phase 0 core is already live and stable.

A number of Phase 1 items in this document — most notably parts of Indent Analytics (Section 5) — depend on the statistical forecast baseline, which is a Track 3 deliverable, not a Track 1 one. Until Track 3 delivers this baseline, those specific items cannot be activated even if built. This dependency is called out wherever it applies, rather than stated once and assumed.

# 4. Phase 1 Items Already Committed (from the Phase 0 FSD)

The Phase 0 FSD already commits to the following Phase 1 additions, screen by screen. Reproduced here for completeness — no new decision is needed on these.

| Persona | Phase 1 Item | What It Does |
| --- | --- | --- |
| Dealer | Safety stock norm | An automatically calculated safety stock figure added to the indent, using a defined norm formula (the formula itself is explicitly excluded from Phase 0). |
| Dealer | Over/under planning alert | A flag that fires when a dealer's indent is well above or below expected levels, catching over- or under-planning before submission. |
| RSM | Alert rules: volume below ABP, indent above 20% of ABP, RSM at or below Dealer/CSM-ASM | Automatic flags when RSM's volume falls below the Annual Business Plan, indent exceeds 20% of ABP, or the RSM number doesn't exceed what Dealer/CSM-ASM already submitted. |
| RSM | Pipeline reference column | A reference column showing pipeline stock at the region level. |
| RSM | TIV and market share columns | Reference columns showing Total Industry Volume and VECV's market share, to check the region's numbers against the market. |
| VH | System Recommended Indent (Zero based indent); Revenue and gross margin by FERT | System Recommended Indent (Zero based indent) . Shows revenue and gross margin at FERT (product) level, so VH can see the financial impact of the vertical's plan. |
| VH | Days-of-coverage stock review | Shows how many days of stock are on hand per FERT/vertical, as a stock health check before the plan is finalised. |
| VH | Alert rules | Automated flags on the VH screen; part of the Phase 1 alert engine, with the specific rules to be defined in Phase 1 design. |
| VH | Market share and profitability reports | Reporting views on market share and profitability at the vertical level. |
| ISO | Safety stock norm | The safety stock norm calculated automatically rather than entered manually, at the national production-requirement level. |
| ISO | Submission gate checklist | A checklist ISO must clear before finalising the production requirement, for example confirming all VH layers have submitted. |
| ISO | Backlog management | Tracks unfulfilled order balances instead of today's practice, where an unfulfilled amount is dropped and re-indented as a new order each month. |
| ISO | System Recommended Indent | System Recommended Indent (Zero based indent) . |
| ISO | Full audit log | Extends the override-reason trail already captured in Phase 0 into a complete, system-wide log of all changes across the cycle. |

# 5. Indent Analytics

Purpose: measure how well indenting performs against actuals, and — once available — against the statistical forecast baseline, so planners and leadership can see indenting quality and where manual judgement adds or reduces value.

Phase 0 already includes baseline plan-performance tracking (M1-vs-ABP, indent accuracy scoring, stock ageing) in the Summary Dashboard. This section extends that into Phase 1.

## Planned analytics

- Indent vs. Actual — accuracy by FERT, vertical and region, trended over time

- Layer-wise accuracy — how much each tier's override (CSM/ASM, RSM, VH) improves or degrades accuracy relative to the tier below

- Indent vs. Statistical Forecast — comparing the business indent against the system-generated statistical baseline once available, to show where manual indenting adds value over the baseline

- Rollup views — by vertical, region and FERT, for leadership review

Dependency: Indent vs. Statistical Forecast depends on Track 3 delivering the statistical forecast baseline. Indent vs. Actual analytics carry no such dependency and can be delivered independently.

# 6. MTO (IS / IB)

MTO orders — IS and IB — are confirmed, customer-backed orders, currently planned using the same cycle and order logic built for forecast-driven domestic demand. Phase 1 for MTO addresses order lifecycle, committed delivery date and demand flow specifically for IS and IB.

Validated with IB leadership, no objections raised. IS and PPC/Procurement validation sessions are planned but not yet held.

| Process Area | As-Is | Key Challenge | To-Be |
| --- | --- | --- | --- |
| Demand submission cycle | All demand — MTO and MTS — flows to PPC through one monthly S&OP cycle. Orders arriving mid-cycle are not lost; they are consolidated into the next pass. | Latency, not leakage. One cadence does not suit order-driven MTO and forecast-driven MTS. An order can lose up to two weeks of lead time it did not need to lose. | Continuous intake — orders flow to PPC as they arrive, with a daily consolidation window, not a twice-monthly cutoff. |
| Order life and backlog [root cause] | An indent is valid only for the month it is raised. An unfulfilled balance is knocked off and re-indented as a new order. | Four symptoms from one cause: backlog tracked manually; phasing held only as free text; EDD capped at one month; and the re-indented order gets a new date — the direct cause of the date instability IB has raised. | A persistent order object: lives from creation until 100% delivered, decrementing as built. Resolves all four symptoms at once. |
| Order tracking and visibility | No view of order status once submitted — no committed date, no production stage, no dispatch/billing visibility. | IB leadership's primary stated need. Teams cannot answer basic delivery questions without email. | Separate manufacturing (indent) and billing (PO) tracks; end-to-end visibility from receipt to closure. |
| Committed delivery date (EDD) | Dates negotiated by email; for IB, ~70% are committed without consulting PPC, from historical patterns. No variance tracking exists. | An unstable date is one nobody trusts. EDD is capped at one month though IB orders run 2–6 months. | Full-horizon committed date, stable and reason-coded on change. Variance tracking feeds future estimation for the repeatable ~70% of IB (Phase 2). |
| Prioritisation and order categorisation | All IB orders enter as one order type. Resequencing under capacity pressure is decided by email. | No defined basis for deciding which order is displaced. Cannot prioritise by order type when every order is the same type. | A structured order category (institutional / direct / dealer stock) and a defined sequencing basis, once displacement authority is agreed. |
| FERT code availability | Code generation takes 5–30 days; a code unused in 12 months does not appear on demand screens at all. | IS: ~90% of orders arrive before a FERT code exists. IB: ~20–30%. | Reference-code capture, auto-remapped to the real code once created; pending cases routed with an owner. |
| Netting-off and single source of truth | Netting-off runs in an uncirculated working spreadsheet. | No audit trail of submissions or overrides; repeated confusion over which version is current. | Netting-off as a system process, override retained as a logged action with user, timestamp and reason. |
| Stock protection and allocation | Production output is not tagged by destination stream. | Primarily an IS issue — a unit committed to a penalty-bearing IS order can be sold into retail. Limited IB exposure (Bhutan/Nepal Euro-4). | Not yet designed. Requires a business decision on whether committed IS stock should be earmarked before design begins. |
| Backend response to demand | Procurement and manufacturing act on the consolidated cycle output, not on individual order receipt. | The factor most likely to defeat this initiative: faster submission achieves nothing if backend action still waits for the monthly rhythm. | Not a system feature. Requires a cross-functional commitment from Manufacturing and Procurement to act on receipt. |

## Also worth noting

- IS moves from one persona to two (Vertical Head + ISO) — netting-off is required for IS just as it is for IB.

- Automated date estimation is not a reversal of the earlier position — it is narrowed to the repeatable ~70% of IB, targeted for Phase 2, not built into Phase 1.

- Stock protection has no design yet — it is unsolved, not descoped.

# 7. Additional Phase 1 Business Rules (from Rules & Guidelines Workbook)

The rules and guidelines workbook tags the following as Phase 1. Reproduced here, area by area, so they sit alongside the rest of the Phase 1 scope in this document.

| Area | Phase 1 Rule |
| --- | --- |
| Dealer Indenting (Bottom-Up & Mandatory) | Mandatory for Runner and Repeater. Optional for Stranger, against a confirmed customer order. For Stranger, system gives guidance based on the pipeline stage: Confirmation, FA or FC. |
| Central Indenting | Vertical and S&OP jointly finalise the indent, referring to: 1) Business Plan, 2) TIV, Market Share and SOB, 3) Pipeline, 4) Historical data. Outliers get a deep dive: waxing/waning FERTs, over- and under-indenting. Demand cannot be reduced below the cumulative dealer indent for Repeater and Stranger. Central indenting increase is capped at +30% versus the higher of SOB or statistics (still an open question on the exact cap). |
| Indenting (M1 to M3) | M1 is FERT-level, for Runner and Repeater only. M2 and M3 are at platform/indenting level. |
| Indent Variation | S&OP A versus S&OP B comparison, only for Runner and Repeater. |
| Production | Rollover plan is frozen based on S&OP A1 in the first 1st to 10th of the month, for Runner and Repeater only, if demanded. Max rollover is 1/3 of Runner FERT demand. Production must be linear week to week. For Runner vehicles with a high manufacturing lead time (Tippers, Tractor-Trailers, Buses), 30% of the S&OP B2 indent must roll out in the same month. |
| Supply | Standard EDD: Runner = TLT, Repeater = TLT + MLT, Stranger = TLT + MLT + PLT. |
| Supply Plan Cycle | S&OP 1A published on the 25th, S&OP 1B on the 8th. Rush Order SLA is 3 days for EDD (expected date of delivery at the FG yard, plus TLT). EDD must flow back to the dealer through the system, not manually. |

# 8. Open Items

Business decisions required before build can start.

- Displacement authority — who decides which order is bumped when capacity is short, and who holds that authority. (MTO)

- Frozen window — the agreed no-change window before delivery, and whether PPC is empowered to enforce it.

- Reference FERT code handling — how far procurement should proceed against a reference code before the actual code exists.

- Stock protection — whether committed IS stock should be earmarked and protected from retail sale; not yet designed.

- Penalty terms — whether penalty clauses are available in structured form, and from which system.

- The overall process needs alignment with PPC & Procurement.

# 9. Out of Scope — Technical and SAP-Specific Design

Functional and technical design — including how each item is implemented, in SAP or in the custom VECVplan application — is carried forward by VECV and UST as a subsequent step. This document defines what is needed, not how it is built.