VECV S&OP Transformation

Phase 1/2 Addendum — Track 2

Rush Order Management — What Phase 1/2 Adds

Status:  Draft v0.4 — high-level solution design, for effort estimation.

Extends:  Phase 0 FSD, Track 2 (Rush Order Management), v3.0. Section 3 below consolidates every Rush Order requirement identified so far into one table.

# Contents

1. Purpose and How to Read This Document	1

2. Phase 0 → Phase 1/2 Context	2

3. Consolidated Phase 1 Requirements	2

4. Open Items	5

5. Out of Scope — Technical and SAP-Specific Design	6

This is a live Word field. Right-click it and choose "Update Field" (or press F9) after any edit, so the page numbers stay correct — the numbers above are accurate for this version as generated.

# 1. Purpose and How to Read This Document

Phase 0 for Rush Order Management was about building the base capability: a working, digital, event-driven workflow that takes a request from RSM through VH and ISO to PPC. It replaces what used to be an ad hoc, email-driven process with no structured tracking at all. That base is now live in an interactive prototype, and a few capabilities originally expected only in Phase 1/2, such as Hold, Cancellation with PPC's sign-off, and the EDD Accept/Reject loop, have already been pulled into Phase 0.

Phase 1 builds on that foundation. It does not rebuild the base capability, it adds the business rules, guardrails, and system integration that make the application practical to run day to day, not just functionally complete. That includes eligibility rules for who can raise a rush order and when, an automated delivery date pulled from live production data instead of manual entry, alignment with Procurement before that date is finalised, and the analytics and audit trail leadership needs to manage the process over time, not just order by order.

This document consolidates that Phase 1 scope into a single requirements table (Section 3), pulling from the Phase 0 FSD, from what Rush Order needs in common with MTO (Track 1), and from the Rules and Guidelines workbook, so all of it sits in one place with its source and status tagged. Where a decision is still pending, it is listed in Open Items (Section 4), not hidden inside the table.

Functional and technical design, including how each item is implemented, in SAP or in the custom VECVplan application, is carried forward by VECV and UST as a subsequent step. This document defines what is needed, not how it is built.

This is a high-level solution design, not a final one. It sets direction and scope now, for effort estimation, rather than waiting for every open business decision to close first. Expect more detailing, and a few more rounds of discussion, once the build phase begins.

# 2. Phase 0 → Phase 1/2 Context

Phase 0, across Track 2, delivered a fully built, event-driven four-stage approval workflow — RSM → VH → ISO → PPC — live in an interactive prototype. Several capabilities originally scoped for Phase 1/2 in earlier drafts of the FSD have since been pulled forward and built in Phase 0: Hold actions at VH and ISO, the full Cancellation workflow with PPC's final sign-off, the VH and ISO aggregate dashboards, the EDD Accept/Reject loop, and manual CSV-based Supply Plan integration. What remains as genuine Phase 1/2 scope is largely live system integration, analytics, and configuration layered on top of this already-working base.

A number of Phase 1/2 items in this document — most notably the automated EDD from SAP PP (Section 3) — depend on SAP PP system access being confirmed (Assumption A-06 in the Phase 0 FSD). Until that access is confirmed, those specific items cannot be sized or built even if otherwise ready. This dependency is called out wherever it applies, rather than stated once and assumed.

# 3. Consolidated Phase 1 Requirements

This table pulls together every Rush Order requirement identified so far: what the Phase 0 FSD already delivers and commits to Phase 1/2, what Rush Order needs in common with MTO (Track 1), what the Rules & Guidelines workbook tags for Phase 1, and a few points raised directly in review. Each row is tagged with where it came from and its current status.

| Area | Requirement | Source / Status |
| --- | --- | --- |
| Order identity | Order created as a persistent object the moment RSM (or, once built, the dealer) saves it; the same ID carries through to closure, never recreated. | Rush Order FSD (Phase 0, built); also a shared requirement from the MTO comparison |
| Tracking and visibility | Field-level audit trail: every change to every field, who, what, when, immutable. | Rush Order FSD (Phase 1/2); also surfaced by the MTO comparison |
| Tracking and visibility | Rolled-Up Control Tower view & Analytics combining RSM, VH, ISO, and PPC KPIs into one screen. | Rush Order FSD (Phase 1/2) |
| Tracking and visibility | RO analytics: volume by reason code, vertical, RSM, trended cycle over cycle. | Rush Order FSD (Phase 1/2) |
| Tracking and visibility | Reverse notifications: upstream persona told when a downstream one changes the quantity. | Rush Order FSD (Phase 1/2) |
| Tracking and visibility | Direct Dealer Rush Order capabilities |  |
| Eligibility and categorisation | No rush order for Runner FERTs. Only Stranger and Repeater, if not already indented, against differential margin. To be built into Phase 1 on both the RSM screen and the future Dealer-direct screen. | Rules Excel (Phase 1); scope confirmed in review |
| Eligibility and categorisation | Allowed only at pipeline stage of Confirmation, FA, or FC; | Rules Excel (Phase 1) |
| Eligibility and categorisation | Rush Orders to be avoided on Stranger FERTs - Seasoned demand or expectional cases stocking will be done based on approval | Rules Excel (Phase 1) |
| Eligibility and categorisation | The differential-margin condition on Stranger/Repeater rush orders should be validated somewhere in the workflow, not just assumed true before the order is raised. | New requirement, confirmed in review |
| Delivery date (EDD) | A theoretical EDD is auto-calculated the moment the order is created, and shown to the dealer/RSM at that point. | Rush Order FSD (Phase 0, built) + Rules Excel (Phase 1) |
| Delivery date (EDD) | Standard EDD formula: Runner = TLT, Repeater = TLT + MLT, Stranger = TLT + MLT + PLT. | Rules Excel (Phase 1) |
| Delivery date (EDD) | EDD must flow back to the dealer automatically through the system, not manually. | Rules Excel (Phase 1) |
| Delivery date (EDD) | PPC's commitment window and Supply's confirmation SLAs should be reviewed and aligned as part of Phase 1 design, so the commitment timeline is consistent end to end. | Synthesis note across Rush Order FSD + Rules Excel, to be worked out during Phase 1 design |
| Procurement alignment | After PPC's initial assessment, the order is routed to Procurement for a material or component availability date. | New requirement, confirmed in review |
| Procurement alignment | Procurement reverts with an availability date; PPC then finalises the EDD against that date, rather than committing independently of Procurement. | New requirement, confirmed in review |
| Approval chain | Dealer can raise a rush order directly, instead of going through the RSM. | Rush Order FSD (Phase 1/2, only found in Assumption A-07) |
| Approval chain | Bulk RO creation: one request covering multiple FERTs. | Rush Order FSD (Phase 1/2) |
| Approval chain | Configurable auto-approval threshold at VH stage; VH still notified. | Rush Order FSD (Phase 1/2) |
| Approval chain | Live SLA countdown shown to VH. | Rush Order FSD (Phase 1/2) |
| Approval chain | ISO can check the live Institutional Sales order book before releasing. | Rush Order FSD (Phase 1/2) |
| Approval chain | ISO can release part of an approved quantity rather than all of it at once. | Rush Order FSD (Phase 1/2) |
| Approval chain | SLA reminder before the RSM auto-cancellation deadline, not just a notice at the deadline. | Rush Order FSD (Phase 1/2) |
| Approval chain | SLA countdown alerts, and escalation if PPC exceeds its commit window. | Rush Order FSD (Phase 1/2) |
| Approval chain | Multi-date split-delivery: splitting one order across multiple dates and quantities. | Rush Order FSD, not yet assigned a phase |
| Cancellation | Once EDD is confirmed, the dealer gets a 2-day cancellation window; rollout sequencing only starts after that window closes. | Rules Excel (Phase 1); still open, see Section 4 |

# 4. Open Items

Business decisions required before UST can size the affected items with confidence. Carried forward from the Phase 0 FSD's Open Items log (Section 8.2) where they bear on Phase 1/2 scope, plus one new item raised in review.

| # | Open Item | Detail | Owner |
| --- | --- | --- | --- |
| OI-05 | Multiple FERTs in one RO | Current design is one FERT per Rush Order, confirmed still true in the Phase 0 build. Business to confirm whether a single RO can cover multiple FERTs — this gates the "Bulk RO creation" item in Section 3. | Hemant / Sanjay |
| OI-06 | Reason code picklist finalisation | Confirm the 6 reason codes plus 'Other' are complete and correctly described. Any change after build start requires a code change. | Rajkumar / Sanjay |
| OI-07 | Hold duration | Confirm whether On Hold – VH / On Hold – ISO should have a maximum duration before auto-expiry or an escalation alert, or remain indefinite as currently built. | Hemant / Sanjay |
| OI-09 | Bulk-action notification granularity | Confirm whether a batch action (for example submitting 5 drafts to VH at once) should fire one email per Rush Order, or a single consolidated batch-summary email. | Hemant / Ekansh |
| OI-12 | RSM EDD-Ack SLA | Confirm the exact SLA window for RSM's Accept/Reject response, and whether a reminder should fire before it lapses — this gates the "SLA reminder" item in Section 3. | Hemant / Ekansh |
| OI-13 | Dealer cancellation window | Once Dealer is added as a workflow participant (Phase 1/2), confirm how the dealer's 2-day cancellation window (Section 3, Cancellation) integrates with the existing VH/ISO/PPC cancellation flow: same approval path, or a separate step. | — |

# 5. Out of Scope — Technical and SAP-Specific Design

Functional and technical design — including how each item is implemented, in SAP or in the custom VECVplan application — is carried forward by VECV and Tech partner as a subsequent step. This document defines what is needed, not how it is built.