VECV S&OP TRANSFORMATION

MDM & FERT Governance

Functional Solution Design Document

Enhanced End-to-End Business, Functional and Control Design

Golden FERT Master · Planning Readiness · Product Hierarchy · Lifecycle & Lineage · ECN Governance · Data Quality · Integration · Control Tower

Document Purpose Define the target functional solution, governance operating model, workflows, data standards, validations, roles, controls, integration requirements and phased implementation for managing FERT master data as a trusted enterprise planning object across VECV S&OP.

| Document | Value |
| --- | --- |
| Programme | VECV S&OP Transformation |
| Workstream | MDM & FERT Governance |
| Document Type | Functional Solution Design Document |
| Version | V7.0 - Highly Detailed |
| Status | Working Draft for Business and IT Review |
| Prepared For | VECV Business, Central Planning, Engineering, MDM, Manufacturing, PPC, SAP/IT and UST |
| Date | 14 July 2026 |
| Confidentiality | Confidential - Project Use Only |

Design Positioning Create once. Approve once. Synchronize everywhere. Audit every change. Certify before planning.

# 0. Document Control and Governance

| Version | Description | Author / Role | Reviewer | Sign-off Status |
| --- | --- | --- | --- | --- |
| v4.0 | Highly detailed FSD consolidating current-state FERT creation, manual mapping, two MDM solution books, DPW and Rush Order dependencies. | MDM / FERT Governance Workstream | Business, Engineering, MDM, Central Planning, SAP/IT, UST | Pending |
| v3.0 | Expanded detailed draft. | Project Team | Internal Review | Superseded |

| Approval Role | Expected Approver | Approval Focus |
| --- | --- | --- |
| Business Process Owner | VECV S&OP / Product Planning Lead | Business process, scope, policies and lifecycle behavior |
| Engineering / IDM Owner | Product Development / PLM Owner | Technical attributes, ECN and product identity |
| MDM Owner | Master Data Governance Lead | Data standards, workflow, stewardship and quality controls |
| Manufacturing Engineering | ME / BOM / Routing Owner | Manufacturing readiness and BOM/routing controls |
| PPC / Supply Planning | PPC Lead | Planning parameters, plant-line and execution readiness |
| IT / Architecture | VECV IT / SAP / Integration Lead | System of record, interfaces, security and technical feasibility |
| Implementation Partner | UST Technical Lead | Build feasibility and technical specification readiness |

# 1. Executive Summary

Core Thesis VECV does not only need cleaner material data. It needs a governed enterprise capability in which every FERT is uniquely identified, classified, validated, lifecycle-controlled, traceable, synchronized and formally certified as planning-ready before it can influence demand, supply, production, rush-order or S&OP decisions.

## 1.1 Business Objective

Establish a single authoritative Golden FERT Master for final assembly planning objects.

Prevent duplicate, incomplete, invalid, obsolete or unsynchronized FERTs from entering VECVplan.

Protect forecast continuity through predecessor-successor, migration, ramp-up/ramp-down and dual-running governance.

Create clear ownership and approval for FERT creation, ECN changes, hierarchy, characteristics, planning parameters and retirement.

Provide measurable planning readiness through audit checks, scorecards, exceptions and a prioritized remediation backlog.

Integrate governance with IDM/PLM, SAP, BW/DVM, VECVplan Demand Planning, Rush Order, Pipeline, Supply Planning and Control Tower.

## 1.2 Proposed Solution in One View

| Solution Pillar | Functional Capability | Primary Outcome |
| --- | --- | --- |
| Golden FERT Master | One governed record with identification, hierarchy, characteristics, plant, BOM, routing, planning parameters, lifecycle, lineage and integration status. | One trusted planning identity. |
| Creation vs ECN Decision Gate | Classifies whether a product change requires a new FERT or must remain on the existing FERT under ECN control. | Prevents unnecessary code proliferation. |
| Planning-Ready Certification | Hard gate before a FERT becomes visible in S&OP, indenting or rush-order selection. | Only usable and executable products enter planning. |
| Lifecycle & Lineage | Controls migration, ramp-up/down, dual-running, one-to-many and many-to-one transitions. | Preserves forecast history and avoids old-code planning. |
| Validation Engine | Mandatory fields, code lists, combination rules, duplicate checks, BOM/routing and status checks. | Defects prevented at source. |
| Workflow & Stewardship | Role-based create/change/retire approvals, reason codes, SLAs and audit trail. | Accountability and controlled change. |
| Integration & Reconciliation | Field ownership, interface status, cross-system comparison and failure handling. | Consistent master data across systems. |
| MDM Control Tower | Quality KPIs, alerts, ageing, root-cause and action closure. | Management visibility and continuous improvement. |

# 2. Scope, Boundaries and Design Principles

## 2.1 In Scope

FERT creation and change governance

New FERT versus ECN decision policy

Golden FERT master data model

Configurable product hierarchy and planning family

Planning characteristics by vertical

Lifecycle and predecessor-successor lineage

Manual mapping process digitization

Duplicate and similarity controls

Planning-ready certification

Workflow, roles, RACI and audit trail

IDM/SAP/BW/DVM/VECVplan integration controls

Audit checksheet, scorecard, fix backlog, KPIs and alerts

## 2.2 Out of Scope for Phase 0 Design / MVP Unless Separately Approved

Physical mass cleansing of the full legacy population

Replacement of IDM/PLM or SAP material creation systems

AI-based duplicate detection beyond basic configurable similarity scoring

Automatic ECN extraction where source APIs are unavailable

Automated forecast transfer execution before lineage rules are business-approved

BOM engineering authoring, production scheduling or procurement execution

Technical build details, API contracts and database schemas, which belong in the Technical Specification

## 2.3 Governing Design Principles

| Principle | Meaning | Control |
| --- | --- | --- |
| Unique | One planning identity should not exist under multiple uncontrolled FERTs. | Duplicate/similarity check and approval override. |
| Standardized | Naming, hierarchy, UoM, attributes and statuses use controlled standards. | Data dictionary and code lists. |
| Authoritative | Each field has a defined system of record and owner. | Field ownership matrix. |
| Governed | Create/change/retire actions follow workflow and authorization. | Approval matrix and immutable audit. |
| Effective-dated | Hierarchy, lifecycle and lineage changes preserve historical context. | Valid-from/to and versioning. |
| Planning-ready | FERT is not visible to planning until all mandatory controls pass. | Certification gate. |
| Synchronized | Consumers receive the same approved values. | Interface status and reconciliation. |
| Exception-driven | Users work on exceptions rather than manual scanning. | Dashboard, alerts and action queue. |
| Build-once-extend-always | MVP foundation is retained and extended in later phases. | Configurable rules and permanent data model. |

# 3. Current-State Understanding

## 3.1 Current FERT Creation Process

Sales collects market requirements.

Marketing reviews market inputs and defines product requirements.

PSP evaluates the requirement and initiates product planning.

Product Development develops the product and initiates FERT creation when the finished-good identity changes.

The workflow is executed in IDM.

EBOM is prepared and approved.

New FERT code is generated and routed for approval.

Basic Views are generated in IDM and pushed to ECC/SAP.

A manual email is sent after the data push.

Remaining ECC views are generated.

After all required views and validations are completed, the FERT is released for business use.

## 3.2 Current FERT Mapping Process

ISO SPOC shares the latest Live FERT file.

Team filters the population by vertical: HD, LMD, SCV and Bus.

Data is rearranged using FERT description to infer model, emission norm, tonnage, vertical, category and technical details.

One or two financial years of sales are added using lookup logic.

Low-selling, declining or potentially inactive FERTs are identified.

Business experts confirm migration and final mapping.

The Final FERT Mapping Sheet is released for planning.

Current-State Risk The process is knowledge-intensive, file-based and dependent on description parsing, lookup logic and expert memory. It does not provide a governed relationship object, effective-dated transition rules, automated validation, auditability or real-time propagation to planning consumers.

## 3.3 Current-State System Landscape

| System / Layer | Current Role | Observed Governance Concern |
| --- | --- | --- |
| IDM / PLM | Product definition, EBOM, FERT initiation and basic views. | Planning attributes, lifecycle and downstream readiness may not be complete or visible at creation. |
| SAP ECC / S/4 | Material master, plant views, BOM, routing, MRP and execution data. | Some views are generated after manual notification; completeness and timing can differ. |
| BW / DVM | Reporting and analytical consumption. | Potential timing and value mismatch with source systems. |
| Excel / Mapping Sheets | Current mapping, classification and expert decisions. | Multiple versions, manual changes and limited auditability. |
| VECVplan / Planning | Demand workbench, Rush Order and future S&OP capabilities. | Requires only valid, active and planning-ready FERTs. |
| Control Tower | Future alerts and executive visibility. | Needs trusted master-data status and issue ownership. |

# 4. Problem Catalogue and Detailed Solution by Issue:

| ID | Pri. | Issue | Detailed Functional Solution | Acceptance Outcome |
| --- | --- | --- | --- | --- |
| MDM-001 | High | FERT code lineage not readily available | Create a governed Lineage Relationship object supporting one-to-one, one-to-many, many-to-one, reference-copy, engineering revision and commercial replacement. Capture predecessor, successor, relationship type, effective dates, forecast transfer %, inventory depletion rule, ramp dates, reason and approver. | Planning can aggregate or transfer history consistently; all transitions are auditable. |
| MDM-002 | High | Incorrect or incomplete planning characteristics | Introduce vertical-specific mandatory characteristic templates; controlled values; source ownership; conditional rules; completeness score; change approval; exception queue. | Every active planning FERT has complete, valid characteristics. |
| MDM-003 | High | No established planning family hierarchy | Implement configurable hierarchy: Business Unit > Vertical > Sub-Vertical > Planning Family > MPG/Model Group > Characteristic Combination > FERT > Plant Variant. Effective date all mappings and preserve history. example: aggregate engine need planning, aggregate axle planning, aggregation of major item, material available solving. | Consistent roll-up and drill-down across all personas and reports. |
| MDM-004 | High | Characteristic combination validation gap | Maintain valid-combination rules by ertical/platform; block critical invalid combinations; allow controlled exception with engineering and business approval. Example: conversions issue | Invalid combinations are prevented before planning release. |
| MDM-005 | High | Ramp-up / ramp-down not controlled | Maintain time-phased transition profile, start/end dates, old/new shares, inventory depletion, dealer visibility and forecast transfer logic. Enforce total share = 100% where applicable. | Smooth transition and reduced shortage/excess risk. |
| MDM-006 | High | Engineering change impact not visible in planning | Add ECN impact classification covering planning, manufacturing, inventory, commercial, regulatory, costing and service identity. Route unchanged identity to ECN; changed identity to new-FERT workflow. Trigger affected-system and planning-readiness review. PLM: involved, supplier changes, | ECN and new-FERT decisions become consistent and auditable. |
| MDM-007 | High | Duplicate or similar FERTs | Run exact and weighted similarity checks before creation; show candidates and differences; require decision: reuse existing, create revision, create true new FERT, or merge/block legacy. Store rationale. Example: | Reduced SKU proliferation and rationalization backlog. |
| MDM-008 | High | Lifecycle status missing or weak | Implement status model Draft, Under Review, Approved for Planning, Active, Ramp-Up, Ramp-Down, Blocked for New Demand, Obsolete/Inactive. Define behavior by process and automatic visibility rules. | No obsolete/blocked FERT can be used for new demand. |
| MDM-009 | High | BOM and material master mismatch | Planning-ready gate checks active BOM, validity, alternate BOM, production version and routing. Reconcile material status with BOM/routing status. Route defects to Manufacturing Engineering. | Only manufacturing-ready FERTs reach execution planning. |
| MDM-010 | Medium | UoM inconsistency | Govern base, sales, planning and production UoM; validate conversion factors; effective-date changes; prevent zero or conflicting conversions. | Consistent quantities across planning and execution. |
| MDM-011 | High | Missing MRP and planning parameters | Require MRP type, lot size, safety stock policy, strategy group, procurement type, lead time, planning plant and relevant rounding/minimum lot fields before certification. | Reliable MRP and supply-planning behavior. |
| MDM-012 | Medium | Lead-time inaccuracies | Define lead-time components, owner and source; validate by product/plant; monitor outliers and stale values; require approval for changes. | Improved EDD and plan feasibility. |
| MDM-013 | Medium | Procurement type errors | Validate procurement type and special procurement against plant, material type, BOM and production version; route exceptions to PPC/Procurement. | Correct sourcing and supply behavior. |
| MDM-014 | High | Manual changes without governance | All governed changes require request ID, reason, before/after value, requester, approver, timestamp and effective date. Restrict direct edits and produce audit log. | Traceable, controlled master-data changes. |
| MDM-015 | High | Multiple Excel sources outside SAP | Register all temporary files, define authoritative sources by field, migrate approved relationships and hierarchy to governed tables, prohibit shadow-master use in production planning. | One trusted, reconciled master-data view. |
| MDM-016 | High | Unclear ownership | Define data owner, steward, approver and technical custodian for every data group; SLA-based task queues and escalation; RACI embedded in workflow. | Clear accountability and faster closure. |
| MDM-017 | Medium | No central MDM quality dashboard | Build MDM Control Tower with planning-ready %, duplicate candidates, missing attributes, hierarchy gaps, inactive visibility, lineage gaps, BOM/routing gaps, sync failures, ageing and owner workload. | Proactive governance and measurable improvement. |

| 4. Problem Catalogue and Detailed Solution by Issue enhanced |  |  |  |  |
| --- | --- | --- | --- | --- |
| 4.1 MDM and FERT Governance Business Issue Catalogue |  |  |  |  |
| This table describes the identified MDM and FERT governance issues, the operational situation behind each issue, a representative VECV example, and the resulting business challenge. |  |  |  |  |
| ID | Priority | Issue | Issue Details | Business Challenge |
| MDM-001 | High | FERT code lineage not readily available | The relationship between an old FERT and its replacement, successor, revised or commercially equivalent FERT is not maintained in a structured and governed manner. One-to-one, one-to-many, many-to-one, reference-copy and engineering-revision relationships may exist but are not consistently available to planning. Example: An older BS6 vehicle FERT is replaced by two new FERTs because of an engine or emission change, but the predecessor–successor relationship and forecast-transfer percentage are maintained only in emails or Excel files. | Demand history remains attached to the discontinued code and is not transferred to the successor code. This results in forecast discontinuity, inaccurate runner/repeater/stranger classification, duplicate demand, excess old-model inventory or shortage of the new model. Example: The new FERT appears to have no sales history and is forecast as a stranger even though it replaces a high-volume runner. |
| MDM-002 | High | Incorrect or incomplete planning characteristics | Planning-relevant attributes such as vertical, platform, model, MPG, engine type, fuel type, wheelbase, load body length, GVW, cabin type, transmission, axle configuration and application may be missing, incorrectly populated or maintained using inconsistent values. Example: A 32-foot diesel truck may be incorrectly classified as a 24-foot variant or may have the engine model field blank. | Demand aggregation, supply planning, capacity analysis and reporting become unreliable because similar vehicles cannot be grouped correctly. Example: Demand for a specific engine is understated because several FERTs using that engine have missing or incorrect engine characteristics. |
| MDM-003 | High | No established planning family hierarchy | There is no consistently governed hierarchy connecting Business Unit, Vertical, Sub-Vertical, Planning Family, MPG or Model Group, characteristic combination, FERT and plant variant. Existing groupings may vary across departments or reports. Example: Demand Planning groups products by model, Procurement groups by engine and axle, while Manufacturing groups by line and platform, with no common hierarchy connecting these views. | Plans cannot be rolled up or drilled down consistently across functions. Aggregate planning for engines, axles, transmissions and other major aggregates becomes difficult, and material-availability risks cannot be connected to the affected finished vehicles. Example: A shortage of a specific axle cannot be quickly translated into the list and volume of affected FERTs. |
| MDM-004 | High | Characteristic combination validation gap | Individual characteristic values may be valid, but their combination may not represent a technically or commercially valid vehicle configuration. Cross-field validation is not consistently performed before a FERT becomes planning-active. Example: A selected engine, wheelbase, GVW, transmission and body-length combination may not be supported on the selected platform. A conversion request may also create a configuration that cannot be manufactured without additional engineering approval. | Invalid or non-buildable vehicle combinations may enter demand planning, dealer commitment or supply planning. This causes planning effort on configurations that cannot be produced, late order rejection, engineering rework and customer dissatisfaction. Example: A dealer demand is accepted for a conversion combination that later fails engineering feasibility checks. |
| MDM-005 | High | Ramp-up and ramp-down transition not clearly controlled in planning data | Introduction of a new FERT and withdrawal of an old FERT are not governed through a time-phased transition profile. Start dates, end dates, old/new demand shares, ramp percentages, inventory-depletion conditions and dealer-visibility rules may not be available in one governed record. Example: A new engine variant is introduced from September, but the old FERT remains available for demand entry without a defined phase-out date. | Demand may be planned simultaneously on both old and new FERTs or may shift too early or too late. This creates shortages for the new model, excess inventory for the outgoing model and confusion for dealers and planners. Example: Suppliers continue producing old-model components because the depletion rule was not communicated through planning data. |
| MDM-006 | High | Engineering change impact not visible in planning | Engineering changes originating in PLM or IDM are not consistently classified according to their impact on product identity, BOM, supplier, inventory, manufacturing, costing, serviceability and planning. Example: A supplier change, engine component revision or regulatory modification is completed in PLM, but its effect on the FERT, BOM, lead time, sourcing and available inventory is not visible to Demand Planning or Supply Planning. | Planning may continue using an obsolete BOM, supplier, lead time or material assumption. The organization may also create a new FERT unnecessarily or fail to create one when commercial identity has changed. Example: A supplier change causes a longer procurement lead time, but the planning parameters remain unchanged and shortages occur. |
| MDM-007 | High | Duplicate or similar FERTs | New FERT creation does not always include a comprehensive duplicate and similarity check across descriptions, characteristics, BOMs, plant variants and existing active or inactive codes. Example: A user creates a new FERT because the description wording is different, even though an existing FERT has the same platform, engine, wheelbase, GVW, cabin and application. | SKU proliferation increases planning complexity, fragments demand history, creates duplicate inventory and increases maintenance effort across SAP, DVM, BW and reporting systems. Example: Demand for one commercial configuration is divided across two almost identical FERTs, making both appear low-volume. |
| MDM-008 | High | Lifecycle status missing or weak | FERT lifecycle stages are not consistently defined or enforced across Draft, Under Review, Approved for Planning, Active, Ramp-Up, Ramp-Down, Blocked for New Demand and Obsolete or Inactive states. Example: An obsolete FERT remains visible in a dealer or planner selection list because its SAP material status does not automatically control planning visibility. | Obsolete, blocked or technically incomplete FERTs may be selected for new demand, forecasting or order creation. This results in avoidable cancellations, manual corrections and inaccurate portfolio reporting. Example: A dealer submits an indent against a FERT that has already been commercially discontinued. |
| MDM-009 | High | BOM and material master mismatch | The FERT material master may be active while the corresponding BOM, alternate BOM, production version or routing is missing, invalid, expired or inconsistent. Material status and manufacturing-readiness status are not always reconciled. Example: A FERT is released for planning, but its production version is not active for the intended plant or its BOM validity starts after the demand date. | Demand and supply plans may be generated for a vehicle that cannot be manufactured. This causes production-order failure, component-demand errors, manual BOM corrections and missed customer commitments. Example: MRP creates an incorrect component requirement because the wrong alternate BOM is selected. |
| MDM-010 | Medium | Unit-of-measure inconsistency | Base, sales, planning, production and reporting units of measure may differ without properly governed conversion factors. Changes may not be effective-dated or synchronized across systems. Example: A component is procured in sets, stored in pieces and consumed in pairs, but the conversion is missing or incorrectly maintained. | Planning and execution quantities become inconsistent, resulting in over-ordering, under-ordering, incorrect inventory valuation and reconciliation differences. Example: A requirement for 100 vehicle sets is interpreted as 100 individual pieces instead of 200 pieces. |
| MDM-011 | High | Missing MRP and planning parameters | Mandatory planning parameters such as MRP type, lot-size procedure, safety-stock policy, strategy group, procurement type, special procurement, lead time, planning plant, rounding value and minimum lot size may be missing or inconsistent. Example: A newly created FERT is activated without a planning strategy or a component is assigned the wrong MRP type. | MRP and supply-planning results become unpredictable. Materials may not be planned, may be planned at the wrong plant or may generate unrealistic order quantities. Example: A component with a fixed-lot requirement is planned lot-for-lot, creating excessive purchase-order activity. |
| MDM-012 | Medium | Lead-time inaccuracies | Procurement, production, inter-plant transfer, inspection, transportation and total replenishment lead times are not always sourced, validated and updated systematically. Example: A supplier lead time remains at 15 days even though actual delivery now requires 35 days because of a supplier or logistics change. | Expected delivery dates and supply-availability projections become unreliable. Demand may be committed against supply that cannot arrive on time. Example: A vehicle is promised for the current month because the system uses an outdated component lead time. |
| MDM-013 | Medium | Procurement type errors | Procurement type and special-procurement settings may not align with the plant, material type, BOM, production version or approved sourcing model. Example: A material manufactured internally is marked for external procurement, or a plant-transfer material is configured as locally procured. | MRP generates incorrect purchase requisitions, planned orders or stock-transfer requirements. This delays sourcing, creates unnecessary procurement activity and may result in supply failure. Example: A component intended to be transferred from another VECV plant generates an external purchase requisition. |
| MDM-014 | High | Manual changes without governance | Planning-relevant master-data values may be changed directly in source systems or spreadsheets without a request number, reason, approval, before-and-after record or effective date. Example: A planner directly changes the planning family, lead time or lifecycle status to resolve an immediate planning issue. | Changes cannot be traced to an approved business decision, and different systems may contain different values. Root-cause analysis becomes difficult and unauthorized changes may materially affect plans. Example: A lead-time reduction improves the plan temporarily but creates an unrealistic customer commitment. |
| MDM-015 | High | Multiple Excel sources outside SAP | Product relationships, hierarchy mappings, planning characteristics, lifecycle status and transition rules may be maintained in several Excel files owned by different teams. Example: Demand Planning maintains a FERT-family mapping file while Manufacturing maintains a separate model-platform file and Procurement maintains its own engine mapping. | Multiple versions of the truth lead to inconsistent planning, manual reconciliation and dependence on specific individuals. Example: Two teams calculate different engine requirements because they use different versions of the FERT-to-engine mapping file. |
| MDM-016 | High | Unclear ownership | Data ownership, stewardship, approval and technical maintenance responsibilities are not clearly assigned for each master-data group. Example: It is unclear whether an incorrect engine characteristic should be corrected by Product Development, Manufacturing Engineering, PPC, MDM or IT. | Data-quality issues remain unresolved or move between teams without closure. Planning cycles are delayed and accountability is difficult to enforce. Example: A FERT remains blocked for several days because no designated owner accepts the correction task. |
| MDM-017 | Medium | No central MDM quality dashboard | There is no consolidated view of FERT readiness, missing attributes, duplicate candidates, hierarchy gaps, lineage gaps, BOM or routing gaps, lifecycle issues, interface failures and ageing open actions. Example: Teams discover incomplete FERT data only when a planning run fails or when a planner manually checks the material. | Governance remains reactive and management cannot measure improvement, identify recurring problem areas or escalate overdue actions. Example: A growing backlog of FERTs without production versions is not visible until the monthly planning cycle is affected. |

| 4.2 Detailed Functional Solution and Acceptance Outcome Catalogue |  |  |  |  |
| --- | --- | --- | --- | --- |
| ID | Priority | Issue | Detailed Functional Solution | Business Outcome / Acceptance Outcome |
| MDM-001 | High | FERT code lineage not readily available | Create a governed FERT Lineage Relationship object supporting one-to-one, one-to-many, many-to-one, reference-copy, engineering revision, commercial replacement, plant-specific variant and temporary substitution relationships. Capture predecessor FERT, successor FERT, relationship type, affected plant or market, effective-from and effective-to dates, forecast-transfer percentage, historical-demand treatment, inventory-depletion rule, ramp-up date, ramp-down date, reason, supporting reference and approver. Validate that effective dates do not conflict and that transfer percentages total 100% where required. Make lineage available to Demand Planning, Supply Planning, control-tower reports and interfaces. | Planners can aggregate, transfer or reference historical demand consistently across old and new FERTs. Product transitions are auditable, forecasting continuity is preserved and obsolete-code inventory can be managed systematically. |
| MDM-002 | High | Incorrect or incomplete planning characteristics | Introduce vertical-specific mandatory characteristic templates for LMD, HD, Bus and SCV. Define controlled value lists, field definitions, source-system ownership, mandatory and optional fields, conditional requirements and cross-field dependencies. Calculate a characteristic-completeness and validity score for every FERT. Route missing or invalid attributes to an exception queue with an assigned owner, SLA and escalation. Require approval for changes to critical planning characteristics and retain before-and-after values. | Every planning-active FERT has complete, valid and approved characteristics. Demand aggregation, supply grouping, segmentation and reporting use consistent product attributes. |
| MDM-003 | High | No established planning family hierarchy | Implement a configurable, effective-dated hierarchy: Business Unit → Vertical → Sub-Vertical → Planning Family → MPG/Model Group → Characteristic Combination → FERT → Plant Variant. Allow additional aggregate views for engine, axle, transmission, cabin, platform and other major planning items. Assign each FERT to approved hierarchy nodes with effective dates and maintain historical mappings after reclassification. Provide roll-up, drill-down and where-used navigation from aggregate item to affected FERTs. Example: An engine shortage can be converted into the list of affected models, FERTs, plants and demand quantities. | All personas and reports use a common hierarchy. Demand, capacity, engine, axle and major-material planning can be aggregated and reconciled consistently while retaining FERT-level traceability. |
| MDM-004 | High | Characteristic combination validation gap | Maintain a governed Valid Characteristic Combination rule set by vertical, platform, model, plant and effective period. Define allowed, prohibited and conditionally allowed combinations. Perform validation during FERT creation, engineering change, conversion request and planning certification. Block critical invalid combinations and allow controlled exceptions only through Engineering and Business approval with reason and validity period. Example: A conversion request that changes wheelbase, body length or application must pass engineering feasibility rules before planning release. | Invalid or non-buildable combinations are prevented before they enter dealer demand, forecasting or supply planning. Approved exceptions remain visible and auditable. |
| MDM-005 | High | Ramp-up and ramp-down transition not clearly controlled | Create a time-phased transition profile for outgoing and incoming FERTs. Capture transition type, start and end dates, old-product share, new-product share, weekly or monthly ramp percentages, inventory-depletion logic, last-buy date, last-production date, dealer-visibility date, service-support requirement and forecast-transfer method. Enforce total transition share of 100% where applicable. Integrate transition profiles with demand forecasting, planning workbench, inventory alerts and product-selection rules. | Demand moves smoothly from old to new FERTs. Shortage, excess inventory, obsolete stock and dealer-selection risks are reduced, and all functions follow the same transition timeline. |
| MDM-006 | High | Engineering change impact not visible in planning | Add an ECN Planning Impact Assessment covering product identity, planning characteristics, BOM, routing, supplier, inventory interchangeability, production process, commercial description, homologation or regulatory impact, costing and after-sales service. Define decision rules to determine whether the change remains under the same FERT, requires a revision relationship or requires a new FERT. For supplier changes, identify impacted parts, approved sources, lead times, open orders and inventory. Trigger system-impact and planning-readiness checks before the ECN effective date. | ECN and new-FERT decisions become consistent and auditable. Planning receives advance visibility of BOM, sourcing, lead-time and inventory impacts before the engineering change becomes effective. |
| MDM-007 | High | Duplicate or similar FERTs | Execute exact-match and weighted-similarity checks before FERT creation. Compare description, vertical, model, platform, engine, transmission, wheelbase, GVW, axle configuration, cabin, application, BOM similarity, production plant and lifecycle status. Display candidate duplicates with highlighted differences and a similarity score. Require the requester to select one of four outcomes: reuse existing FERT, create an engineering revision, create a genuine new FERT or initiate merge/blocking of a legacy FERT. Store the decision and approval rationale. | Duplicate-code creation is reduced, SKU proliferation is controlled and demand history remains consolidated. Existing duplicates can be prioritized for rationalization. |
| MDM-008 | High | Lifecycle status missing or weak | Implement a controlled lifecycle model: Draft, Under Review, Approved for Planning, Active, Ramp-Up, Ramp-Down, Blocked for New Demand, Obsolete and Inactive. Define allowed transitions, responsible approvers, mandatory readiness checks and system behavior for each status. Automatically control whether a FERT is visible for forecasting, dealer indent, rush order, supply planning, production planning and reporting. Prevent backward status changes without approval. | Obsolete, blocked and incomplete FERTs cannot be selected for new demand. Lifecycle visibility becomes consistent across systems and product withdrawals are controlled. |
| MDM-009 | High | BOM and material master mismatch | Introduce a Planning-Ready Manufacturing Gate that validates active material status, valid BOM, alternate-BOM selection, BOM effectivity, production version, routing, work-center assignment and plant applicability. Compare FERT lifecycle status with BOM, routing and production-version status. Route failures to Manufacturing Engineering through an exception workflow and prevent planning certification until critical checks pass. | Only manufacturing-ready FERTs are released to execution planning. MRP, planned orders and production orders use valid manufacturing data, reducing execution failures and manual corrections. |
| MDM-010 | Medium | Unit-of-measure inconsistency | Govern base, sales, planning, production, procurement and reporting units of measure. Maintain approved conversion factors, numerator and denominator, rounding rule, effective dates and responsible owner. Prevent zero, duplicate, circular or conflicting conversion factors. Validate conversions during material creation, extension and change. Provide reconciliation reports for cross-system UoM differences. | Quantities remain consistent from forecasting through procurement, production, inventory and sales. Over-ordering, under-ordering and reconciliation issues are reduced. |
| MDM-011 | High | Missing MRP and planning parameters | Create plant- and material-type-specific parameter templates covering MRP type, MRP controller, lot-size procedure, safety-stock policy, strategy group, procurement type, special procurement, planned-delivery time, in-house production time, goods-receipt processing time, planning plant, rounding value, minimum lot size and maximum lot size. Make mandatory parameters part of the planning-readiness gate. Validate parameter combinations and route deviations for approval. | MRP and supply-planning behaviour becomes predictable and aligned with the approved sourcing and production strategy. No FERT or critical component is planning-certified with missing mandatory parameters. |
| MDM-012 | Medium | Lead-time inaccuracies | Define lead-time components separately for supplier processing, transportation, customs where applicable, goods receipt, quality inspection, inter-plant transfer and in-house production. Assign field-level ownership and approved source. Compare maintained lead times with actual historical performance and flag outliers, expired values and significant variance. Require approval for material lead-time changes and retain effective-dated history. | Expected delivery dates and material-availability projections become more realistic. Plan feasibility and customer-commitment accuracy improve. |
| MDM-013 | Medium | Procurement type errors | Validate procurement type and special-procurement key against plant, material type, approved sourcing model, BOM usage, production version and source location. Define allowed combinations for in-house production, external procurement, subcontracting and stock transfer. Route inconsistencies to PPC, Procurement or Manufacturing Engineering based on exception type. Prevent certification where the procurement setting would generate the wrong supply proposal. | MRP creates the correct planned orders, purchase requisitions and stock-transfer requirements. Incorrect sourcing and supply-routing errors are reduced. |
| MDM-014 | High | Manual changes without governance | Route all governed master-data changes through a formal request and approval workflow. Capture request ID, data object, field name, current value, proposed value, reason, requester, business owner, approver, timestamp, effective date and supporting document. Restrict direct edits to authorized emergency users and require retrospective approval for emergency changes. Maintain a searchable audit log and before-and-after comparison. | Master-data changes become controlled, traceable and auditable. Unauthorized changes are reduced and planning impacts can be connected to the responsible request and approval. |
| MDM-015 | High | Multiple Excel sources outside SAP | Create an inventory of all Excel-based master-data files, owners, fields, users, update frequency and dependent processes. Define the authoritative source for each field and relationship. Migrate approved lineage, hierarchy, lifecycle and characteristic mappings into governed master-data tables. Allow temporary files only through registered interfaces with validation and expiry dates. Prohibit unregistered shadow-master files from production planning. | VECV operates from one trusted and reconciled master-data view. Manual reconciliation and dependency on individual spreadsheets are reduced. |
| MDM-016 | High | Unclear ownership | Define and embed a field- and object-level RACI covering Business Data Owner, Data Steward, Approver and Technical Custodian. Assign ownership for FERT identity, characteristics, hierarchy, lineage, lifecycle, BOM, routing, MRP parameters, procurement data and lead times. Configure role-based work queues, SLA timers, reminders and escalation paths. Display the current owner and pending action against every exception. | Accountability becomes visible and issues are routed directly to the correct team. Resolution time decreases and overdue actions can be escalated systematically. |
| MDM-017 | Medium | No central MDM quality dashboard | Build an MDM Control Tower covering planning-ready percentage, active FERT count, incomplete characteristics, invalid combinations, duplicate candidates, hierarchy gaps, lineage gaps, lifecycle exceptions, BOM and routing gaps, MRP-parameter gaps, UoM inconsistencies, synchronization failures, ageing, SLA adherence and owner workload. Provide filters by vertical, plant, model, owner, issue type and status. Enable drill-down from KPI to affected FERT and corrective-action workflow. | Governance becomes proactive and measurable. Management can identify systemic issues, monitor data-quality improvement, prioritize corrective action and prevent master-data defects from disrupting planning cycles. |
| 4.3 Overall Acceptance Principle |  |  |  |  |
| The MDM and FERT Governance solution will be considered functionally accepted when: |  |  |  |  |
| Every FERT used in Demand Planning, Supply Planning or execution has passed the applicable planning-readiness validations. |  |  |  |  |
| Every planning-relevant master-data field has a defined owner, source, validation rule, and approval requirement. |  |  |  |  |
| Product lineage, lifecycle, hierarchy and engineering-change relationships are effective-dated and auditable. |  |  |  |  |
| Invalid, obsolete, duplicate, or manufacturing-incomplete FERTs are prevented from entering new planning demand. |  |  |  |  |
| All critical exceptions are visible through a central dashboard, assigned to an accountable owner, and tracked against an SLA. |  |  |  |  |

MDM-001 - FERT code lineage not readily available

| Dimension | Detailed Functional Solution Design |
| --- | --- |
| Business Problem | Predecessor and successor relationships between old and new FERT codes are not maintained in a readily available, governed planning structure. A new FERT may be created successfully in IDM and transferred to ECC, but planners may still lack an approved relationship showing which old FERT it replaces, whether the relationship is temporary or permanent, and how planning history should be treated. |
| Business Challenge | Forecast history may remain attached to the predecessor while the successor appears as a new product with little or no history. Planners must manually identify replacements, maintain Excel mapping files and reconcile demand across old and new codes. This can cause duplicate demand, missing demand, inconsistent aggregation and continued planning against phased-out variants. |
| Proposed Capability | Implement a FERT Lineage Management capability within the MDM governance solution. It will provide a dedicated business UI for maintaining approved relationships between existing FERT master records received from IDM/ECC. Supported relationships should include one-to-one replacement, one-to-many split, many-to-one consolidation, reference copy, engineering revision, commercial replacement, regulatory replacement, migration and dual-running relationships. |
| Required Data | Lineage ID; predecessor FERT; successor FERT; relationship type; source system; business unit; vertical; planning family; model/platform; effective-from and effective-to dates; history-transfer method; forecast-transfer percentage; inventory-depletion rule; ramp-up and ramp-down dates; reason code; lifecycle status; owner; engineering or commercial reference; approvers; publication status; audit timestamps. |
| Detection / Trigger | A lineage workflow should start when: a new FERT is released from IDM/ECC; an existing FERT receives a phase-out status; Product Development or Marketing identifies a replacement; a new FERT has no historical demand; or the system finds an active FERT without an approved predecessor or successor relationship. |
| Workflow | Detect or Request → Create Lineage Case → Assign MDM Steward → Validate FERT Masters → Define Relationship → Define Forecast and Inventory Transition → Cross-Functional Review → Approve → Publish to Planning → Monitor Transition → Reconcile and Close. |
| Validation Rules | Confirm that predecessor and successor exist in the source master; prevent self-linking and circular lineage; prevent conflicting active relationships; validate effective dates; ensure allocation percentages total 100% where applicable; confirm both FERTs have valid hierarchy assignments and mandatory planning characteristics; require additional approval where verticals or product families differ. |
| System Behaviour | Critical errors block planning-ready certification and publication. High-severity gaps generate assigned exceptions with due dates. Medium-severity gaps generate warnings and require a closure plan. Once approved, the lineage record is made available to forecasting, aggregate planning, transition monitoring and reporting. |
| Functional Screens | Lineage Exception Queue; Create/Update Lineage screen; Relationship Visualizer; Forecast Transition screen; Inventory Transition screen; Approval Workbench; Reconciliation Dashboard; Audit History screen. |
| Roles and Ownership | Product Development or Marketing initiates the commercial/technical relationship; MDM Steward maintains the lineage request; Demand Planning approves history and forecast treatment; Supply Planning approves inventory transition; Production Planning confirms production cutover; MDM Governance activates the relationship. |
| Control / Audit | Retain requester, owner, approvers, timestamps, previous and revised values, relationship version, reason code, override justification, supporting reference, source-system status, downstream publication status and closure evidence. No lineage version should be physically deleted. |
| Business Outcome | Planning history remains connected across product-code changes; aggregate family demand remains continuous; forecast transition becomes consistent; obsolete-product exposure is reduced; Excel-based mapping is replaced by a controlled process; all transitions become traceable. |
| Acceptance Criteria | Users can maintain one-to-one, one-to-many and many-to-one relationships; approved mappings are visible to planning; effective dates and percentages are validated; transitions are auditable; exceptions are assigned and tracked; predecessor and successor demand can be aggregated or transferred consistently. |
| Recommended Phase | Phase 0: Lineage UI, manual mapping, relationship types, workflow, approvals, audit trail, exception queue and planning publication. Phase 1: Automated missing-lineage detection, similarity-based recommendations and transition dashboards. Phase 2: Predictive successor recommendations and optimized transition suggestions. |
| Dimension | Example |
| Business Problem | The FERT-management document shows a product change from 214G CBC BS6 to 214H CBC BS6, requiring creation of a new FERT through the IDM workflow. The missing planning capability is a governed relationship confirming how the old and new FERTs are connected. |
| Business Challenge | Demand Planning starts forecasting 214H, while some historical demand and open forecast remain under 214G. Different users may consolidate the two codes differently in their Excel files. |
| Proposed Capability | An MDM Steward opens the Lineage Maintenance screen, selects 214G as predecessor and 214H as successor, selects One-to-One Commercial Replacement, and enters the effective date and transition rules. |
| Required Data | Predecessor: 214G; Successor: 214H; Relationship: One-to-One; Effective Date: 1 October; History Transfer: 100%; Inventory Rule: Consume predecessor stock first. |
| Detection / Trigger | A new active FERT enters the planning-data feed. The system finds no lineage record and creates a Lineage Mapping Required exception. |
| Workflow | Product Development releases 214H → system creates exception → MDM maps 214G to 214H → Demand Planning confirms history transfer → Supply Planning confirms inventory rule → MDM Governance approves → mapping is published. |
| Validation Rules | If 214G is already mapped as a full predecessor to another active successor for the same date range, the new mapping is blocked as a conflict. |
| System Behaviour | A missing successor FERT blocks submission. A missing forecast-transfer rule generates a high-severity exception. A non-critical missing note generates a warning. |
| Functional Screens | A graph view displays 214G → 214H, its effective dates, relationship type, approval status and lifecycle stage. |
| Roles and Ownership | Demand Planning may approve 70:30 forecast distribution for the first month, while Supply Planning approves consumption of predecessor inventory before full successor activation. |
| Control / Audit | An auditor can view who proposed the 214G-to-214H relationship, who changed the effective date, who approved it and when it was published. |
| Business Outcome | Forecast history for 214G becomes available to support forecasting of 214H, while total family demand remains unchanged during code transition. |
| Acceptance Criteria | A planner can open 214H and see its predecessor, approved history-transfer method, transition dates and current workflow status. |
| Recommended Phase | Phase 0 delivers business-controlled lineage without waiting for advanced analytics. |

## MDM-002 - Incorrect or incomplete planning characteristics

| Dimension | Detailed Functional Solution Design |
| --- | --- |
| Business Problem | Planning-relevant characteristics are not always complete, standardized or consistently maintained as structured data. Current FERT mapping relies on descriptions and expert interpretation to identify attributes such as model, emission norm, tonnage, vertical, product category and technical configuration. The VECV FERT document confirms that users manually rearrange Live FERT data using such description-based attributes. |
| Business Challenge | Incomplete or incorrect characteristics can assign a FERT to the wrong family, exclude it from aggregate planning, produce incorrect material or capacity assumptions, reduce forecast segmentation quality and make reports inconsistent. Users spend additional time interpreting descriptions and correcting data outside the source process. |
| Proposed Capability | Introduce a Planning Characteristic Governance capability using vertical-specific templates, mandatory-field rules, controlled value lists, conditional rules, ownership, completeness scoring and exception workflows. Every planning-active FERT should receive a planning-data certification before it is made available for forecasting and aggregate planning. |
| Required Data | FERT code; vertical; model; platform; product category; emission norm; tonnage/GVW; fuel type; length or wheelbase where relevant; engine type; cabin/body configuration; application; lifecycle status; source system; characteristic owner; effective dates; mandatory/optional indicator; validation status; completeness score; exception reason. |
| Detection / Trigger | Trigger when a new FERT enters the planning feed, an existing FERT is modified, a mandatory characteristic is blank, a non-approved value is used, an inactive value remains assigned, or a FERT fails vertical-specific completeness rules. |
| Workflow | Receive FERT → Identify Applicable Vertical Template → Run Completeness and Validity Checks → Assign Exceptions to Characteristic Owners → Correct or Request Controlled Exception → Validate → Approve → Certify Planning-Ready → Publish → Periodically Revalidate. |
| Characteristic Classification | Classify characteristics as: global mandatory, vertical-specific mandatory, conditional mandatory, optional planning, engineering reference and informational. Define which characteristics affect planning hierarchy, forecast segmentation, material planning, capacity planning or reporting. |
| Validation Rules | Mandatory fields cannot be blank; values must come from approved lists; inactive values cannot be used; effective dates must be valid; conditional dependencies must be satisfied; characteristic ownership must be assigned; conflicting fields must be handled under MDM-004 combination validation. |
| Completeness Score | Calculate a weighted completeness score based on criticality. A FERT cannot receive planning-ready certification unless all critical characteristics and the required total score are achieved. Controlled exceptions require owner, reason and expiry date. |
| System Behaviour | Critical missing or invalid characteristics block planning certification. High-priority gaps create owner-assigned exceptions and SLA tracking. Medium-priority gaps permit conditional publication only with an approved closure plan. The system should show field-level failure reasons. |
| Functional Screens | Characteristic Template Configuration; FERT Characteristic Workbench; Completeness Dashboard; Exception Queue; Controlled-Value Maintenance; Approval Workbench; Data-Quality Trend Dashboard; Audit History. |
| Roles and Ownership | MDM Governance defines standards; vertical business owners define mandatory fields; Product Development owns technical values; Product Management owns commercial attributes; MDM Stewards coordinate corrections; Planning validates planning relevance; system owners publish approved data. |
| Control / Audit | Record original value, revised value, source, owner, requester, approver, timestamp, validation result, exception reason, exception expiry and downstream synchronization status. |
| Business Outcome | Every active planning FERT has complete, valid and standardized characteristics. Manual interpretation reduces, hierarchy assignment improves, forecast segmentation becomes reliable and material/capacity planning receives consistent inputs. |
| Acceptance Criteria | Vertical-specific templates are configurable; controlled values are enforced; completeness score is visible; critical gaps block planning-ready status; owners and SLAs are assigned; exceptions expire; approved values synchronize to consuming systems. |
| Recommended Phase | Phase 0: Key characteristic catalogue, top-priority templates, mandatory rules, ownership, completeness score and exception queue. Phase 1: Expanded rule coverage, automated profiling and quality dashboards. Phase 2: Intelligent anomaly detection and value recommendations. |
| Dimension | Example |
| Business Problem | A FERT description contains information indicating a BUS configuration and an emission norm, but one or more corresponding structured planning fields are blank or use a non-standard value. |
| Business Challenge | A BUS FERT is incorrectly classified under LMD because its vertical value is missing and a user interprets the description incorrectly. Its demand then rolls into the wrong hierarchy. |
| Proposed Capability | The BUS template requires model, emission norm, seating/configuration attributes, platform and other approved BUS-specific planning characteristics before certification. |
| Required Data | FERT X: Vertical = BUS; Emission Norm = BS6; Model = Approved Model Group; Fuel = Diesel; Planning Completeness = 100%. |
| Detection / Trigger | A new HD FERT arrives without tonnage and engine-type values. The system places it in the Incomplete Planning Characteristics queue. |
| Workflow | An MDM Steward assigns the missing engine value to the designated Product Development owner. After correction and validation, the FERT receives Planning-Ready status. |
| Characteristic Classification | Fuel type may be globally mandatory; seating capacity may be mandatory only for BUS; body length may be required only for selected product groups. |
| Validation Rules | If Fuel Type = CNG, the approved CNG-compatible engine family must be provided. |
| Completeness Score | Critical fields carry 70% of the score. A FERT with 95% overall completeness but a missing critical vertical field remains blocked. |
| System Behaviour | Missing vertical blocks certification; an optional marketing description creates a warning but does not block planning. |
| Functional Screens | The workbench displays each required field as Complete, Missing, Invalid or Exception Approved. |
| Roles and Ownership | Product Development owns engine model; Product Management owns commercial model group; Planning owns planning-family relevance. |
| Control / Audit | The audit record shows that Vertical changed from blank to BUS, who approved it and which reports received the corrected value. |
| Business Outcome | All BUS FERTs are aggregated using the same governed vertical, model and configuration attributes instead of description-based interpretation. |
| Acceptance Criteria | A newly released FERT cannot appear in the planning workbench until critical planning fields are complete or an approved exception exists. |
| Recommended Phase | Start with the business-identified high-priority characteristics rather than attempting to govern every available characteristic simultaneously. |

## MDM-003 - No established planning family hierarchy

| Dimension | Detailed Functional Solution Design |
| --- | --- |
| Business Problem | There is no single governed hierarchy that consistently organizes individual FERTs into planning-relevant business levels. The current mapping process manually filters FERTs by HD, LMD, SCV and BUS, then uses descriptions, model, emission norm, tonnage, product category and technical specifications to understand product groupings. |
| Business Challenge | Planning at individual FERT level requires substantial effort and carries unnecessary granularity for medium- and long-term S&OP. Without governed aggregation levels, capacity requirements, common-material demand and bottlenecks cannot be assessed quickly. Executive reporting and forecast roll-ups may also vary between users. |
| Proposed Capability | Implement a configurable Planning Family Hierarchy Management capability. The hierarchy should allow each FERT to roll up through approved planning levels, while also supporting drill-down to individual FERTs. A proposed structure is: Business Unit → Vertical → Sub-Vertical/Product Category → Platform → Planning Family → Model Group → Variant/Characteristic Combination → FERT. Exact levels should be configurable by vertical. |
| Required Data | Hierarchy node ID; node name; level; parent node; FERT assignment; vertical; platform; model group; family; relevant characteristics; effective dates; hierarchy version; owner; status; planning measure applicability; disaggregation rule; approval status. |
| Detection / Trigger | Trigger when a new FERT lacks a hierarchy assignment, a FERT has multiple conflicting assignments, a hierarchy node is changed, a product family is introduced or retired, or a planning report finds unclassified demand. |
| Workflow | Receive New/Changed FERT → Propose Hierarchy Assignment → Validate Characteristics → Review by Vertical Owner and Planning → Approve → Activate Effective-Dated Assignment → Publish to Forecasting and Reporting → Reconcile Roll-Ups → Periodic Hierarchy Review. |
| Aggregation Capability | Allow planning at family, platform, model group, vertical and business-unit levels. Support roll-up of demand, orders, inventory and capacity measures. Preserve the ability to drill down to FERT detail where execution decisions are required. |
| Disaggregation Capability | Support governed disaggregation from aggregate plans to lower levels using historical mix, recent sales mix, approved business mix, fixed percentages, pipeline mix or manual planner override. Store the selected basis and version. |
| Validation Rules | Each active planning FERT must have one valid primary hierarchy assignment for the applicable planning view; effective periods cannot overlap; parent-child levels must follow approved hierarchy design; inactive nodes cannot receive new assignments; required grouping characteristics must be complete. |
| System Behaviour | Unassigned or multiply assigned FERTs create high-severity exceptions. Critical hierarchy gaps block aggregate-planning certification. Approved hierarchy versions are effective-dated, and prior versions remain available for historical reporting. |
| Functional Screens | Hierarchy Designer; FERT Assignment Workbench; Unassigned-FERT Queue; Hierarchy Tree Viewer; Roll-Up/Drill-Down Preview; Disaggregation Rule screen; Version Comparison; Approval and Audit screen. |
| Roles and Ownership | S&OP/Planning Governance owns hierarchy design; vertical planning owners approve family definitions; Product Management confirms commercial groupings; MDM Steward maintains nodes and assignments; Data Governance controls versions and approvals. |
| Control / Audit | Retain hierarchy version, assignment history, effective dates, before/after parent node, owner, requester, approver, reason and downstream publication status. |
| Business Outcome | Medium- and long-term planning can be performed at an appropriate level without unnecessary FERT-level detail. Capacity and material bottlenecks are visible earlier; common-component requirements can be estimated; executive S&OP receives consistent roll-ups; planners retain drill-down capability. |
| Acceptance Criteria | All planning-active FERTs have valid assignments; roll-up totals reconcile to FERT detail; users can drill down; hierarchy versions are effective-dated; disaggregation rules are visible and controlled; unassigned demand is zero or covered by approved exception. |
| Recommended Phase | Phase 0: Core hierarchy levels, FERT assignment, roll-up/drill-down, versioning and governance workflow. Phase 1: Automated assignment recommendations and multiple planning views. Phase 2: Dynamic hierarchy optimization and advanced mix analytics. |
| Dimension | Example |
| Business Problem | Different planners may group the same FERT differently because one uses model, another uses tonnage and another uses a locally maintained family mapping. |
| Business Challenge | To estimate total demand for a common engine family, a planner manually combines many FERT rows in Excel before performing capacity analysis. |
| Proposed Capability | A set of LMD variants rolls up to an LMD CNG planning family, which rolls up to the LMD vertical and then to the relevant business unit. |
| Required Data | FERT X → Model Group A → LMD CNG Family → LMD Vertical → Commercial Vehicle Business Unit. |
| Detection / Trigger | A new LMD FERT is released but does not roll up to any approved planning family. The system creates an Unassigned FERT exception. |
| Workflow | The system proposes the LMD CNG family based on vertical, fuel type and platform. Demand Planning reviews and approves the assignment. |
| Aggregation Capability | The S&OP team reviews 5,000 total LMD units at vertical level, then drills down to identify the share requiring a constrained CNG engine family. |
| Disaggregation Capability | A family forecast of 1,000 units is disaggregated across five FERTs using approved rolling three-month sales mix. |
| Validation Rules | An LMD FERT cannot be directly assigned under the BUS vertical. The invalid parent-child relationship is blocked. |
| System Behaviour | A family reorganization effective in January does not retrospectively alter reports for the prior fiscal year unless explicitly restated. |
| Functional Screens | A tree view lets the user expand Business Unit → LMD → Platform → Family → FERT. |
| Roles and Ownership | LMD Planning approves the planning family, while MDM activates the assignment after validation. |
| Control / Audit | A report shows when a FERT moved from one model group to another and which planning cycles used each version. |
| Business Outcome | The business can evaluate aggregate engine demand across multiple variants before detailed FERT mix is finalized. |
| Acceptance Criteria | Total LMD family demand equals the sum of its active FERTs, with no orphan FERTs. |
| Recommended Phase | Phase 0 should prioritize the hierarchy required for current S&OP, capacity and material-planning decisions. |

## MDM-004 - Characteristic combination validation gap

| Dimension | Detailed Functional Solution Design |
| --- | --- |
| Business Problem | Individual characteristic values may be valid by themselves but invalid when combined. Without governed combination rules, a FERT can carry a technically impossible, commercially unsupported or planning-inconsistent configuration. The issue is therefore different from MDM-002: MDM-002 checks whether values are complete and valid individually; MDM-004 checks whether the values are valid together. |
| Business Challenge | Invalid combinations can place FERTs in the wrong planning family, overstate convertible demand, create unsupported capacity or component requirements, generate incorrect analytics and require manual engineering confirmation. Planners may assume one variant can be substituted or converted into another when the configuration is not technically or commercially feasible. |
| Proposed Capability | Implement a Characteristic Combination Validation Engine backed by an approved configuration-rule matrix. The engine should validate planning-relevant combinations during new-FERT onboarding, characteristic change, hierarchy assignment, lineage creation and conversion/substitution analysis. |
| Required Data | Rule ID; applicable vertical/platform/model; input characteristics; allowed and prohibited combinations; dependency type; effective dates; severity; exception eligibility; rule owner; engineering reference; approval status; impacted FERTs; validation result. |
| Rule Types | Support allowed-value combinations, prohibited combinations, conditional dependencies, range validations, mutually exclusive values, prerequisite attributes, plant-specific restrictions, market-specific restrictions, effective-date restrictions and conversion-eligibility rules. |
| Detection / Trigger | Run validation when a FERT is created or changed; a hierarchy assignment is proposed; a lineage relationship is created; a user proposes substitution or conversion; an engineering rule changes; or periodic scans find existing invalid combinations. |
| Workflow | Capture or Change Characteristics → Execute Combination Rules → Classify Result → Auto-Pass or Create Exception → Assign Rule Owner → Engineering/Business Review → Correct Data or Approve Controlled Exception → Revalidate → Certify and Publish → Monitor Exception Expiry. |
| System Behaviour | Critical technical or regulatory failures block planning-ready certification. High-severity commercial or planning conflicts create assigned exceptions. Medium-severity conflicts permit provisional status only with an owner, resolution date and approved rationale. The application should show which exact combination failed and why. |
| Conversion / Substitution Support | Maintain a separate rule outcome indicating whether two FERTs are fully substitutable, conditionally substitutable, convertible with defined changes or non-convertible. This should support demand moderation and planning decisions but should not replace formal engineering approval. |
| Functional Screens | Combination Rule Designer; Rule Matrix Viewer; Validation Results Workbench; Exception Queue; Impact Analysis screen; Conversion Eligibility Viewer; Approval Workbench; Rule Version History. |
| Roles and Ownership | Product Development/Engineering owns technical and regulatory rules; Product Management owns commercial combinations; Planning owns planning and substitution relevance; MDM configures rules and manages exceptions; Governance approves rule versions. |
| Control / Audit | Store rule version, evaluated values, pass/fail result, severity, requester, owner, correction, exception justification, approver, effective dates and publication status. Revalidate affected FERTs whenever a governing rule changes. |
| Business Outcome | Invalid configurations are prevented before they enter planning. Family assignments become reliable; substitution decisions become clearer; planning errors and manual engineering checks reduce; configuration governance becomes repeatable and auditable. |
| Acceptance Criteria | Approved rule matrices are configurable and versioned; validations identify the failed combination; critical failures block publication; exceptions have owners and expiry dates; affected FERTs are revalidated after rule changes; conversion eligibility is visible to authorized users. |
| Recommended Phase | Phase 0: Rules for the highest-priority characteristic combinations identified by VECV, blocking validations and controlled exceptions. Phase 1: Expanded rule coverage, impact analysis and automatic revalidation. Phase 2: Data-driven anomaly detection and recommendation of likely valid combinations. |
| Dimension | Example |
| Business Problem | Illustrative: Vertical = BUS, Model Group = a BUS platform, but a selected tonnage, fuel, engine or body configuration is not approved for that platform. |
| Business Challenge | A demand planner treats two FERTs as interchangeable because their model and fuel values appear similar, but their approved chassis or body configurations are incompatible. |
| Proposed Capability | Before assigning a FERT to a planning family, the engine validates its vertical, platform, model, fuel, engine, tonnage and body configuration as one combination. |
| Required Data | Rule: Platform P + CNG Fuel requires Engine Family E2 and approved wheelbase options W1/W2. |
| Rule Types | If Body Type = School Bus, only approved seating layouts and wheelbase ranges are permitted. |
| Detection / Trigger | A lineage request proposes that FERT A can fully replace FERT B. The engine identifies a different approved engine family and routes the request for Engineering review. |
| Workflow | A proposed configuration fails a platform-engine rule. Product Development confirms the engine is not approved, so the master is corrected before planning publication. |
| System Behaviour | The message should say: “Engine E1 is not approved with Platform P and Fuel CNG,” rather than only “Invalid master data.” |
| Conversion / Substitution Support | FERT A can substitute FERT B only for a specific market and body type; otherwise, the relationship is blocked. |
| Functional Screens | A matrix shows allowed combinations by platform, fuel, engine and tonnage with green, conditional and prohibited outcomes. |
| Roles and Ownership | Engineering defines allowed engine-platform combinations; Planning defines whether a valid combination belongs to the same planning family. |
| Control / Audit | When a rule is revised, the system identifies all active FERTs evaluated under the old version and rechecks them. |
| Business Outcome | A planner can see that two similar-looking FERTs are not interchangeable and avoid transferring demand incorrectly. |
| Acceptance Criteria | A FERT with an invalid platform-engine-fuel combination cannot achieve Planning-Ready status. |
| Recommended Phase | Begin with combinations that directly affect family assignment, demand aggregation, capacity and material planning. |

## MDM-005 - Ramp-up / ramp-down not controlled

| Dimension | Detailed Functional Solution Design |
| --- | --- |
| Business Problem | Product transitions between predecessor and successor FERTs are not consistently represented through approved, effective-dated ramp-up and ramp-down rules. The VECV document identifies three transition scenarios—complete migration, gradual ramp-down/ramp-up and dual running—but states that FERT mapping is currently performed manually. |
| Business Challenge | Demand may remain on the old FERT too long, move to the new FERT too early or be duplicated across both. Production and procurement may not receive the same transition assumptions. This can create predecessor excess inventory, successor shortages, unstable material requirements and inconsistent customer commitments. |
| Proposed Capability | Implement a FERT Transition Management capability connected to approved lineage records. It will allow the business to define transition scenario, ramp calendar, forecast percentages, history treatment, production cutover, inventory-depletion policy, customer/market applicability, readiness milestones and closure conditions. |
| Supported Transition Scenarios | 1. Complete Migration: predecessor becomes inactive and successor assumes future demand. 2. Gradual Ramp-Down/Ramp-Up: both remain active temporarily with changing percentages. 3. Dual Running: both remain active for an extended period and demand is split by approved percentages or segments. 4. Phase-Out Without Successor: predecessor closes without demand transfer. 5. Market-Specific Transition: different cutover dates by geography/customer segment. |
| Required Data | Lineage ID; transition scenario; predecessor and successor; transition start/end dates; period-wise forecast percentages; ramp-up/ramp-down quantities; history-transfer rule; last production date; first successor production date; inventory thresholds; component-depletion rule; market/customer applicability; capacity readiness; lifecycle statuses; owners; approvals; closure criteria. |
| Detection / Trigger | Start when an approved lineage relationship requires transition planning, a predecessor receives a planned phase-out date, a successor receives a launch date, an inventory or capacity risk is detected, or actual transition performance deviates from the approved curve. |
| Workflow | Approved Lineage → Create Transition Plan → Define Scenario and Dates → Demand Planning Defines Forecast Curve → Supply Planning Defines Inventory Rule → Production Confirms Cutover and Capacity → Product Management Confirms Market Plan → Approve → Publish to Planning → Monitor Actual vs Plan → Reforecast/Override if Required → Reconcile Inventory and Demand → Close. |
| Inventory Depletion Rule | Define how predecessor finished goods and predecessor-specific components are consumed. Options include consume old stock first, stop predecessor production but continue sales, parallel consumption, immediate successor switch, market-specific depletion and approved write-off/disposition. |
| Readiness Gates | Transition activation should depend on defined readiness conditions such as successor FERT approval, BOM readiness, production capacity, component availability, regulatory approval, pricing/commercial readiness, dealer communication and planning-data certification. |
| System Behaviour | Publish approved percentages to demand planning; show predecessor as ramping down and successor as ramping up; preserve total family demand; monitor inventory, forecast, production and sales against the approved plan; create alerts for deviations; prevent conflicting transition plans for the same FERT/date range. |
| Exception Rules | Alert when predecessor forecast remains after its closure date; successor forecast exists before its activation date; percentage totals do not equal 100%; predecessor stock exceeds threshold; successor readiness is late; actual sales mix materially differs from approved transition mix; or dual-running end date expires without a decision. |
| Functional Screens | Transition Plan Workbench; Ramp Curve Editor; Inventory Depletion screen; Readiness Checklist; Approval Workbench; Actual-vs-Plan Dashboard; Exception Queue; Closure and Evidence screen. |
| Roles and Ownership | Product Management owns commercial timing; Demand Planning owns forecast transition; Supply Planning owns inventory-depletion strategy; Production Planning owns cutover and capacity; Engineering confirms technical readiness; MDM links the transition to the lineage record; Governance approves and closes. |
| Control / Audit | Retain every transition-plan version, percentages, dates, readiness approvals, inventory assumptions, overrides, reason codes, actual-versus-plan results, approvers and closure evidence. |
| Business Outcome | Product introductions and phase-outs become synchronized across Demand Planning, Supply Planning, Production, Procurement and Commercial teams. Total family demand remains stable, excess and obsolete risk reduces, successor shortages are identified early and transition decisions become transparent. |
| Acceptance Criteria | All active lineage transitions have an approved scenario and effective dates; period percentages reconcile; inventory rules and readiness gates are recorded; actual-versus-plan monitoring is available; deviations generate exceptions; closure requires evidence; total aggregate demand remains consistent. |
| Recommended Phase | Phase 0: Manual transition-plan entry, ramp percentages, dates, approvals, inventory rules, alerts and monitoring. Phase 1: Automatic actual-versus-plan feeds, risk dashboards and recommended replanning. Phase 2: Predictive ramp optimization and inventory-risk simulation. |
| Dimension | Example |
| Business Problem | FERT A gradually reduces while FERT B increases, but planners manually decide monthly percentages and update Excel files. |
| Business Challenge | Demand Planning uses a 50:50 transition while Production Planning assumes immediate cutover, creating insufficient successor capacity and surplus predecessor components. |
| Proposed Capability | For October–December, FERT A moves from 70% to 40% to 10%, while FERT B moves from 30% to 60% to 90%; January becomes 100% FERT B. |
| Supported Transition Scenarios | The three core scenarios are explicitly described in the FERT Management Document. |
| Required Data | October: A 70%, B 30%; November: A 40%, B 60%; December: A 10%, B 90%; predecessor closure threshold: fewer than 10 finished units. |
| Detection / Trigger | A successor launch is approved for October, but no ramp plan exists. The system creates a Transition Plan Required exception. |
| Workflow | Demand Planning proposes 70:30; Supply confirms predecessor inventory; Production confirms successor line readiness; Product Management confirms launch; governance activates the plan. |
| Inventory Depletion Rule | Stop new FERT-A production after available predecessor-specific components support the final 40 units; continue selling existing FERT-A stock until it falls below 10 units. |
| Readiness Gates | The successor forecast cannot move to 100% if production-capacity readiness remains below the approved threshold. |
| System Behaviour | If the successor reaches only 40 units against a 70-unit ramp target, the system raises a ramp shortfall alert to Planning and Production. |
| Exception Rules | At the end of December, 50 units of forecast remain on FERT A although its approved share is 10%; the system assigns an exception to Demand Planning. |
| Functional Screens | A chart shows monthly predecessor decline and successor growth, with inventory and production readiness overlaid. |
| Roles and Ownership | Product Management may retain dual running for selected customers even after general market migration. |
| Control / Audit | The audit record shows why November changed from 60% to 50% successor share and who approved the change. |
| Business Outcome | The business continues planning 1,000 total family units while gradually changing the mix from FERT A to FERT B. |
| Acceptance Criteria | The transition cannot close until predecessor forecast is zero or approved, stock is depleted/dispositioned and successor planning is stable. |
| Recommended Phase | Phase 0 establishes one approved cross-functional transition plan before introducing predictive automation. |

## MDM-006 - Engineering change impact not visible in planning

| Dimension | Detail |
| --- | --- |
| Business Problem | ECN updates may not trigger planning/lifecycle action. |
| Proposed Capability | Add ECN impact classification covering planning, manufacturing, inventory, commercial, regulatory, costing and service identity. Route unchanged identity to ECN; changed identity to new-FERT workflow. Trigger affected-system and planning-readiness review. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | ECN and new-FERT decisions become consistent and auditable. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-007 - Duplicate or similar FERTs

| Dimension | Detail |
| --- | --- |
| Business Problem | Demand and inventory split across codes. |
| Proposed Capability | Run exact and weighted similarity checks before creation; show candidates and differences; require decision: reuse existing, create revision, create true new FERT, or merge/block legacy. Store rationale. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Reduced SKU proliferation and rationalization backlog. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-008 - Lifecycle status missing or weak

| Dimension | Detail |
| --- | --- |
| Business Problem | Inactive FERTs remain visible in indenting. |
| Proposed Capability | Implement status model Draft, Under Review, Approved for Planning, Active, Ramp-Up, Ramp-Down, Blocked for New Demand, Obsolete/Inactive. Define behavior by process and automatic visibility rules. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | No obsolete/blocked FERT can be used for new demand. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-009 - BOM and material master mismatch

| Dimension | Detail |
| --- | --- |
| Business Problem | Supply plan, MRP and manufacturing feasibility fail. |
| Proposed Capability | Planning-ready gate checks active BOM, validity, alternate BOM, production version and routing. Reconcile material status with BOM/routing status. Route defects to Manufacturing Engineering. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Only manufacturing-ready FERTs reach execution planning. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-010 - UoM inconsistency

| Dimension | Detail |
| --- | --- |
| Business Problem | Conversion errors in sales, planning and procurement. |
| Proposed Capability | Govern base, sales, planning and production UoM; validate conversion factors; effective-date changes; prevent zero or conflicting conversions. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Consistent quantities across planning and execution. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-011 - Missing MRP and planning parameters

| Dimension | Detail |
| --- | --- |
| Business Problem | MRP and supply proposals are unreliable. |
| Proposed Capability | Require MRP type, lot size, safety stock policy, strategy group, procurement type, lead time, planning plant and relevant rounding/minimum lot fields before certification. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Reliable MRP and supply-planning behavior. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-012 - Lead-time inaccuracies

| Dimension | Detail |
| --- | --- |
| Business Problem | EDD and capacity commitments are unreliable. |
| Proposed Capability | Define lead-time components, owner and source; validate by product/plant; monitor outliers and stale values; require approval for changes. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Improved EDD and plan feasibility. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-013 - Procurement type errors

| Dimension | Detail |
| --- | --- |
| Business Problem | Wrong in-house/external planning logic. |
| Proposed Capability | Validate procurement type and special procurement against plant, material type, BOM and production version; route exceptions to PPC/Procurement. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Correct sourcing and supply behavior. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-014 - Manual changes without governance

| Dimension | Detail |
| --- | --- |
| Business Problem | Low accountability and repeat defects. |
| Proposed Capability | All governed changes require request ID, reason, before/after value, requester, approver, timestamp and effective date. Restrict direct edits and produce audit log. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Traceable, controlled master-data changes. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-015 - Multiple Excel sources outside SAP

| Dimension | Detail |
| --- | --- |
| Business Problem | No single source of truth. |
| Proposed Capability | Register all temporary files, define authoritative sources by field, migrate approved relationships and hierarchy to governed tables, prohibit shadow-master use in production planning. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | One trusted, reconciled master-data view. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-016 - Unclear ownership

| Dimension | Detail |
| --- | --- |
| Business Problem | Slow issue resolution. |
| Proposed Capability | Define data owner, steward, approver and technical custodian for every data group; SLA-based task queues and escalation; RACI embedded in workflow. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Clear accountability and faster closure. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

## MDM-017 - No central MDM quality dashboard

| Dimension | Detail |
| --- | --- |
| Business Problem | Leadership cannot see readiness risk. |
| Proposed Capability | Build MDM Control Tower with planning-ready %, duplicate candidates, missing attributes, hierarchy gaps, inactive visibility, lineage gaps, BOM/routing gaps, sync failures, ageing and owner workload. |
| Required Data | Applicable master fields, owner, source system, effective dates, status, reason code and linked object IDs. |
| Workflow | Detect or request → assign owner → validate → approve/override → publish → reconcile → close with evidence. |
| System Behavior | Critical failures block planning-ready certification; high-severity issues create assigned exceptions; medium issues warn and require closure plan. |
| Control / Audit | Capture rule result, before/after value, requester, approver, timestamp, reason and source/consumer sync status. |
| Acceptance Criteria | Proactive governance and measurable improvement. |
| Recommended Phase | MVP for foundational control; automation and advanced analytics in Phase 1/2 where noted. |

# 4A. Deep-Dive into Current Challenges and Detailed Solution Design

This section expands the problem catalogue into an end-to-end functional solution for each identified MDM and FERT governance issue. It defines the present-state failure mode, downstream business impact, root cause, proposed application behavior, required governed data, preventive and detective controls, ownership, and measurable acceptance criteria. The design objective is to prevent incomplete, incorrect, obsolete or untraceable FERT records from entering VECV S&OP and its connected demand, supply, rush-order, pipeline and control-tower processes.

## 4A.1 Current-State Deep Dive

The current FERT creation process is primarily an engineering and ERP release process. Sales, Marketing, PSP and Product Development initiate and define the requirement; IDM manages the creation and approval workflow; EBOM and basic views are generated; data is pushed to ECC; remaining views are completed; and a manual email communicates availability. This process provides a valid technical material-creation backbone, but it does not by itself prove that the material is ready for S&OP planning.

The current FERT mapping activity is also highly dependent on manual work. Live FERT data is separated by vertical, descriptions are interpreted to infer product attributes, one or two years of sales are added, low-sales FERTs are identified and business experts decide migrations. The result is a final mapping sheet used for planning. This creates a recurring dependency on Excel, description interpretation and individual business knowledge.

| Current-State Step | Observed Gap | Required Future-State Control |
| --- | --- | --- |
| FERT creation in IDM and ECC | Planning attributes, hierarchy, lineage and dealer visibility may not be complete at technical creation | Independent planning-ready certification after technical creation |
| Manual email after ECC push | No structured confirmation that all consuming systems received the same record | System-wise publication status and reconciliation dashboard |
| Description-based FERT classification | Free-text interpretation can produce inconsistent family and characteristic mapping | Controlled hierarchy and characteristic master |
| Sales-based low-volume review | Low sales alone does not prove obsolescence or replacement | Lifecycle review using stock, open orders, successor, service and commercial rules |
| Business-expert mapping | Decision knowledge is not consistently stored as structured data | Governed lineage registry with effective dates and approvals |
| Final mapping sheet | Excel becomes an operational truth outside core systems | Governed master tables and controlled upload only as an interim mechanism |

## 4A.2 Fundamental Root Causes

| Root Cause | Description | Design Response |
| --- | --- | --- |
| No explicit planning-ready gate | A material can technically exist before planning, manufacturing and lifecycle information is complete. | Separate technical creation, planning certification and planning publication states. |
| Product identity and ECN are not consistently separated | Minor engineering changes can create new FERTs, while major identity changes can remain under one code. | Mandatory ECN-versus-new-FERT decision assessment. |
| Distributed ownership | Engineering, SAP, planning, business and reporting teams own different portions without one field-level model. | Golden FERT data dictionary with source, steward, approver and consumers. |
| Lifecycle maintained after the fact | Replacement and ramp-down relationships may be reconstructed after launch. | Capture lifecycle and lineage during request and approval. |
| Reactive quality management | Issues are discovered in planning or execution. | Preventive validation plus continuous MDM Control Tower monitoring. |

## 4A.3 Target-State Design Pattern

The proposed target process is: Request -> Search Existing FERTs -> Classify ECN or New FERT -> Validate Identity and Characteristics -> Assign Hierarchy and Lifecycle -> Validate Manufacturing and Planning Readiness -> Approve -> Publish -> Certify as Planning-Ready -> Synchronize -> Monitor Exceptions.

| State / Gate | Purpose | Exit Condition |
| --- | --- | --- |
| Request | Capture business and engineering intent. | Business justification and reference FERT available. |
| Identity Classification | Decide whether the change is an ECN or a new planning identity. | Cross-functional impact decision approved. |
| Data Validation | Verify attributes, hierarchy, combinations, duplicates and lineage. | No unresolved critical validation errors. |
| Execution Readiness | Confirm BOM, routing, production version, plant-line, UoM and parameters. | Manufacturing and supply readiness confirmed. |
| Planning Certification | Confirm lifecycle, hierarchy, visibility and planning fields. | Planning-ready certificate approved. |
| Publication | Update IDM/SAP and all consumer systems. | All mandatory target-system acknowledgements successful. |
| Monitoring | Detect quality, lifecycle and synchronization failures. | Exceptions assigned and closed within SLA. |

## 4A.001 MDM-001 - FERT code lineage not readily available

### Current challenge

Old and new FERT relationships are not consistently available as structured, effective-dated master data. Users may know that a migration occurred, but the relationship is often reconstructed through descriptions, sales history or business expertise.

### Business and planning impact

Forecast history remains attached to the predecessor and the successor appears to have no history.

Ramp-down and ramp-up are planned independently, creating double planning or supply gaps.

Inventory runout, open orders and dealer visibility are not aligned with the successor introduction.

Reports split one product lineage across multiple FERT codes.

### Root causes

Predecessor-successor mapping is not mandatory during creation or ECN approval.

Relationship types, dates and transfer percentages are not standardized.

Lifecycle decisions are stored in files or individual knowledge rather than governed fields.

### Proposed functional solution

Establish a FERT Lineage Registry within the Golden FERT Master. Every replacement, migration, split, consolidation or reference relationship must be captured with effective dates, reason, forecast-transfer logic, inventory and open-order treatment, and approvals.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Predecessor and successor FERT | Identifies the connected materials. |
| Relationship type | One-to-one, one-to-many, many-to-one, reference copy, engineering revision or commercial replacement. |
| Effective dates | Controls when the relationship is valid. |
| Forecast transfer percentage | Defines lineage-adjusted history and transition allocation. |
| Ramp-up / ramp-down dates | Controls product introduction and retirement. |
| Inventory depletion rule | Defines whether old stock must be sold before new production. |
| Open-order treatment | Defines migrate, fulfil on old code or cancel. |
| Approval metadata | Provides accountability and auditability. |

### Required system behavior

Block approval of a replacement or ramp-down FERT when lineage or an approved retirement rule is missing.

Validate that one-to-many allocation percentages equal 100 percent for every effective period.

Support lineage-adjusted historical views without rewriting original transactions.

Display complete ancestry and successor chain in the FERT 360-degree view.

Automatically apply lifecycle and dealer-visibility behavior based on effective dates.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Mandatory lineage step in new-FERT, replacement and ramp-down workflows. |
| Preventive | Percentage, date-overlap and circular-reference validations. |
| Detective | Control Tower alert for ramp-down/replaced FERT without successor. |
| Detective | Monthly reconciliation of actual demand on predecessor after block date. |

### Ownership

| Role | Accountability |
| --- | --- |
| Business / Vertical Head | Approves commercial replacement and transition intent. |
| Demand Planning / S&OP | Owns forecast-transfer and transition-allocation logic. |
| Engineering / Product Development | Confirms technical relationship and interchangeability. |
| MDM Steward | Maintains and validates lineage data. |

### Acceptance criteria / measurable outcome

100 percent of replacement and ramp-down FERTs have approved lineage or retirement rules.

All one-to-many and many-to-one relationships reconcile mathematically.

Planning users can navigate the complete lineage from a single screen.

No new demand is accepted on a predecessor after its approved block date without exception.

## 4A.002 MDM-002 - Incorrect or incomplete planning characteristics

### Current challenge

Planning characteristics such as MPG, fuel, tonnage, wheelbase, engine, AC/non-AC, body type, length, seating, platform and application may be missing, inconsistent or inferred from descriptions.

### Business and planning impact

Incorrect demand aggregation and filtering.

Unreliable runner/repeater/stranger segmentation and forecast models.

Wrong product comparability in pipeline, indent and control-tower views.

Manual rework before every planning cycle.

### Root causes

No governed characteristic library with clear business definitions.

Free-text or description-derived values.

Mandatory fields are not differentiated by vertical and product family.

Changes are not consistently versioned and approved.

### Proposed functional solution

Create a governed Planning Characteristic Library and vertical-specific templates. Each field must have a definition, allowed values, source system, data owner, steward, applicability, dependency rules, effective dates and consumer systems.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Characteristic definition | Common business meaning and technical name. |
| Allowed-value list | Controlled code list; no free-text alternatives. |
| Vertical / family applicability | Defines mandatory, conditional, optional or not-applicable status. |
| Source and owner | Identifies system of record and accountable team. |
| Effective dates and version | Preserves historical interpretation. |
| Dependency rules | Controls conditional fields and valid combinations. |

### Required system behavior

Automatically select the applicable template after vertical and family are chosen.

Show only relevant fields and dynamically mark mandatory conditional fields.

Prevent planning certification when mandatory characteristics are missing.

Version material changes to governed attributes and route them for approval.

Expose data quality status and missing fields in the FERT 360-degree view.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Controlled picklists and vertical-specific mandatory-field checks. |
| Preventive | Field dependency and derivation rules. |
| Detective | Daily completeness scan of active and future-active FERTs. |
| Detective | Monthly comparison of SAP/IDM values against planning-platform values. |

### Ownership

| Role | Accountability |
| --- | --- |
| Engineering | Owns technical characteristic accuracy. |
| Demand Planning | Defines planning relevance and vertical-specific requirements. |
| MDM Steward | Maintains code lists, completeness and publication. |
| Business / VH | Approves commercial classification where required. |

### Acceptance criteria / measurable outcome

No planning-certified FERT is missing a mandatory characteristic.

No governed characteristic uses uncontrolled free text.

Historical reporting retains the characteristic version effective at the time.

Every characteristic has a confirmed owner and source system.

## 4A.003 MDM-003 - No clearly established planning family hierarchy

### Current challenge

Planners operate at vertical, sub-vertical, family, MPG, model group and characteristic-combination levels, but the hierarchy is not consistently governed as one enterprise planning structure.

### Business and planning impact

Different functions aggregate the same FERT population differently.

ABP, forecast, pipeline, actuals and capacity cannot be reconciled consistently.

Top-down plans cannot be disaggregated reliably.

New products can remain orphaned from planning views.

### Root causes

Material-level master data is not sufficient for S&OP aggregation.

Local Excel mappings create alternate definitions.

Hierarchy changes lack effective dates and historical versioning.

### Proposed functional solution

Implement a configurable S&OP product hierarchy: Business Unit -> Vertical -> Sub-Vertical -> Planning Family -> MPG / Model Group -> Characteristic Combination -> FERT -> Plant / Execution Variant.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Hierarchy node master | Stores valid nodes, level, parent and status. |
| FERT-node assignment | Maps each FERT to exactly one S&OP planning path. |
| Hierarchy version | Preserves effective-dated structure. |
| Alternate hierarchy indicator | Supports reporting alternatives without changing the designated S&OP hierarchy. |
| Disaggregation driver | Defines how top-down values are allocated to lower levels. |

### Required system behavior

Prevent activation of an orphan FERT.

Allow hierarchy maintenance through configuration rather than code changes.

Preserve prior-cycle hierarchy snapshots for historic reporting.

Calculate rollups and cross-level reconciliation automatically.

Run impact analysis when a FERT or hierarchy node is moved.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Exactly-one-path validation for active planning FERTs. |
| Preventive | No invalid parent-child level combinations. |
| Detective | Orphan and duplicate-assignment reports. |
| Detective | Cycle-level reconciliation between hierarchy totals and FERT totals. |

### Ownership

| Role | Accountability |
| --- | --- |
| Demand Planning / S&OP | Accountable for the official planning hierarchy. |
| Business / Vertical Heads | Approve business segmentation. |
| MDM Steward | Maintains nodes, assignments and effective dates. |
| IT / Data Architecture | Maintains technical hierarchy service and downstream publication. |

### Acceptance criteria / measurable outcome

100 percent of active FERTs are assigned to one valid S&OP path.

All hierarchy-level totals reconcile to FERT totals.

Historic cycles retain their original hierarchy version.

A new vertical or family can be configured without application redesign.

## 4A.004 MDM-004 - Characteristic combination validation gap

### Current challenge

Individual attribute values may be valid while the combination is technically impossible or commercially irrelevant.

### Business and planning impact

Invalid variants can appear in dealer indent, pipeline or forecast screens.

Supply planning and manufacturing feasibility can be calculated for unsupported configurations.

Analytics and family-level performance become misleading.

### Root causes

Validation is field-by-field rather than combination-based.

Rules are implicit in expert knowledge or embedded in descriptions.

There is no centrally governed severity and exception model.

### Proposed functional solution

Implement a configurable Characteristic Combination Rule Engine with rules by vertical, platform, family and effective period.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Rule ID and scope | Identifies vertical, family, platform and date applicability. |
| Driving and dependent fields | Defines the conditional combination. |
| Permitted / prohibited values | Stores the business rule. |
| Severity | Critical, high, medium or informational. |
| Exception approver | Defines who can override and for how long. |

### Required system behavior

Execute rules during request entry, before planning certification, after publication and during periodic audits.

Block critical failures; route high-severity failures for approval; warn on medium failures.

Store rule result, reason and override approval in the audit trail.

Allow rule maintenance without code deployment.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Real-time rule check during create/change workflow. |
| Preventive | Certification cannot proceed with unresolved critical rules. |
| Detective | Nightly scan of all active FERTs against current rules. |
| Detective | Control Tower trend of exceptions by rule and owner. |

### Ownership

| Role | Accountability |
| --- | --- |
| Engineering | Owns technical compatibility rules. |
| Business / Planning | Owns commercial and planning-validity rules. |
| MDM | Administers rule master and exceptions. |
| IT | Provides configurable rule-engine capability. |

### Acceptance criteria / measurable outcome

Invalid critical combinations cannot enter planning.

Every override has reason, approver and expiry date.

Rules are effective-dated and configurable.

Exception volume and closure time are measurable.

## 4A.005 MDM-005 - Ramp-up / ramp-down transition not clearly controlled

### Current challenge

Old and new FERTs may remain active simultaneously without an approved time-phased transition plan.

### Business and planning impact

Double planning and duplicated production.

Excess predecessor inventory or shortage of successor.

Conflicting dealer visibility and demand entry.

Poor supplier and capacity transition signals.

### Root causes

Lifecycle status is not linked to allocation behavior.

Transition percentages, dates and inventory rules are not governed.

Actual demand is not monitored against the approved transition.

### Proposed functional solution

Create a Time-Phased Lifecycle Transition Plan supporting complete migration, gradual ramp-down/ramp-up and dual running.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Transition scenario | Migration, ramp-up/down or dual running. |
| Time-bucket allocation | Old/new percentage by week or month. |
| Start and end dates | Controls transition validity. |
| Inventory depletion policy | Use old stock first, parallel consumption or write-off decision. |
| Open-order rule | Defines treatment of committed demand. |
| Dealer visibility rule | Controls when each FERT can be indented. |
| Supplier / production cutover | Aligns material and capacity decisions. |

### Required system behavior

Require allocation totals of 100 percent for each period.

Display both FERTs and transition status in planning screens.

Restrict new demand on the predecessor at the configured date while retaining existing commitments.

Flag actual demand or production that deviates materially from the approved curve.

Automatically update lifecycle state at transition milestones.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Transition plan mandatory before ramp-down approval. |
| Preventive | Percentage and effective-date validation. |
| Detective | Control Tower alert for predecessor demand after block date. |
| Detective | Weekly transition variance report comparing actual versus approved curve. |

### Ownership

| Role | Accountability |
| --- | --- |
| Business / VH | Approves market transition. |
| Demand Planning | Owns demand allocation and forecast transfer. |
| PPC / Supply Planning | Owns production and capacity cutover. |
| MDM | Maintains lifecycle status and effective dates. |

### Acceptance criteria / measurable outcome

Each ramp-up/ramp-down period reconciles to 100 percent.

No predecessor remains open beyond the approved end date without exception.

Remaining inventory and open orders are visible throughout transition.

Actual transition variance is monitored and acted upon.

## 4A.006 MDM-006 - Engineering change impact not visible in planning

### Current challenge

An ECN may update engineering or manufacturing data without formally determining whether product identity, hierarchy, lifecycle, forecast history or dealer visibility is affected.

### Business and planning impact

Unnecessary new FERT proliferation.

Major identity changes may remain under one code and corrupt planning history.

BOM/routing changes may not trigger planning re-certification.

Planning users may not know when engineering changes become effective.

### Root causes

No mandatory planning-impact classification in ECN workflow.

Technical and commercial identity decisions are separated.

Downstream notifications and re-certification triggers are not standardized.

### Proposed functional solution

Introduce an ECN Planning-Impact Classification Gate assessing planning, manufacturing, inventory, commercial, regulatory, costing, service and interchangeability impacts.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Impact dimension and response | Yes/no/unclear for each identity lens. |
| Decision outcome | Same FERT + ECN, new FERT, or cross-functional review. |
| Effective date | Controls downstream planning impact. |
| Affected objects | BOM, routing, production version, hierarchy, characteristics and lineage. |
| Re-certification flag | Defines whether planning certification must be repeated. |

### Required system behavior

Require a completed impact assessment before ECN approval.

Route unclear cases to a cross-functional decision board.

Automatically initiate a new-FERT request when identity changes.

Trigger re-certification and downstream notification for planning-relevant ECNs.

Retain same-FERT engineering revision history when identity remains unchanged.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | ECN cannot close without impact classification. |
| Preventive | New-FERT request requires justification that existing FERT cannot represent the product. |
| Detective | Monthly audit of ECNs without linked planning-impact result. |
| Detective | Cross-system comparison of ECN effective dates and planning master version. |

### Ownership

| Role | Accountability |
| --- | --- |
| Engineering | Owns ECN and technical impact. |
| Demand Planning / S&OP | Owns planning-identity assessment. |
| Business / Product Management | Owns commercial identity. |
| MDM | Facilitates decision and ensures downstream updates. |

### Acceptance criteria / measurable outcome

Every ECN has a recorded planning-impact decision.

All planning-relevant ECNs trigger notification and certification review.

New FERT creation contains an approved identity-change rationale.

Same-FERT decisions retain full revision history.

## 4A.007 MDM-007 - Duplicate or near-duplicate FERTs

### Current challenge

Multiple FERTs may represent identical or materially similar products, especially when description, coding and characteristic checks are weak.

### Business and planning impact

Demand and forecast split across codes.

Duplicate inventory and ageing.

Unnecessary BOM, routing and master-data maintenance.

Inconsistent customer and management reporting.

### Root causes

No mandatory similarity check before creation.

Descriptions are inconsistent and characteristics incomplete.

Creation decisions do not capture why an existing FERT cannot be reused.

### Proposed functional solution

Implement a Duplicate and Similarity Detection Service that compares the proposed FERT with active, inactive and historical candidates and forces an explicit reuse, ECN, new-FERT or rationalization decision.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Similarity attributes | Vertical, family, MPG, platform, fuel, tonnage, wheelbase, engine, body, AC, plant, BOM and description. |
| Similarity score | Weighted composite score and exact-match indicators. |
| Candidate context | Lifecycle, sales, inventory, lineage and recent usage. |
| Decision reason | Reuse, ECN, true new FERT, block/retire duplicate or link as successor. |

### Required system behavior

Run similarity search before a new request can be submitted.

Display candidate differences field by field.

Require MDM approval above configured threshold.

Store the decision and justification for future audit.

Create a rationalization backlog for existing duplicate clusters.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Mandatory similarity search and threshold-based approval. |
| Preventive | Unique identity and normalized-description checks. |
| Detective | Periodic duplicate clustering of the full FERT population. |
| Detective | Dashboard of duplicate candidates, decisions and unresolved clusters. |

### Ownership

| Role | Accountability |
| --- | --- |
| MDM | Owns duplicate review and decision record. |
| Engineering | Confirms technical equivalence. |
| Business / Planning | Confirms commercial and planning distinctness. |
| SAP / IT | Implements search and blocking controls. |

### Acceptance criteria / measurable outcome

100 percent of new FERT requests include a duplicate-search result.

All high-similarity candidates receive documented review.

Duplicate backlog and closure rate are measurable.

Demand is no longer split across confirmed duplicate identities.

## 4A.008 MDM-008 - Lifecycle status missing or weak

### Current challenge

Material existence, business activity, planning visibility and manufacturing readiness are not consistently controlled through a common lifecycle model.

### Business and planning impact

Inactive or obsolete FERTs can remain visible for indent or rush order.

Future products can become available too early.

Ramp-down FERTs continue receiving new demand.

Different systems interpret active/inactive differently.

### Root causes

SAP material status alone does not capture S&OP planning behavior.

Lifecycle transitions are not effective-dated and approved consistently.

Consumer-system visibility rules are not linked to status.

### Proposed functional solution

Implement a planning lifecycle state model: Draft, Under Review, Approved for Planning, Active, Ramp-Up, Ramp-Down, Blocked for New Demand, Obsolete and Inactive.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Lifecycle status | Current planning state. |
| Effective dates | Future and historical state validity. |
| Allowed process matrix | Demand, supply, manufacturing, rush order and dealer visibility behavior. |
| Transition reason and approval | Why and who changed the state. |
| Successor / retirement rule | Mandatory for relevant transitions. |

### Required system behavior

Map technical SAP/IDM status to planning lifecycle status.

Apply UI and API visibility rules by lifecycle state.

Prevent invalid status jumps and require approvals.

Maintain historic reporting after retirement.

Synchronize state changes to all consumer systems.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | State-transition rules and approval workflow. |
| Preventive | Inactive/obsolete FERT blocked in Demand Workbench and Rush Order. |
| Detective | Daily scan for status/visibility mismatches. |
| Detective | Alert for ramp-down without successor or retirement rule. |

### Ownership

| Role | Accountability |
| --- | --- |
| Business / Product Management | Accountable for commercial lifecycle. |
| Demand Planning | Defines planning behavior by state. |
| MDM | Maintains state and controls transition. |
| IT | Enforces visibility and synchronization. |

### Acceptance criteria / measurable outcome

No obsolete/inactive FERT is selectable for new demand.

All lifecycle transitions are effective-dated and auditable.

Ramp-down FERTs have successor or retirement logic.

Status values reconcile across IDM, SAP, BW/DVM and VECVplan.

## 4A.009 MDM-009 - BOM and material master mismatch

### Current challenge

An active or planning-visible FERT can lack a valid EBOM/MBOM, routing, production version, plant assignment or line mapping for the required effective period.

### Business and planning impact

MRP explosion and supply feasibility fail.

EDD and production sequencing become unreliable.

Rush orders may be raised for a non-manufacturable FERT.

Manual correction delays planning and execution.

### Root causes

Manufacturing readiness is not part of planning certification.

Validity dates across material, BOM, routing and production version are not reconciled.

Plant-line manufacturability may be maintained separately.

### Proposed functional solution

Add a Manufacturing Readiness Gate to planning-ready certification and continuously reconcile the FERT with BOM, routing, production version and plant-line data.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| EBOM / MBOM reference and status | Confirms approved product structure. |
| BOM validity | Must cover planning and production horizon. |
| Routing and production version | Links executable process to BOM. |
| Plant / line / work center | Confirms manufacturability and capacity mapping. |
| Critical-part flag | Supports supply-risk and EDD analysis. |

### Required system behavior

Prevent production activation when required manufacturing objects are missing or invalid.

Display readiness status and missing dependency in the FERT 360-degree view.

Re-run readiness checks after BOM/routing/production-version changes.

Block non-ready FERTs from Rush Order release and supply-planning consumption.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Certification rule requiring valid BOM, routing and production version. |
| Preventive | Effective-date overlap validation. |
| Detective | Daily report of active FERTs with missing/inactive manufacturing objects. |
| Detective | Alert when a manufacturing object becomes invalid for a future active FERT. |

### Ownership

| Role | Accountability |
| --- | --- |
| Manufacturing Engineering | Accountable for BOM, routing and production version readiness. |
| PPC / Supply Planning | Confirms plant-line and planning usability. |
| MDM | Includes readiness in certification. |
| SAP / IT | Provides reconciliation and publication status. |

### Acceptance criteria / measurable outcome

No production-active FERT lacks a valid BOM/routing/production version.

All effective dates cover the approved planning horizon.

Rush Order and Supply Planning consume only manufacturing-ready FERTs.

Readiness exceptions have owner and SLA.

## 4A.010 MDM-010 - UoM inconsistency

### Current challenge

Base, sales, planning, production or procurement units and conversion factors can be missing or inconsistent.

### Business and planning impact

Quantity-conversion and rounding errors.

Mismatch between indent, production and reporting quantities.

Potential procurement and inventory discrepancies.

### Root causes

No field-level UoM ownership and standard.

Conversions can be maintained independently across systems.

Validation is not consistently applied during upload and publication.

### Proposed functional solution

Create a governed UoM framework covering base, sales, planning, production and procurement UoM, conversion factors and rounding rules.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| UoM role | Base, sales, planning, production or procurement. |
| Conversion numerator/denominator | Defines exact conversion. |
| Rounding rule | Controls whole-vehicle and packaging behavior. |
| Effective date | Preserves historical conversion logic. |
| System mapping | Ensures consistent codes across systems. |

### Required system behavior

Validate missing, zero, negative and incompatible conversion factors.

Standardize finished-vehicle planning quantities, normally as EA, while retaining legitimate process UoMs.

Use the governed conversion service in upload, interface and planning calculations.

Version conversion changes.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Allowed-UoM and conversion validation. |
| Preventive | Planning certification blocks incomplete UoM. |
| Detective | Cross-system UoM reconciliation. |
| Detective | Exception report for non-integer vehicle quantities after conversion. |

### Ownership

| Role | Accountability |
| --- | --- |
| MDM | Owns UoM standards and mappings. |
| SAP Data Team | Maintains execution values. |
| Planning / Finance | Approves planning and reporting interpretation. |
| IT | Implements conversion service and reconciliation. |

### Acceptance criteria / measurable outcome

All active FERTs have complete and valid UoM data.

Cross-system values and conversion factors reconcile.

Planning output contains no unexplained fractional finished vehicles.

## 4A.011 MDM-011 - Missing MRP and planning parameters

### Current challenge

Planning-active FERTs may lack MRP type, strategy, lot-size, safety-stock, procurement, calendar or availability-check values.

### Business and planning impact

Incorrect procurement proposals and lot sizes.

Unreliable supply plan and safety-stock calculation.

MTS/MTO treatment can be inconsistent.

EDD and material planning results become unstable.

### Root causes

No approved parameter template by family, plant and lifecycle.

New FERT extension does not always inherit or validate complete settings.

Parameter changes may be direct and unaudited.

### Proposed functional solution

Define governed planning-parameter templates by vertical, family, plant, lifecycle and MTS/MTO treatment, with controlled deviations.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| MRP type and strategy | Defines planning behavior. |
| Lot-size and rounding | Controls proposal quantity. |
| Safety stock / service-level method | Defines buffer logic. |
| Procurement and special procurement | Defines source and inter-plant flow. |
| Planning calendar and horizon | Defines timing behavior. |
| Availability-check group | Supports commitment logic. |

### Required system behavior

Auto-propose parameter defaults based on the approved template.

Highlight deviations before approval and require reason/approver.

Include parameter completeness and conformance in certification score.

Version templates and assess impact before changes are published.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Mandatory-field and template-conformance checks. |
| Preventive | Role-restricted parameter changes. |
| Detective | Periodic exception report for missing and non-standard parameters. |
| Detective | Compare planning outcome anomalies with parameter deviations. |

### Ownership

| Role | Accountability |
| --- | --- |
| PPC / Supply Planning | Accountable for planning parameter policy. |
| MDM | Maintains template and certification checks. |
| SAP Team | Executes approved values. |
| Business / S&OP | Approves strategic exceptions. |

### Acceptance criteria / measurable outcome

100 percent of planning-active FERTs contain mandatory parameters.

All deviations are approved and traceable.

Template versions are effective-dated and impact-assessed.

## 4A.012 MDM-012 - Lead-time inaccuracies

### Current challenge

One generic or outdated lead-time value may not represent engineering, procurement, manufacturing, body-building, inspection and transportation components.

### Business and planning impact

EDD and production plans are unrealistic.

Material release and supplier requirements are generated too early or late.

Rush-order commitments cannot be trusted.

Safety-stock and frozen-horizon decisions are distorted.

### Root causes

Lead-time ownership and review frequency are unclear.

Actual-versus-master performance is not systematically measured.

Family and plant variability is not represented.

### Proposed functional solution

Govern lead time as a component model by FERT family and plant, with approved exception-level overrides and periodic actual-versus-master calibration.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Procurement lead time | Critical material acquisition. |
| Manufacturing lead time | Plant and line execution. |
| Body-building / external processing | Applicable external stage. |
| Inspection and release | Quality and dispatch readiness. |
| Transportation lead time | Plant-to-market movement. |
| Total replenishment lead time | Calculated planning value. |
| Review date and owner | Supports periodic validation. |

### Required system behavior

Block zero, negative and out-of-range values.

Calculate total lead time from governed components where applicable.

Compare actual cycle time against master and identify recurring variance.

Trigger review when variance exceeds threshold for repeated periods.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Range and component-sum validation. |
| Preventive | Lead-time review required before certification. |
| Detective | Monthly actual-versus-master variance KPI. |
| Detective | Alert for stale values beyond review frequency. |

### Ownership

| Role | Accountability |
| --- | --- |
| PPC / Manufacturing | Owns production and plant lead time. |
| Procurement / Supply Planning | Owns supplier-related lead time. |
| Logistics | Owns transportation lead time. |
| MDM | Maintains approved values and review status. |

### Acceptance criteria / measurable outcome

No planning-active FERT has missing or invalid lead time.

Recurring variance beyond tolerance creates a governed change action.

EDD logic consumes the approved effective-dated value.

## 4A.013 MDM-013 - Procurement type errors

### Current challenge

Procurement type and special-procurement settings may conflict with actual make/buy, plant, production version or inter-plant flow.

### Business and planning impact

Wrong sourcing decisions and MRP proposals.

Incorrect plant or supplier planning.

Production feasibility and cost assumptions become unreliable.

### Root causes

Procurement settings are not validated against manufacturability and source strategy.

Plant extensions can copy unsuitable values.

Changes can occur without cross-functional approval.

### Proposed functional solution

Implement procurement-type validation against manufacturing plant, make/buy policy, production version, BOM, special procurement and inter-plant source.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Procurement type | In-house, external or both as allowed. |
| Special procurement | Inter-plant, subcontracting or other configured flow. |
| Supplying plant / vendor | Authoritative source. |
| Make/buy approval | Business and sourcing decision. |
| Effective dates | Controls sourcing transition. |

### Required system behavior

Auto-propose values from plant/family template.

Block internally manufactured FERT configured as external without approved exception, and vice versa.

Revalidate when plant, production version or sourcing strategy changes.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Cross-field validation with plant and production version. |
| Preventive | Approval for make/buy exceptions. |
| Detective | Periodic exception report of configuration versus actual source usage. |
| Detective | Alert for procurement-type changes on active FERTs. |

### Ownership

| Role | Accountability |
| --- | --- |
| Supply Planning / Procurement | Accountable for sourcing logic. |
| Manufacturing Engineering | Confirms in-house manufacturability. |
| SAP / MDM | Maintains and validates settings. |
| Finance / Business | Approves strategic make/buy changes where applicable. |

### Acceptance criteria / measurable outcome

Procurement type aligns with approved source strategy.

All exceptions are approved and effective-dated.

Actual source usage anomalies are reviewed.

## 4A.014 MDM-014 - Manual changes without strong governance

### Current challenge

Governed FERT fields can be changed through direct transactions, email requests or spreadsheets without consistent reason, approval, effective date and downstream impact traceability.

### Business and planning impact

Low accountability and repeat errors.

Different systems can carry different values.

Planning changes occur without stakeholder awareness.

Audit and root-cause analysis are difficult.

### Root causes

No universal change-request object.

Role permissions are broader than required.

Before/after values and publication results are not centrally visible.

### Proposed functional solution

Implement a controlled Master Data Change Request workflow for create, change, block, retire, hierarchy, characteristic, lifecycle, lineage and planning-parameter changes.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Request ID and type | Unique controlled change object. |
| Affected FERT and fields | Defines scope. |
| Current and proposed values | Enables comparison. |
| Reason code and justification | Captures business intent. |
| Effective date | Controls prospective change. |
| Approvers and impacted systems | Ensures complete review. |
| Publication and sync status | Confirms execution. |

### Required system behavior

Restrict direct edits to emergency roles with post-change review.

Display before/after comparison to approvers.

Route based on field ownership and risk severity.

Record immutable audit history and target-system acknowledgement.

Support rollback or corrective request for failed publication.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Role-based access and mandatory workflow. |
| Preventive | Field-specific approval matrix. |
| Detective | Emergency/direct-change report. |
| Detective | Audit of changed values without approved request. |

### Ownership

| Role | Accountability |
| --- | --- |
| Requester / Data Steward | Raises and documents the change. |
| Field Owner | Approves business content. |
| MDM | Controls workflow and publication. |
| IT / SAP | Executes and monitors technical update. |

### Acceptance criteria / measurable outcome

All governed changes have request ID, reason, approver and effective date.

No unapproved direct change remains unreviewed beyond SLA.

Before/after values and publication status are searchable.

## 4A.015 MDM-015 - Multiple Excel sources outside SAP

### Current challenge

Excel sheets can become parallel sources for hierarchy, mapping, lifecycle, ABP-related attributes or corrections.

### Business and planning impact

No single authoritative value.

Reconciliation and version control are difficult.

Outdated sheets can be reused.

Manual errors can enter planning.

### Root causes

Core master tables are not available for all planning fields.

Uploads lack common validation and approval.

Files are exchanged through email without controlled lineage.

### Proposed functional solution

Use Excel only as a controlled interim input channel, not as an authoritative store. Standardize templates, validate every row, approve before publication and migrate recurring structures to governed master tables.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Template ID and version | Controls accepted structure. |
| Upload batch ID | Provides traceability. |
| Source owner and approval | Confirms accountability. |
| Row-level validation result | Prevents partial silent failure. |
| Effective date and replacement logic | Controls publication. |
| Rollback reference | Supports correction. |

### Required system behavior

Reject obsolete template versions.

Provide row-level error file and block critical failures.

Detect duplicate batches and unchanged re-uploads.

Publish only after approval.

Retain upload history and migrate repeated data domains to application master tables.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Template schema, mandatory fields and code-list validation. |
| Preventive | Approval before publication. |
| Detective | Reconciliation between last approved upload and system master. |
| Detective | Dashboard of active Excel-dependent domains and migration plan. |

### Ownership

| Role | Accountability |
| --- | --- |
| Data Owner | Owns content and confirms accuracy. |
| MDM | Owns template, validation and publication. |
| IT | Provides controlled upload service. |
| S&OP Governance | Approves retirement of shadow files. |

### Acceptance criteria / measurable outcome

No unapproved spreadsheet directly updates planning data.

All upload batches are traceable and reversible.

Recurring planning masters have a phased migration from Excel to governed tables.

## 4A.016 MDM-016 - Unclear data ownership

### Current challenge

Ownership may be described at a department level but not defined for every governed field, rule and lifecycle decision.

### Business and planning impact

Slow resolution and repeated handoffs.

Conflicting changes and unclear approval authority.

Quality issues remain open because no accountable owner exists.

### Root causes

No field-level RACI and stewardship model.

System ownership is confused with business ownership.

SLAs and escalation paths are not tied to issue type.

### Proposed functional solution

Define a field-level ownership model with Data Owner, Data Steward, Approver, System Owner and Consumer roles for every Golden FERT element and validation rule.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Field / rule ID | Object being governed. |
| Data owner | Accountable for definition and policy. |
| Data steward | Responsible for quality and maintenance. |
| Approver | Authorizes create/change/retire. |
| System owner | Maintains technical capability. |
| Consumers | Processes and systems affected. |
| SLA and escalation | Controls timely resolution. |

### Required system behavior

Display owner and steward on every exception and change request.

Route work automatically using issue type and field ownership.

Escalate overdue actions based on severity.

Require ownership before a new field or rule is activated.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | No governed field or rule without named ownership. |
| Preventive | Workflow routing from the ownership matrix. |
| Detective | Dashboard of unassigned and overdue exceptions. |
| Detective | Quarterly ownership recertification. |

### Ownership

| Role | Accountability |
| --- | --- |
| S&OP Governance Council | Approves ownership framework. |
| Functional Data Owners | Accountable for policy. |
| MDM Team | Operates stewardship and workflow. |
| IT Owners | Maintain systems and interfaces. |

### Acceptance criteria / measurable outcome

Every Golden FERT field and validation rule has an owner and steward.

Exceptions are automatically assigned.

Critical ownership gaps are zero.

Overdue actions follow an approved escalation path.

## 4A.017 MDM-017 - No central MDM quality dashboard

### Current challenge

Management and operational teams do not have one view of FERT quality, planning readiness, lifecycle risk, synchronization health and remediation progress.

### Business and planning impact

Data risks remain hidden until planning or execution fails.

Priorities are based on anecdote rather than severity and impact.

No measurable improvement or SLA governance.

### Root causes

Quality checks are dispersed across manual files and teams.

KPIs, thresholds and ownership are not standardized.

Exceptions are not linked to an action backlog.

### Proposed functional solution

Create an MDM Control Tower combining executive KPIs, operational alerts, drill-down to affected FERTs, owner assignment, ageing and remediation tracking.

### Required governed data and configuration

| Data / Configuration Element | Purpose |
| --- | --- |
| Planning-ready percentage | Active FERTs passing all certification checks. |
| Completeness and validity | Mandatory-field and rule-pass rates. |
| Duplicate and lineage risk | Candidate duplicates and transition gaps. |
| Manufacturing readiness | BOM, routing, production-version and plant-line status. |
| Sync success | Target-system publication and reconciliation. |
| Workflow performance | Approval cycle time and overdue requests. |
| Remediation backlog | Open issues by severity, owner and age. |

### Required system behavior

Provide role-based dashboard views for leadership, MDM, Engineering, Planning, PPC and IT.

Enable drill-down from KPI to FERT, failed rule, source system, owner and target date.

Create action directly from an exception and track closure evidence.

Retain trend history and show recurring issue categories.

### Preventive and detective controls

| Control Type | Control |
| --- | --- |
| Preventive | Publication and certification gates surface unresolved critical errors. |
| Detective | Scheduled quality scans and synchronization reconciliation. |
| Detective | SLA, ageing and recurring-defect alerts. |
| Governance | Monthly MDM quality review and quarterly standards review. |

### Ownership

| Role | Accountability |
| --- | --- |
| MDM Manager | Accountable for dashboard operation and quality performance. |
| Data Owners | Close domain-specific exceptions. |
| IT / Integration | Owns synchronization exceptions. |
| S&OP Leadership | Reviews critical risks and prioritizes remediation. |

### Acceptance criteria / measurable outcome

Dashboard metrics reconcile to the underlying audit population.

Every critical exception has an owner and target date.

Planning-ready percentage and defect trends are measured each cycle.

Overdue critical issues are escalated automatically.

## 4A.21 Cross-Issue End-to-End Control Model

| Control Layer | Purpose | Representative Controls |
| --- | --- | --- |
| Identity | Ensure one valid product identity. | ECN/new-FERT decision; duplicate search; normalized description; reference-FERT check. |
| Classification | Ensure consistent planning language. | Hierarchy assignment; characteristic templates; valid-combination rules. |
| Execution readiness | Ensure product can be planned and manufactured. | BOM, routing, production version, plant-line, UoM, MRP and lead-time checks. |
| Lifecycle and lineage | Control introduction, replacement and retirement. | State machine; successor mapping; transition curve; inventory and open-order rules. |
| Governance | Ensure controlled ownership and approval. | Change request; field-level RACI; audit trail; SLA and escalation. |
| Publication | Ensure one synchronized truth. | System-of-record mapping; acknowledgement; cross-system reconciliation. |
| Monitoring | Detect and remediate residual risk. | Control Tower KPIs, alerts, audit score and prioritized backlog. |

## 4A.22 Integration with VECV S&OP Capabilities

| Downstream Capability | MDM/FERT Governance Dependency | Proposed Control |
| --- | --- | --- |
| Demand Planning Workbench | Only valid active FERTs, consistent hierarchy, characteristics, dealer visibility and lineage-adjusted history. | Planning-ready and visibility filters applied at API/database layer. |
| Rush Order Management | RSM must not raise urgent demand against obsolete, blocked or non-manufacturable FERTs. | Real-time lifecycle and readiness validation before submission/release. |
| Supply Planning / EDD | BOM, routing, production version, plant-line, lead time and procurement settings. | Manufacturing readiness certificate and continuous reconciliation. |
| Planning Intelligence | Clean history across replaced products and stable family definitions. | Lineage-normalized history and effective-dated hierarchy. |
| Pipeline Intelligence | Pipeline product labels mapped to valid family/MPG/FERT. | Controlled product mapping and unmapped-pipeline exception. |
| Control Tower | Master-data defects must be distinguishable from true demand/supply exceptions. | MDM quality and sync context embedded in alerts. |

## 4A.23 Recommended Phase Prioritization

| Phase | Priority Capabilities | Outcome |
| --- | --- | --- |
| Phase 0 - Design and validation | Field dictionary, hierarchy, characteristic templates, ECN policy, lifecycle, lineage, validation catalogue, RACI, audit checksheet and fix backlog. | Stakeholder-approved functional baseline. |
| MVP | Golden FERT search, hierarchy, lifecycle, mandatory checks, manual lineage, basic duplicate alerts, planning-ready flag and exception dashboard. | Prevents obvious invalid FERT usage and establishes stewardship. |
| Phase 1 | Integrated workflow, configurable rules, automated certification, sync monitor, lifecycle alerts and Control Tower action tracking. | Closed-loop governed operation. |
| Phase 2 | AI-supported similarity and lineage suggestions, forecast-transfer recommendations, anomaly detection and transition simulation. | Predictive and proactive governance. |

# 5. Target Operating Model and Golden FERT Architecture

## 5.1 Logical Architecture

| Layer | Role | Key Functional Responsibility |
| --- | --- | --- |
| Source Definition | IDM / PLM / engineering systems | Design intent, technical characteristics, EBOM, ECN and revision references. |
| MDM Governance | Golden FERT governance capability | Duplicate checks, classification, data standards, hierarchy, lifecycle, lineage, workflow, certification and audit. |
| Execution Master | SAP S/4 / ECC | Material master, plant views, BOM, routing, production version, MRP, inventory and execution controls. |
| Planning Consumption | VECVplan and supply planning | Demand, moderation, rush order, supply, EDD and scenario planning using certified FERTs only. |
| Analytical / Control | BW, DVM, Control Tower | Quality scorecards, reconciliation, alerts, trends and action tracking. |
| Remediation | MDM task and change queue | Ownership, SLA, approvals, fix evidence and closure. |

Source-to-Consumer Principle PLM/IDM remains the source of engineering intent; SAP remains the execution master; the MDM governance layer defines validation, ownership, lifecycle, lineage and planning-readiness; planning systems consume approved records and do not create shadow product masters.

## 5.2 Golden FERT Record

| Data Group | Representative Fields | Owner / Source | Certification Relevance |
| --- | --- | --- | --- |
| Identification | FERT code, material type, description, external model, reference FERT | MDM / SAP / IDM | Unique identity and searchability |
| Hierarchy | BU, vertical, sub-vertical, family, MPG, model, platform | Business / Planning / MDM | Aggregation and access |
| Characteristics | Fuel, tonnage, GVW, AC, wheelbase, engine, axle, cabin, body, length, seating, application | Engineering + Business | Comparability and planning filters |
| Plant & Manufacturing | Plant, line, work center, BOM, routing, production version, cycle time, manufacturability | ME / SAP | Execution readiness |
| Planning Parameters | MRP type, lot size, safety stock policy, lead time, strategy, procurement type | PPC / Supply Planning | MRP and EDD readiness |
| Commercial | Sales area, dealer visibility, market segment, pricing group, ABP family | Sales / Planning | Demand visibility |
| Lifecycle | Status, launch, ramp dates, block date, obsolete date | Business + MDM | Usage control |
| Lineage | Predecessor, successor, relationship, transfer %, depletion and effective dates | Planning + MDM | Forecast continuity |
| Governance | Owner, requester, approvers, reason, version, audit, certification | MDM | Accountability |
| Integration | PLM ID, SAP status, BW/DVM status, VECVplan status, last sync | IT / MDM | Cross-system consistency |

# 6. FERT Creation versus ECN Governance

Golden Question After the proposed change, will planning, manufacturing, procurement, inventory, sales, service, costing or regulatory compliance need to identify the output as a different product?

| Answer | Decision | Execution |
| --- | --- | --- |
| No | Do not create a new FERT. | Use existing FERT; process ECN; update BOM/routing/production version/validity and preserve audit history. |
| Yes | Create a new FERT. | Raise governed request; run duplicate search; establish predecessor-successor; complete planning-ready validation and approvals. |

## 6.1 Typical ECN-Only Scenarios

| Scenario | Example | Decision | Reason |
| --- | --- | --- | --- |
| Supplier substitution | Same-spec component supplier changes. | Existing FERT + ECN | Product identity unchanged. |
| Minor design improvement | Bracket thickness or durability improvement. | Existing FERT + ECN | Planning/commercial identity unchanged. |
| BOM correction | Incorrect component corrected. | Existing FERT + ECN | Data or engineering correction. |
| Routing / tooling change | Work center, operation or fixture changes. | Existing FERT + ECN | Manufacturing process only. |
| Software calibration | Calibration changes without new homologation. | Existing FERT + ECN | Same regulatory and sellable identity. |
| Alternate component | Interchangeable approved alternate. | Existing FERT + ECN | No separate inventory identity. |
| New production version | Same product with alternate valid BOM/routing. | Existing FERT | Execution controlled by production version. |
| Lead time / MRP update | Planning parameter change. | Master update | No new product identity. |
| Plant extension | Same product manufactured at another plant. | Plant extension | Use plant views unless identity differs. |

## 6.2 New-FERT Triggers

| Trigger | Example | Reason |
| --- | --- | --- |
| Different fuel / powertrain | Diesel to CNG or EV | Different BOM, planning, sales, service and regulation. |
| New homologation / emission identity | Separately certified emission version | Regulatory identity changes. |
| Different load class | 16T to 19T / 25T | Different market and planning behavior. |
| Distinct wheelbase | Short vs long wheelbase sold separately | Separate product and production identity. |
| Different body / application | Cowl, cargo, tipper, bus application | Different demand and configuration. |
| New platform / generation | Gen 1 to Gen 2 | Commercial and engineering identity changes. |
| Separate costing / valuation | Different valuation requirement | Inventory and finance separation. |
| Separate warranty / service identity | Distinct service manuals or warranty | After-sales lifecycle differs. |
| Non-interchangeable product | Old/new cannot substitute | Separate fulfilment and inventory. |
| New sellable SKU | Marketed and tracked separately | Commercial identity changes. |

## 6.3 Decision Workflow

Raise change request with business justification and reference FERT.

Assess impact across planning, manufacturing, procurement, inventory, commercial, regulatory, costing and service.

Search exact and similar FERTs.

Classify ECN route versus New FERT route.

Validate technical, hierarchy, planning, lifecycle and lineage fields.

Obtain conditional approvals based on change type.

Publish to source and execution systems.

Synchronize to consumers and certify planning-ready.

Monitor old-FERT lifecycle and close change only after reconciliation.

# 7. Product Hierarchy and Planning Family Design

| Level | Purpose | Example / Rule |
| --- | --- | --- |
| Business Unit | Enterprise grouping | Commercial Vehicles |
| Vertical | Primary planning and sales vertical | LMD, HD, Bus, SCV |
| Sub-Vertical | Configurable segmentation | Cargo, Tipper, School Bus, Staff Bus |
| Planning Family | Forecast and plan aggregation family | Pro family / Bus family |
| MPG / Model Group | Business model planning group | Controlled MPG code |
| Characteristic Combination | Planning-relevant feature set | Diesel + 18T + non-AC + 24 ft |
| FERT | Sellable finished-good material | Specific material number |
| Plant / Variant | Execution context | Plant-specific BOM/routing/version |

Each active FERT maps to exactly one valid planning hierarchy path for a given effective period.

Hierarchy nodes and mappings are configurable, not hardcoded.

Changes are effective-dated and versioned.

Historical reports retain the hierarchy valid during the original cycle.

Orphaned or multiple conflicting mappings block certification.

Hierarchy is used consistently in DPW, Rush Order, Pipeline, Supply Planning and Control Tower.

# 8. Planning Characteristics Governance

| Vertical | Mandatory / Typical Characteristics | Governance Notes |
| --- | --- | --- |
| LMD | MPG, fuel, tonnage, wheelbase, body type, cabin, platform, application | High-volume and dealer-driven; family aggregation is essential. |
| HD | Tonnage, axle, engine, cabin, application, tractor/cowl/haulage, platform, MPG | Capacity and critical-part dependencies are significant. |
| Bus | Length, seating, AC/non-AC, fuel, body type, school/staff/intercity, body builder/plant | Different planning logic and body-building complexity. |
| SCV | Fuel, load capacity, body type, application, platform, region/dealer visibility | Configurable for emerging categories and new sub-verticals. |

## 8.1 Characteristic Field Governance

| Characteristic | Rule Type | Illustrative Validation |
| --- | --- | --- |
| Fuel | Controlled list + platform dependency | EV platform cannot carry diesel engine code. |
| Tonnage / GVW | Numeric range by vertical/model | GVW must fall within configured model band. |
| AC / Non-AC | Conditional mandatory | Mandatory for applicable Bus families. |
| Wheelbase | Allowed values by model/platform | Only approved wheelbases selectable. |
| Engine | Engineering-owned compatibility | Engine-platform-emission combination must be valid. |
| Body Type | Vertical-specific code list | Bus/Truck body types cannot be mixed without rule. |
| Cabin | Model/vertical dependency | Sleeper cabin only for supported platforms. |
| Length / Seating | Bus conditional values | Seating and length must align with body configuration. |
| Application | Commercial classification | Application must be valid for vertical/sub-vertical. |

# 9. Lifecycle, Lineage and Transition Governance

| Status | Demand Planning | Supply / Manufacturing | Dealer / Rush Order Visibility | Governance Rule |
| --- | --- | --- | --- | --- |
| Draft | Not allowed | Not allowed | Hidden | Created but incomplete. |
| Under Review | Not allowed | Readiness checks only | Hidden | Approvals pending. |
| Approved for Planning | Future planning only | Readiness allowed | Limited/hidden | Not necessarily released for sales. |
| Active | Allowed | Allowed | Visible | Fully certified. |
| Ramp-Up | Allowed with flag | Allowed | Visible with flag | Transfer from predecessor may apply. |
| Ramp-Down | Restricted | Controlled | Limited | Successor or retirement rule required. |
| Blocked for New Demand | No new demand | Existing commitments only | Hidden / restricted | No fresh indent or rush order. |
| Obsolete / Inactive | Not allowed | Not allowed | Hidden | No planning or production. |

## 9.1 Supported Relationship Types

| Type | Meaning | Planning Behavior |
| --- | --- | --- |
| One-to-One | One old FERT replaced by one successor. | Transfer or reference history and block predecessor after effective date. |
| One-to-Many | One old FERT splits into several variants. | Time-phased transfer percentages required and total must equal 100%. |
| Many-to-One | Several predecessors consolidate into one successor. | Aggregate historical demand and manage old stock runout. |
| Reference Copy | New FERT uses old FERT as design reference. | Does not imply replacement; duplicate check remains mandatory. |
| Engineering Revision | Product identity remains the same. | Use same FERT and retain ECN history. |
| Commercial Replacement | Market offering replaced by a new one. | New FERT with dealer visibility and transition controls. |

## 9.2 Transition Scenarios

| Scenario | Required Fields | Functional Behavior |
| --- | --- | --- |
| Complete Migration | A, B, effective date, reason, inventory rule | A becomes blocked/inactive; future planning shifts to B. |
| Ramp-Down / Ramp-Up | A, B, start/end, month/week shares, transfer %, inventory rule | Both active during transition; old share reduces and new share increases. |
| Dual Running | A, B, effective period, stable demand shares | Both remain active; demand split using approved percentages. |
| One-to-Many | A, B1..Bn, shares, effective dates | History and future planning split by approved allocation. |
| Many-to-One | A1..An, B, aggregation rule | History aggregated to B; old materials controlled by stock and orders. |

Transition Control For every effective period, demand allocation percentages across active successors must reconcile to 100% unless a documented business exception is approved. The system must prevent overlapping contradictory mappings and circular lineage.

# 10. Functional Workflows and Personas

## 10.1 Personas

| Persona | Primary Responsibilities | Permissions |
| --- | --- | --- |
| Requester / Business / PSP | Raise new/change/retire request and justify need. | Create and view own requests; no master approval. |
| Engineering / PD / PLM | Define product identity, technical attributes and ECN impact. | Edit technical fields; approve engineering gate. |
| Manufacturing Engineering | Validate EBOM/MBOM, routing, line and production version. | Edit readiness fields; approve manufacturing gate. |
| Demand Planning / S&OP | Assign hierarchy, family, lifecycle, lineage and dealer visibility. | Edit planning fields and approve planning gate. |
| PPC / Supply Planning | Maintain MRP, lead time, plant-line and supply readiness. | Edit planning parameters and approve supply gate. |
| MDM Steward | Validate standards, duplicate check, workflow completeness and audit. | Manage governance fields, exceptions and certification. |
| SAP / IT | Create/update system records and monitor interfaces. | Technical execution and sync resolution. |
| Approver / Governance Board | Approve exceptions, high-risk changes and retirement. | Approval only; no uncontrolled field editing. |
| Consumer User | View certified FERTs in planning tools. | Read-only certified data. |

## 10.2 New FERT Workflow

Request created with justification, reference FERT and change category.

System executes exact and similarity search.

Requester selects reuse, ECN or new-FERT proposal.

Engineering completes technical template and ECN impact.

Planning assigns hierarchy, characteristics, lifecycle and lineage.

ME validates BOM/routing/production version and manufacturability.

PPC validates plant-line, lead time, MRP and procurement settings.

MDM validates data standards, ownership, duplicate rationale and completeness.

Business/Planning approval confirms commercial and S&OP use.

SAP/IDM records are created or updated.

Interfaces publish to BW/DVM/VECVplan.

Reconciliation passes and Planning-Ready certificate is issued.

## 10.3 Change Workflow

Select FERT and governed field(s) to change.

Enter reason, effective date and linked ECN/business request.

System determines impacted approvals based on field ownership.

Run validations and impact checks.

Approve and update source system.

Publish and reconcile all consumers.

Retain previous values for historical periods.

Close only when all required sync and validation checks pass.

## 10.4 Retirement Workflow

Initiate retirement with business reason.

Check inventory, open orders, backlog, service requirements, active forecasts and successor mapping.

Set Ramp-Down or Blocked for New Demand before Obsolete where required.

Restrict dealer and rush-order visibility.

Complete stock and commitment closure.

Obtain Planning, Business and MDM approval.

Set inactive status and synchronize consumers.

Verify no new planning usage and close with audit evidence.

# 11. Functional Requirements and User Stories

| ID | Persona | User Story | Phase | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| MDM-US-001 | Requester | Search existing FERTs by code, description, hierarchy and characteristics before submitting a request. | Phase 0/MVP | Search returns exact and similar candidates with key differences. |
| MDM-US-002 | Requester | Raise a new FERT, change, mapping or retirement request with mandatory justification. | Phase 0/MVP | Request ID created; cannot submit with missing mandatory data. |
| MDM-US-003 | Engineering | Classify a change as ECN-only or new FERT based on impact questions. | MVP | Decision and rationale stored; exception approval required to override. |
| MDM-US-004 | MDM Steward | Review duplicate similarity candidates and record reuse/new-version/new-FERT decision. | MVP | Candidate set and final decision retained in audit. |
| MDM-US-005 | Planning | Assign configurable hierarchy and planning family with effective dates. | MVP | Only one valid path exists per period. |
| MDM-US-006 | Engineering / Business | Maintain vertical-specific planning characteristics using controlled templates. | MVP | Mandatory and conditional rules enforced. |
| MDM-US-007 | Planning / MDM | Maintain lifecycle status and allowed process behavior. | MVP | Blocked/obsolete FERT hidden from planning selection. |
| MDM-US-008 | Planning / MDM | Create predecessor-successor relationships and transition profiles. | MVP | Relationship valid, approved and non-circular. |
| MDM-US-009 | ME | Validate BOM, routing, production version and manufacturability. | MVP | Critical gaps block certification. |
| MDM-US-010 | PPC | Validate plant-line, MRP, procurement type and lead time. | MVP | Supply readiness is complete. |
| MDM-US-011 | Approver | Approve or reject tasks with reason and comments. | MVP | No self-approval where segregation is required. |
| MDM-US-012 | MDM Steward | Issue planning-ready certificate after all required controls pass. | MVP | Certificate version and date stored; only certified records published. |
| MDM-US-013 | Planning User | See only certified, active and role-relevant FERTs in DPW and Rush Order. | MVP | UI and API enforce status and visibility. |
| MDM-US-014 | IT / MDM | Monitor synchronization status by consumer system. | Phase 1 | Failed interface creates assigned exception. |
| MDM-US-015 | Governance Lead | View quality dashboard and drill into defect records. | Phase 1 | KPI value reconciles to record-level population. |
| MDM-US-016 | Data Steward | Convert audit findings into prioritized fix backlog. | Phase 0/MVP | Each issue has owner, priority, target and status. |
| MDM-US-017 | Auditor | View immutable field-level history. | Phase 1 | Who/what/when/why and source are available. |
| MDM-US-018 | Planner | Apply approved demand history transfer for product transitions. | Phase 1/2 | Transferred history reconciles to approved percentages. |
| MDM-US-019 | Governance Board | Approve policy exceptions with expiry and compensating controls. | Phase 1 | Exception cannot remain open-ended without review date. |
| MDM-US-020 | MDM Steward | Bulk-upload approved mappings using a standard template with row-level validation. | MVP | Valid rows accepted; invalid rows returned with clear errors and no partial corruption. |

# 12. Validation and Business Rule Catalogue

| Rule | Validation | Severity | System Behavior |
| --- | --- | --- | --- |
| VAL-001 | FERT code must be unique. | Critical | Block creation. |
| VAL-002 | Submitted request must contain a duplicate search result. | Critical | Block MDM approval. |
| VAL-003 | Vertical, sub-vertical, family and MPG must be valid. | Critical | Not planning-ready. |
| VAL-004 | Exactly one hierarchy path must be valid per effective period. | Critical | Block certification. |
| VAL-005 | Mandatory characteristics by vertical must be complete. | Critical | Block planning release. |
| VAL-006 | Characteristic combination must be configured or approved. | High | Block or route exception. |
| VAL-007 | Description must follow naming standard. | Medium | Warning / correction task. |
| VAL-008 | Base, sales and planning UoM conversions must be valid. | High | Block if conversion missing/zero. |
| VAL-009 | Active FERT must have valid plant assignment. | Critical | Block certification. |
| VAL-010 | Active FERT must have valid BOM. | Critical | Block manufacturing activation. |
| VAL-011 | Routing and production version must be valid. | Critical | Block production readiness. |
| VAL-012 | Plant-line mapping must exist where required. | Critical | Block supply certification. |
| VAL-013 | Lead time must be populated and within configured bounds. | High | Block or approval exception. |
| VAL-014 | MRP type and lot-size fields must be maintained. | High | Block supply readiness. |
| VAL-015 | Procurement type must be compatible with plant and production data. | High | Exception task. |
| VAL-016 | Lifecycle status must be a controlled value. | Critical | Reject invalid status. |
| VAL-017 | Obsolete/inactive FERT cannot be selected for new demand. | Critical | Hide/block at UI and API. |
| VAL-018 | Ramp-down FERT requires successor or approved retirement rule. | High | Block status transition. |
| VAL-019 | Lineage effective dates cannot overlap inconsistently. | Critical | Block save. |
| VAL-020 | Lineage graph cannot contain circular references. | Critical | Block save. |
| VAL-021 | One-to-many transfer percentages must total 100%. | Critical | Block activation. |
| VAL-022 | Dual-running shares must total 100% per period. | Critical | Block activation. |
| VAL-023 | Successor cannot be obsolete before transition end. | Critical | Block mapping. |
| VAL-024 | Forecast transfer cannot start before successor planning approval. | High | Block transfer. |
| VAL-025 | Owner and approver must be assigned. | Critical | Block approval. |
| VAL-026 | Requester cannot approve own request where segregation applies. | Critical | Prevent action. |
| VAL-027 | All governed changes require reason, effective date and audit metadata. | Critical | Block change. |
| VAL-028 | Source-system update must succeed before consumer publish. | High | Hold publication. |
| VAL-029 | All mandatory consumer syncs must succeed before certification. | High | Hold planning-ready status. |
| VAL-030 | Dealer visibility must be configured before DPW release. | High | Hide from dealer view. |
| VAL-031 | Rush Order selection must use same active/certified rule as DPW. | Critical | Block invalid selection. |
| VAL-032 | Expired approval exception must reopen the underlying defect. | High | Create alert/task. |
| VAL-033 | Hierarchy and characteristic changes must be effective-dated. | High | Prevent overwrite of history. |
| VAL-034 | Bulk upload must reject duplicate request rows and invalid keys. | High | Row-level reject. |
| VAL-035 | Inactive FERT with inventory/open orders cannot be fully obsolete without closure approval. | High | Route retirement exception. |

## 12.1 Duplicate Similarity Logic

| Attribute | Illustrative Weight | Comparison |
| --- | --- | --- |
| Planning Family / MPG | 15% | Exact or configured relationship |
| Platform / Model | 15% | Exact |
| Fuel / Powertrain | 10% | Exact |
| Tonnage / GVW | 10% | Exact or tolerance |
| Wheelbase | 8% | Exact or tolerance |
| Engine / Emission | 10% | Exact |
| Body / Application | 8% | Exact |
| Cabin / AC / Seating | 6% | Exact / conditional |
| Plant / Production Version | 4% | Supporting evidence |
| BOM similarity | 10% | Component-set similarity |
| Description tokens | 4% | Normalized text similarity |

Similarity threshold must be configurable by vertical.

System displays score and attribute-level differences, not only a single number.

High similarity does not automatically prove duplication; an authorized decision is required.

Override requires reason and approving authority.

Decision history is used to improve future rule tuning.

# 13. Planning-Ready Certification

Certification Rule A FERT is visible for S&OP only after all mandatory planning, manufacturing, lifecycle, governance and synchronization controls pass or an authorized time-bound exception is approved.

| Dimension | Minimum Certification Evidence | Failure Outcome |
| --- | --- | --- |
| Identity | Unique code, standard description and material type | Certification blocked; exception assigned to owner. |
| Hierarchy | Valid vertical, sub-vertical, family, MPG and effective mapping | Certification blocked; exception assigned to owner. |
| Characteristics | All mandatory and conditional characteristics complete and valid | Certification blocked; exception assigned to owner. |
| Manufacturing | Plant, BOM, routing, production version and line mapping ready | Certification blocked; exception assigned to owner. |
| Planning | MRP, lot size, lead time, strategy, procurement and UoM ready | Certification blocked; exception assigned to owner. |
| Lifecycle | Approved/Active/Ramp-Up status and dates valid | Certification blocked; exception assigned to owner. |
| Lineage | Required predecessor/successor and transition rules maintained | Certification blocked; exception assigned to owner. |
| Commercial | Dealer and market visibility defined | Certification blocked; exception assigned to owner. |
| Governance | Owner, approvers, reason and audit complete | Certification blocked; exception assigned to owner. |
| Integration | Mandatory systems synchronized and reconciled | Certification blocked; exception assigned to owner. |

## 13.1 Certification States

| State | Meaning | Planning Use |
| --- | --- | --- |
| Not Assessed | No current certification run. | Not allowed |
| Failed | One or more blocking controls failed. | Not allowed |
| Conditionally Approved | Approved temporary exception with expiry. | Limited per exception |
| Certified for Planning | All planning controls passed. | Allowed for planning |
| Certified for Execution | Planning and manufacturing/supply controls passed. | Allowed for execution planning |
| Certification Revoked | Material changed or control failed after certification. | Blocked until re-certified |

# 14. MDM Audit Checksheet, Scorecard and Remediation

| ID | Area | Defect | Target | Severity | Logic |
| --- | --- | --- | --- | --- | --- |
| A01 | Uniqueness | Duplicate/near-duplicate identity | No duplicate planning identity | High | Exact + similarity analysis |
| A02 | Hierarchy Completeness | Missing vertical/sub-vertical/family/MPG | 100% mandatory mapping | High | Null check |
| A03 | Characteristic Completeness | Mandatory attribute missing by vertical | 100% required fields | High | Template-driven null check |
| A04 | Hierarchy Validity | Invalid hierarchy combination | Configured paths only | High | Hierarchy master comparison |
| A05 | Combination Validity | Invalid feature combination | Configured combinations only | High | Rule engine |
| A06 | Lifecycle | Status missing or inconsistent | Valid planning status | High | Status rule check |
| A07 | Visibility | Inactive material visible for indent | Inactive hidden | High | Status vs visibility |
| A08 | Lineage | Ramp-down/replacement without successor | Mapping or retirement rule | High | Status + lineage |
| A09 | BOM | Active FERT missing active BOM | Active BOM | High | Material-BOM reconciliation |
| A10 | Routing/PV | Manufacturing data missing | Valid routing/PV | High | SAP object check |
| A11 | Plant-Line | No valid plant or line mapping | Supply-ready mapping | High | Mapping check |
| A12 | Lead Time | Missing/outlier lead time | Approved value | High | Null and range check |
| A13 | MRP Parameters | Critical planning fields missing | Complete parameters | High | Field completeness |
| A14 | UoM | Conversion inconsistency | Standard conversions | Medium | UoM comparison |
| A15 | Description | Non-standard description | Naming standard | Medium | Pattern + sample |
| A16 | ECN Linkage | ECN impact not classified | Impact decision recorded | Medium | ECN/FERT comparison |
| A17 | Sync | Cross-system mismatch | Synchronized data | High | Reconciliation |
| A18 | Ownership | No owner or approver | Assigned accountability | Medium | Governance-field check |

## 14.1 Quality Score

| Dimension | Weight | Score Logic |
| --- | --- | --- |
| Uniqueness | 20% | 100 minus weighted duplicate severity |
| Completeness | 20% | Mandatory fields populated / applicable mandatory fields |
| Validity | 20% | Records passing hierarchy and combination rules / assessed records |
| Planning Readiness | 20% | Active FERTs with manufacturing and planning fields complete / active FERTs |
| Governance & Traceability | 20% | Records with owner, lifecycle, approvals, lineage and audit / assessed records |

Score Interpretation 95-100: Planning Ready; 85-94: Controlled but remediation required; 70-84: At Risk; below 70: Not fit for planning without approved corrective action.

## 14.2 Prioritized Fix Backlog

| Priority | Typical Issue | Recommended Fix | Owner | Indicative Timing |
| --- | --- | --- | --- | --- |
| P1 | Inactive/obsolete visible for indent | Block visibility and correct status sync | MDM + Planning | Immediate |
| P1 | Active FERT missing hierarchy | Populate and approve hierarchy | MDM + Business | Immediate |
| P1 | Active FERT missing BOM/routing/PV | Complete manufacturing readiness | ME + SAP + MDM | Immediate |
| P1 | Ramp-down without successor | Create lineage and transition rule | Planning + MDM | 2 weeks |
| P1 | Duplicate candidate cluster | Review, reuse, block, merge or map | MDM + Engineering + Planning | 2-4 weeks |
| P2 | Missing lead time/MRP | Populate and validate planning parameters | PPC + SAP + MDM | 4 weeks |
| P2 | Invalid characteristic combination | Correct records and rule master | Business + MDM | 4 weeks |
| P2 | Description inconsistency | Apply standard naming | MDM | 4-6 weeks |
| P3 | Cross-system mismatch | Implement reconciliation and alerting | IT + SAP + MDM | Phase 1 |

# 15. Integration and Synchronization Design

| Interface / System | Data Direction | Data Content | Control |
| --- | --- | --- | --- |
| IDM/PLM → Governance | Inbound | Design ID, technical attributes, EBOM, ECN, revision | Source reference, timestamp and impact classification |
| Governance → SAP | Outbound / Workflow | Approved identity, hierarchy references, lifecycle, required material-view request | Acknowledgement and error handling |
| SAP → Governance | Inbound | Material, plant, BOM, routing, PV, MRP, UoM, status | Daily/near-real-time reconciliation |
| Governance → BW/DVM | Outbound | Golden hierarchy, characteristics, lifecycle, lineage, certification | Version and effective-date integrity |
| Governance → VECVplan | Outbound | Certified FERTs, hierarchy, visibility, lifecycle, lineage and flags | Only certified records published |
| VECVplan → Governance | Feedback | Usage, selection errors, orphaned mapping and planning exceptions | Issue creation and impact context |
| Governance → Control Tower | Outbound | KPI facts, defects, ownership, ageing, sync and readiness | Reconciled metric population |
| SAP/IT → Governance | Status | Interface run, errors, last success and rejected records | Assigned exception and SLA |

## 15.1 Field Ownership Model

| Field Group | System of Record | Business Owner | Technical Custodian | Consumers |
| --- | --- | --- | --- | --- |
| Technical Characteristics | IDM/PLM | Engineering | PLM Team | SAP, Planning, Analytics |
| Material / Plant / MRP | SAP | PPC / Supply / MDM | SAP Team | Planning, Analytics |
| Planning Hierarchy | Governed Master / approved SAP reference | S&OP / Business | MDM / IT | All planning consumers |
| Lifecycle / Lineage | Governed Master | S&OP + Product Planning | MDM / IT | Planning, SAP, Analytics |
| Dealer Visibility | Governed Master / Customer hierarchy | Sales / Planning | MDM / IT | DPW, Rush Order |
| Certification / Audit | Governance application | MDM | IT | All consumers / Audit |

## 15.2 Synchronization Rules

Each approved change carries a transaction/change ID across interfaces.

Every mandatory consumer has status: Pending, Sent, Accepted, Rejected, Reconciled.

Certification is withheld until required consumers are accepted and reconciled.

Retry does not create duplicate records; interfaces must be idempotent.

Failed records are quarantined with clear error code, owner and next action.

Cross-system reconciliation compares business keys, effective dates and governed fields.

Planning platform must never infer an Active status from mere record presence.

# 16. MDM Control Tower, KPIs and Alerts

| KPI | Definition | Target / Interpretation | Primary Persona |
| --- | --- | --- | --- |
| Planning-Ready % | Certified active FERTs / active FERT population | Target agreed by vertical; trend upward | S&OP, MDM |
| Duplicate Candidate Count | High-similarity unresolved candidates | Reduce and prevent new growth | MDM, Engineering |
| Missing Mandatory Attribute % | Missing applicable required fields / required fields | Near zero for active scope | Data Owners |
| Hierarchy Gap Count | Active FERT without valid hierarchy | Zero | Planning, MDM |
| Invalid Combination Count | Open characteristic rule failures | Zero critical | Engineering, Business |
| Inactive Visible Count | Blocked/obsolete FERT visible in planning | Zero | Planning, IT |
| Lineage Gap Count | Ramp-down/replaced FERT without mapping | Zero | Planning, MDM |
| BOM/Routing Gap Count | Active FERT without execution readiness | Zero for executable scope | ME, PPC |
| Sync Failure Count | Rejected or unreconciled interface records | Zero aged beyond SLA | IT, MDM |
| Open MDM Requests | Open by type/status/owner | Capacity and ageing view | MDM Manager |
| Average Approval Time | Elapsed time request to approval | Meet SLA by change type | Governance Board |
| Overdue Action Count | Open tasks beyond SLA | Zero critical overdue | All Owners |

## 16.1 Alert Catalogue

| Alert | Trigger | Severity | Action |
| --- | --- | --- | --- |
| Duplicate Risk | Similarity above threshold | High | Route to MDM review before creation. |
| Planning Readiness Failure | Blocking certification control fails | Critical | Assign owner and hide from planning. |
| Inactive FERT Visible | Status/visibility mismatch | Critical | Block immediately and correct sync. |
| Ramp-Down Without Successor | Ramp-down status with no mapping/retirement | High | Create lifecycle task. |
| BOM/Routing Missing | Active/certified request lacks manufacturing readiness | Critical | Route to ME and hold certification. |
| Hierarchy Missing | No valid family/MPG path | High | Route to Planning/MDM. |
| Sync Failed | Consumer rejects or reconciliation differs | High | Route to IT and hold publish. |
| Characteristic Conflict | Configured combination fails | High | Correct or approve exception. |
| Exception Expiring | Conditional approval nearing expiry | High | Review, fix or renew with approval. |
| Stale Planning Parameter | Lead time/MRP not reviewed within policy period | Medium | Owner review. |

# 17. Security, Audit and Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Role-Based Access | Permissions enforced at service/database layer, not only UI. |
| Segregation of Duties | Requester cannot self-approve controlled requests; technical and business approvals remain distinct. |
| Field-Level Authorization | Users edit only owned data groups; other fields are read-only. |
| Audit Trail | Store request, before/after values, user, role, timestamp, reason, approval and source. |
| Historical Integrity | Effective-dated changes do not rewrite prior planning-cycle context. |
| Availability | Governance search and certified master should be available during planning business hours. |
| Performance | Search/filter response should support operational use across full FERT population; target confirmed in technical design. |
| Scalability | New verticals, attributes and rules configurable without code redesign. |
| Bulk Processing | Validated upload with row-level errors, rollback and duplicate protection. |
| Data Retention | Audit and lineage retained according to VECV policy and statutory needs. |
| Observability | Interface runs, failures, rule execution and approval ageing logged and monitored. |
| Usability | Dense planning-style grids, frozen identifiers, filters, drill-down and export where authorized. |

# 18. Reports, Screens and Functional UI Design

| Screen | Primary Users | Key Content / Actions |
| --- | --- | --- |
| Golden FERT Search | All authorized users | Search code, description, hierarchy, characteristics, status, plant and certification; compare candidates. |
| Request Workbench | Requester / Steward | New, change, mapping, ECN impact, retirement and bulk upload requests. |
| Duplicate Review | MDM / Engineering / Planning | Similarity score, differences, usage, decision and rationale. |
| Hierarchy & Characteristics | Planning / Engineering / MDM | Effective-dated mapping, templates, validity and change history. |
| Lifecycle & Lineage | Planning / MDM | Status timeline, predecessor/successor graph, transition shares and inventory rule. |
| Planning Readiness | MDM / Approvers | Checklist results, evidence, exceptions and certificate. |
| Approval Inbox | All approvers | Assigned tasks, SLA, comments, approve/reject/rework. |
| Audit Checksheet | MDM / Data Owners | Defects by check, FERT, owner, severity and remediation status. |
| Fix Backlog | Stewards / Governance Lead | Priority, impact, effort, dependency, owner, target and closure evidence. |
| MDM Control Tower | Leadership / Owners | KPI cards, trends, heat maps, ageing and drill-down. |
| Integration Monitor | IT / MDM | Run status, record counts, errors, retries and reconciliation. |
| Audit History | Auditor / MDM | Field-level and workflow-level immutable history. |

# 19. Data Migration, Cleansing and Initial Load

Define in-scope active and relevant historical FERT population.

Extract material, hierarchy, characteristics, status, BOM, routing, production version, plant-line, MRP, lead time, sales history and current mapping sheets.

Standardize keys, descriptions, code lists and null values.

Run audit checksheet and quality score.

Create prioritized remediation backlog.

Resolve P1 defects before planning publication.

Load hierarchy, characteristics, lifecycle and lineage into governed tables.

Reconcile against SAP/IDM/BW/DVM and source mapping sheets.

Obtain business sign-off on initial Golden FERT baseline.

Freeze baseline version and start controlled delta governance.

Migration Principle Do not migrate defects blindly. Every migrated relationship or hierarchy must have an owner, source evidence and validation result. Unresolved legacy defects must remain visible in an assigned backlog and cannot silently become certified.

# 20. Testing and UAT Strategy

| Test | Scenario | Expected Result |
| --- | --- | --- |
| T01 | Create new FERT with all valid data | Workflow completes; certified record published. |
| T02 | Attempt duplicate creation | Creation blocked or routed to approved override. |
| T03 | ECN-only change | Same FERT retained; ECN and history stored. |
| T04 | Missing hierarchy | Certification fails and task assigned. |
| T05 | Invalid characteristic combination | Save/approval blocked based on severity. |
| T06 | Ramp-down without successor | Status transition blocked. |
| T07 | One-to-many mapping percentages not 100% | Activation blocked. |
| T08 | Circular lineage | Save blocked. |
| T09 | Inactive FERT in DPW/Rush Order | Material absent or API rejects selection. |
| T10 | Active FERT missing BOM/routing | Execution certification fails. |
| T11 | Sync failure to VECVplan | Publication held; alert and retry available. |
| T12 | Effective-dated hierarchy change | Past cycles retain old mapping; future uses new mapping. |
| T13 | Bulk upload with mixed valid/invalid rows | Valid policy behavior and row-level error report. |
| T14 | Unauthorized field edit | Action denied and logged. |
| T15 | Self-approval attempt | Approval denied. |
| T16 | Conditional exception expiry | Certification revoked or issue reopened. |
| T17 | Retirement with open orders/inventory | Obsolete status blocked pending closure. |
| T18 | Control Tower drill-down | KPI count reconciles to detail records. |
| T19 | Audit history | All before/after values and approvals visible. |
| T20 | Historical forecast transfer | Transferred quantity reconciles to approved mapping. |

# 21. RACI and Service Levels

| Activity | Business / VH | Engineering / PLM | ME | Planning / PPC | MDM | SAP / IT | S&OP Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| New FERT justification | A/R | C | C | C | C | I | C |
| ECN vs New FERT classification | C | A/R | C | C | R | I | C |
| Duplicate review | I | C | I | C | A/R | C | C |
| Technical characteristics | C | A/R | C | I | C | I | I |
| BOM / routing readiness | I | C | A/R | C | C | C | I |
| Hierarchy / family | A/R | C | I | R | R | I | A |
| Planning parameters | C | I | C | A/R | C | C | A |
| Lifecycle / lineage | A/R | C | C | R | R | I | A |
| SAP creation/update | I | I | C | C | C | A/R | I |
| Planning-ready certification | I | C | C | A/R | A/R | C | A |
| Quality dashboard | I | I | I | C | A/R | R | A |
| Retirement | A/R | C | C | R | R | C | A |

## 21.1 Indicative SLA Framework

| Task | Indicative SLA | Escalation |
| --- | --- | --- |
| Initial MDM completeness review | 1 business day | MDM Manager |
| Duplicate / similarity review | 2 business days | MDM + Engineering Lead |
| Engineering approval | 3 business days | Engineering Head |
| ME / BOM / Routing approval | 3 business days | ME Head |
| Planning / PPC approval | 2 business days | S&OP / PPC Lead |
| SAP creation/update after approval | 2 business days | SAP Lead |
| Critical sync failure | 4 business hours | IT Lead + S&OP |
| Critical active-master defect | 1 business day containment | MDM Governance Board |
| P1 remediation closure | As agreed, normally ≤ 2 weeks | S&OP Governance Board |

# 22. Phase Roadmap and Deliverables

| Phase | Scope | Key Deliverables | Business Outcome |
| --- | --- | --- | --- |
| Phase 0 - Solution Design | Define policies, data, workflows, rules and architecture. | FSD, issue-to-solution map, hierarchy, attributes, ECN policy, lifecycle, validations, RACI, audit checksheet, roadmap. | Stakeholder sign-off and build-ready requirements. |
| MVP | Minimum governed visibility and control. | Golden search, request workflow, hierarchy, characteristics, lifecycle, basic lineage, duplicate alert, certification, audit upload, fix backlog. | Prevents obvious master-data defects from entering planning. |
| Phase 1 | Integrated governance and monitoring. | Workflow integration, source/consumer sync, Control Tower, field-level audit, exception management, advanced lineage and forecast transfer. | Governance embedded in S&OP operations. |
| Phase 2 | Advanced intelligence and closed loop. | AI similarity, lineage suggestions, anomaly detection, impact simulation, automated remediation recommendations. | Predictive and proactive data governance. |
| Steady State | Operational stewardship and continuous improvement. | Periodic audits, KPI reviews, rule tuning, ownership reviews and governance board. | Sustained master-data quality. |

# 23. Assumptions, Dependencies and Open Decisions

| ID | Assumption / Decision Required | Owner |
| --- | --- | --- |
| A-01 | IDM/PLM remains source for engineering definition and ECN references. | Engineering / IT |
| A-02 | SAP remains execution source for material, plant, BOM, routing and MRP data. | SAP / IT |
| A-03 | VECV will confirm official hierarchy and mandatory characteristics by vertical. | Business / Planning |
| A-04 | Planning platform consumes only certified records. | UST / IT |
| A-05 | Existing mapping sheets can be provided for baseline migration and validation. | ISO / Planning |
| A-06 | Dealer visibility can be governed using status and hierarchy rules. | Sales / Planning / IT |
| A-07 | Field ownership and approvers will be nominated. | S&OP Lead |
| A-08 | Forecast transfer rules require business sign-off before automation. | Planning / Business |

| ID | Open Decision | Why It Matters |
| --- | --- | --- |
| OI-01 | Final system of record for hierarchy, lifecycle and lineage. | Determines architecture and integration ownership. |
| OI-02 | Official vertical/sub-vertical/planning family master. | Required for hierarchy design. |
| OI-03 | Mandatory, optional, derived and not-applicable characteristics by vertical. | Required for templates and certification. |
| OI-04 | Similarity threshold and blocking policy. | Controls false positives and duplicate prevention. |
| OI-05 | Lifecycle statuses available in SAP versus additional planning statuses. | Defines status mapping and visibility. |
| OI-06 | Forecast transfer approach for each relationship type. | Required for planning continuity. |
| OI-07 | Approval matrix by request type and risk. | Required for workflow configuration. |
| OI-08 | Exception expiry and compensating-control policy. | Prevents permanent bypasses. |
| OI-09 | Initial audit population and source extracts. | Required for Phase 0 demo and backlog. |
| OI-10 | Technical integration pattern and refresh frequency. | Required for Technical Specification. |

# 24. Implementation Acceptance Criteria

Business approves the Golden FERT data standard and hierarchy.

Engineering approves ECN versus New FERT policy and technical templates.

MDM approves validation rules, stewardship and audit requirements.

Planning and PPC approve lifecycle, lineage, visibility and readiness behavior.

IT confirms field sources, interfaces, security and reconciliation design.

UST can convert all MVP requirements into a Technical Specification without unresolved functional ambiguity.

UAT proves inactive/non-certified FERTs are blocked from DPW and Rush Order.

Control totals reconcile between Golden FERT, SAP and VECVplan for the pilot population.

Pilot users sign off the workflow, screens, task ownership and exception process.

Governance board accepts the initial quality score and prioritized remediation backlog.

# 25. Appendices and Templates

## 25.1 New FERT / Change Request Minimum Fields

| Section | Required Inputs |
| --- | --- |
| Business Justification | Why change is required; why current FERT cannot be reused; expected business benefit. |
| Reference / Search | Reference FERT, duplicate search result and candidate decision. |
| Product Identity | Vertical, sub-vertical, family, MPG/model, platform and standard description. |
| Characteristics | Applicable technical and planning characteristics by vertical. |
| ECN Impact | Planning, manufacturing, inventory, sales, service, costing and regulatory impact. |
| Lifecycle | New/replacement/ramp-up/ramp-down/dual-running/retirement and dates. |
| Lineage | Predecessors, successors, relationship, effective dates and allocation percentages. |
| Manufacturing | Plant, line, BOM, routing, production version, cycle time and manufacturability. |
| Planning | MRP, lot size, lead time, procurement, strategy, UoM and safety-stock policy. |
| Commercial | Sales area, dealer visibility, market applicability and pricing group. |
| Governance | Owner, steward, approvers, reason, evidence and target date. |

## 25.2 Fix Backlog Fields

| Field | Description |
| --- | --- |
| Issue ID | Unique remediation item. |
| FERT / Object | Affected material, hierarchy, relationship or interface. |
| Issue Type | Duplicate, missing field, invalid combination, lifecycle, lineage, BOM, routing, sync, etc. |
| Severity / Priority | Business-impact classification. |
| Business Impact | Forecast, indent, MRP, EDD, production, reporting or compliance. |
| Root Cause | Process, data, system, ownership or integration cause. |
| Recommended Fix | Specific corrective action. |
| Owner / Approver | Responsible and accountable roles. |
| Dependency | Data extract, ECN, business decision, system change or approval. |
| Target / Status | Closure date and workflow state. |
| Evidence | Before/after and validation result. |

## 25.3 Glossary

| Term | Meaning |
| --- | --- |
| FERT | Finished-good material / final assembly planning object. |
| IDM / PLM | Integrated/product lifecycle data source for engineering definition. |
| ECN | Engineering Change Notice. |
| EBOM / MBOM | Engineering / Manufacturing Bill of Material. |
| MPG | Model Planning Group. |
| MDM | Master Data Management. |
| Planning-Ready | Certified to be used in S&OP planning. |
| Lineage | Governed relationship between predecessor, successor and reference FERTs. |
| DPW | Demand Planning Workbench. |
| ISO | Central Planning Moderator / planning function. |
| PPC | Production Planning and Control. |
| DVM / BW | Reporting and analytical data platforms. |

ENHANCED OPERATIONAL DESIGN ANNEXES

Annex Transition If FERT master data is not governed, every downstream planning capability becomes weaker. The Golden FERT Master is not an IT-only object; it is a business control point for reliable S&OP, supply feasibility, production execution, rush-order response and management decision-making.

# 26. Issue-to-Solution Traceability Matrix

Purpose This matrix provides direct traceability from every known MDM/FERT issue to the proposed process change, application capability, data requirement, preventive control, detective control, accountable owner, implementation phase and measurable success criterion. It is the principal reference for solution sign-off and backlog creation.

| ID | Issue | Process Solution | Application Capability | Core Data | Preventive Control | Detective Control | Accountable | Phase | Success Measure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MDM-001 | Lineage unavailable | Create governed FERT Relationship object and lineage graph. | Lineage Workbench; predecessor/successor search; effective-date validation; transfer profile. | Old FERT, new FERT, relationship type, dates, transfer %, inventory rule, reason. | Block Ramp-Down without successor/retirement rule. | Monthly lineage-gap report and transition exception alert. | Planning/S&OP + MDM | MVP | 100% replacement/ramp-down FERTs have approved lineage. |
| MDM-002 | Characteristics incomplete/incorrect | Vertical-specific templates with source ownership and conditional mandatory rules. | Characteristic Maintenance screen; controlled lists; bulk validation; completeness score. | Vertical, platform, MPG, fuel, GVW, wheelbase, engine, body, cabin, application, etc. | Block certification when mandatory values are missing or invalid. | Completeness KPI and invalid-value exception queue. | Engineering + Business + MDM | MVP | >=99% active FERTs complete for mandatory planning attributes. |
| MDM-003 | Planning hierarchy absent | Create configurable, versioned product hierarchy and one valid path per effective period. | Hierarchy Designer; mapping workbench; effective-date/version controls. | BU, vertical, sub-vertical, family, MPG, model group, characteristic node, FERT. | Block multiple/orphan mappings. | Hierarchy-gap and conflicting-mapping dashboard. | Demand Planning + MDM | MVP | 100% active planning FERTs mapped to one valid hierarchy path. |
| MDM-004 | Invalid combinations | Create configurable valid-combination rules by vertical/platform. | Rule catalogue; combination validator; controlled exception approval. | Rule dimensions, allowed values, validity dates, severity, approver. | Critical invalid combinations cannot be published. | Conflict count, ageing and repeat-defect report. | Engineering + MDM | MVP/Phase 1 | Zero unapproved critical combinations in planning. |
| MDM-005 | Ramp transition uncontrolled | Maintain time-phased old/new allocation and inventory depletion policy. | Transition Profile screen; period shares; status automation; visibility controls. | Ramp dates, shares, stock rule, open-order rule, forecast transfer method. | Shares reconcile to 100%; no overlapping contradictory profiles. | Transition adherence and old-demand leakage alert. | Planning + Product Management | MVP/Phase 1 | No new demand on blocked predecessor after effective date. |
| MDM-006 | ECN impact not visible | Introduce ECN versus New FERT impact classification and downstream recertification. | Impact Assessment questionnaire; affected-field routing; certification revoke/reissue. | ECN ID, change class, affected BOM/routing/attributes/planning fields, effective date. | Identity-changing ECN cannot bypass New FERT route. | ECNs without planning-impact decision report. | Engineering + MDM | MVP | 100% relevant ECNs classified before release. |
| MDM-007 | Duplicate/near duplicate FERTs | Exact and weighted similarity search before creation plus legacy rationalization workflow. | Similarity results with field differences; decision log; merge/block/lineage actions. | Normalized description, hierarchy, characteristics, BOM signature, plant. | New request cannot proceed without duplicate decision. | Duplicate candidate cluster dashboard. | MDM + Engineering + Planning | MVP/Phase 2 | Reduction in new near-duplicate creation; all high-score candidates reviewed. |
| MDM-008 | Lifecycle weak | Create controlled lifecycle state machine and process-specific visibility behavior. | Lifecycle Management screen; status transitions; date controls; authorization. | Status, effective dates, launch/block/obsolete dates, reason, approvals. | Obsolete/blocked hidden at UI and API. | Inactive-visible and active-without-certification alerts. | Business + Planning + MDM | MVP | Zero obsolete FERTs available for new indent/rush order. |
| MDM-009 | BOM/master mismatch | Reconcile material, BOM, routing and production version readiness. | Manufacturing Readiness tab; source reconciliation; defect assignment. | BOM ID/status/validity, routing, PV, plant, line, manufacturability. | No execution certification without valid BOM/routing/PV. | Active FERT missing manufacturing object report. | ME + SAP | MVP | 100% execution-certified FERTs have valid manufacturing objects. |
| MDM-010 | UoM inconsistency | Govern base/sales/planning/production UoM and conversion factors. | UoM validation and conversion table with effective dates. | UoM codes, numerator/denominator, validity, source owner. | Zero/negative/ambiguous conversions blocked. | Cross-system UoM mismatch report. | MDM + SAP | MVP | No unresolved high-severity UoM mismatch for active FERTs. |
| MDM-011 | MRP parameters missing | Define supply-readiness template by plant and planning strategy. | Planning Parameters tab; conditional rules; bulk completeness. | MRP type, lot size, SS policy, strategy group, rounding, min lot, planning plant. | Supply certification blocked when required parameters missing. | MRP completeness KPI. | PPC/Supply Planning | MVP | >=99% active supply-planned FERTs complete. |
| MDM-012 | Lead time inaccurate | Decompose and govern lead time with periodic validation and outlier detection. | Lead-Time Maintenance; source trace; stale/outlier alerts. | Manufacturing, procurement, transit, quality, total lead time; last review date. | Out-of-range changes require approval. | Stale and variance-to-actual report. | PPC + Manufacturing + Procurement | Phase 1 | Lead-time master reviewed within agreed cadence and variance reduced. |
| MDM-013 | Procurement type errors | Validate procurement and special procurement against plant, BOM and production version. | Conditional procurement rule engine. | Procurement type, special procurement key, source plant/vendor, plant. | Incompatible combinations blocked. | Procurement exception queue. | PPC + Procurement + SAP | MVP | Zero active FERTs with invalid procurement configuration. |
| MDM-014 | Manual uncontrolled changes | Route all governed fields through request, approval, effective dating and audit. | Change Request Workbench; field-level workflow; before/after comparison. | Request ID, field, old/new, reason, requester, approver, dates. | Direct production edits restricted and detected. | Unauthorized/manual change report. | MDM Governance + IT | MVP/Phase 1 | 100% governed changes traceable to approved request. |
| MDM-015 | Excel shadow masters | Register, reconcile and retire uncontrolled spreadsheets; provide governed bulk upload only. | Staging upload with template version, row validation and approval. | File ID, owner, purpose, template version, source, load results. | Planning cannot consume unapproved spreadsheet master. | Shadow-source inventory and reconciliation report. | MDM + IT + Business | MVP | All production master inputs originate from approved systems/processes. |
| MDM-016 | Ownership unclear | Embed data owner, steward, approver and custodian by field group, with SLA and escalation. | Ownership matrix; task inbox; escalation and reassignment. | Object/field group, R/A/C/I, SLA, escalation path, backup. | No request submitted without accountable owner. | Overdue task and owner workload dashboard. | Governance Board | Phase 0/MVP | 100% issue types and data groups have named accountable role. |
| MDM-017 | No quality dashboard | Implement MDM Control Tower with drill-through and remediation workflow. | KPI cards, trend, filters, record list, assignment, closure evidence. | Rule results, severity, owner, dates, source/consumer status. | KPI values reconciled to defect records. | Automated alerts and governance pack. | MDM Lead + S&OP | Phase 1 | Leadership can trace every KPI to actionable records. |

# 27. Detailed Data Model and Business Data Dictionary

Data Model Principle The Golden FERT record is not a duplicate copy of every source-system field. It is a governed semantic layer that stores authoritative keys, planning attributes, lifecycle/lineage objects, certification evidence and synchronization status, while retaining traceability to IDM/PLM and SAP objects.

| Entity | Purpose | Key Fields | Owner/Source | Key Integrity Rule |
| --- | --- | --- | --- | --- |
| FERT_MASTER | One record per enterprise FERT identity. | FERT_ID, SAP_MATERIAL, DESCRIPTION, MATERIAL_TYPE, EXTERNAL_MODEL, REFERENCE_FERT, CURRENT_STATUS | MDM/SAP | No physical deletion after use; status and effective dating control retirement. |
| FERT_HIERARCHY_MAP | Effective-dated planning hierarchy assignment. | FERT_ID, HIERARCHY_VERSION, BU, VERTICAL, SUB_VERTICAL, FAMILY, MPG, MODEL_GROUP, VALID_FROM/TO | Planning/MDM | One valid path per FERT and date. |
| FERT_CHARACTERISTIC | Attribute-value records or governed wide record. | FERT_ID, CHARACTERISTIC_ID, VALUE, UNIT, SOURCE, VALID_FROM/TO, QUALITY_STATUS | Engineering/Business | Mandatory/conditional rule depends on vertical and platform. |
| CHARACTERISTIC_RULE | Allowed value and dependency catalogue. | RULE_ID, DIMENSIONS, CONDITION, ALLOWED_VALUE/RANGE, SEVERITY, VALIDITY | Engineering/MDM | Configurable; no hardcoded business values in UI. |
| FERT_PLANT | Plant-specific execution context. | FERT_ID, PLANT, PLANNING_PLANT, LINE, WORK_CENTER, MANUFACTURABILITY | SAP/ME | At least one valid execution context for execution certification. |
| FERT_BOM_ROUTING | Manufacturing object linkage. | FERT_ID, PLANT, BOM, BOM_STATUS, ROUTING, PRODUCTION_VERSION, VALID_FROM/TO | SAP/ME | Validity overlap and active status checks. |
| FERT_PLANNING_PARAMETER | Plant-level planning configuration. | FERT_ID, PLANT, MRP_TYPE, LOT_SIZE, SAFETY_STOCK_POLICY, STRATEGY, PROCUREMENT_TYPE, LEAD_TIME | PPC/SAP | Conditional completeness by planning strategy. |
| FERT_LIFECYCLE | Status history and future transitions. | FERT_ID, STATUS, EFFECTIVE_FROM/TO, REASON, APPROVAL_ID | Business/MDM | No overlapping status intervals. |
| FERT_RELATIONSHIP | Predecessor-successor and reference relationships. | REL_ID, FROM_FERT, TO_FERT, TYPE, VALID_FROM/TO, TRANSFER_METHOD, INVENTORY_RULE | Planning/MDM | No circular graph; approved relationship types only. |
| FERT_TRANSITION_PROFILE | Time-phased allocation for ramp or dual-run. | REL_ID, PERIOD, OLD_SHARE, NEW_SHARE/CHILD_SHARE, FORECAST_TRANSFER_PCT | Planning | Shares reconcile to 100% per period. |
| FERT_VISIBILITY | Persona/channel/market eligibility. | FERT_ID, PERSONA, DEALER/REGION/VERTICAL SCOPE, ALLOW_INDENT, ALLOW_RUSH, VALIDITY | Sales/Planning | Default deny until approved. |
| MDM_CHANGE_REQUEST | Header for create/change/retire/mapping requests. | REQUEST_ID, TYPE, OBJECT, REQUESTER, REASON, PRIORITY, STATUS, DATES | MDM | Immutable request ID and audit history. |
| MDM_CHANGE_ITEM | Field-level proposed changes. | REQUEST_ID, FIELD, OLD_VALUE, NEW_VALUE, SOURCE, EFFECTIVE_DATE | Field owner | Approval routing based on field group. |
| MDM_APPROVAL_TASK | Workflow approvals. | TASK_ID, REQUEST_ID, ROLE, ASSIGNEE, DECISION, COMMENT, TIMESTAMP, SLA | Workflow | Segregation of duties and no silent approval. |
| MDM_VALIDATION_RESULT | Rule execution results. | RUN_ID, FERT_ID/REQUEST_ID, RULE_ID, RESULT, SEVERITY, MESSAGE, EVIDENCE | System | Retained for certification and audit. |
| MDM_CERTIFICATE | Planning/execution certification record. | CERT_ID, FERT_ID, VERSION, TYPE, STATUS, ISSUED/EXPIRY, EXCEPTION_ID | MDM | Revoked automatically after material governed change. |
| MDM_SYNC_STATUS | Publication status by consumer. | OBJECT_ID, SYSTEM, MESSAGE_ID, STATUS, SOURCE_TS, TARGET_TS, ERROR | IT/Integration | Mandatory consumers must succeed before full certification. |
| MDM_EXCEPTION | Approved temporary deviation. | EXCEPTION_ID, RULE_ID, OBJECT, RATIONALE, OWNER, APPROVER, EXPIRY, CONTROL | Governance Board | Expiry mandatory; auto-reopen on expiry. |
| MDM_REMEDIATION_ITEM | Defect/fix backlog. | ISSUE_ID, FERT, RULE, SEVERITY, IMPACT, OWNER, TARGET, STATUS, EVIDENCE | MDM/Data Owner | Closure requires validation rerun and evidence. |

# 28. Workflow State Machines and Decision Logic

Workflow Principle Workflow status is separate from FERT lifecycle status. A request can be Under Approval while the existing FERT remains Active. The new or changed master record becomes effective only after approvals, publication, reconciliation and certification.

| Request State | Entry Condition | Permitted Actions | Exit Condition |
| --- | --- | --- | --- |
| Draft | Requester creates request. | Edit, attach evidence, run pre-check, delete if unused. | Submit with mandatory fields complete. |
| Submitted | Mandatory request data present. | System validation and routing. | Validation Pass or Returned. |
| Returned for Correction | Validation or reviewer asks for changes. | Requester edits and resubmits. | Resubmitted. |
| Duplicate Review | Similarity threshold exceeded. | Reuse, ECN, new FERT with justification, cancel. | MDM decision recorded. |
| Technical Review | Engineering/ME checks required. | Approve/reject/request correction. | All required technical tasks complete. |
| Planning Review | Hierarchy, lifecycle, lineage, parameters checked. | Approve/reject/request correction. | Planning tasks complete. |
| MDM Review | Standards, ownership and governance verified. | Approve/reject/exception route. | MDM approval. |
| Approved for Publication | All approvals complete. | Publish to source/execution systems. | Source update success/failure. |
| Publication Failed | Source or interface failed. | Retry, correct, escalate. | Successful publication. |
| Synchronization Pending | Source update successful. | Monitor consumer acknowledgements. | Mandatory consumers complete. |
| Certification Pending | Data published; validations rerun. | Issue certificate or fail. | Certified/Conditionally Certified/Failed. |
| Completed | Certificate issued and request effective. | View/audit only. | Reopened only through new request. |
| Rejected/Cancelled | Request declined or withdrawn. | View/audit; clone to revised request. | Terminal. |

| Decision Gate | Question | YES Route | NO Route | Mandatory Evidence |
| --- | --- | --- | --- | --- |
| DG-01 Product Identity | Does planning, inventory, commercial, regulatory, costing, service or non-interchangeability require separate identity? | New FERT | Existing FERT + ECN | Impact assessment and approver. |
| DG-02 Duplicate | Does an exact or high-similarity candidate exist? | Reuse/revision or justified exception | Continue new FERT route | Candidate comparison and MDM decision. |
| DG-03 Manufacturing Ready | Are plant, BOM, routing, PV and line valid for intended dates? | Execution certification can proceed | Remain planning-only or fail | SAP object references. |
| DG-04 Lifecycle | Is predecessor affected or old stock/open orders present? | Create transition/retirement controls | Direct activation possible | Inventory, order and lineage review. |
| DG-05 Planning Ready | Are hierarchy, characteristics, UoM and planning parameters complete? | Publish to planning | Block certification | Validation run. |
| DG-06 Sync Ready | Have mandatory consumers acknowledged identical version? | Issue certificate | Hold and alert | Reconciliation evidence. |

# 29. Screen-Level Functional Design

| Screen | Primary Persona | Core Content | Functional Rules |
| --- | --- | --- | --- |
| MDM Landing Dashboard | All authorized users | KPI cards, my tasks, overdue approvals, recent changes, critical exceptions, search. | Role-filtered workload; no editing from dashboard; drill-through to record. |
| Golden FERT 360 View | All authorized roles | Identity, hierarchy, characteristics, lifecycle, lineage, plant, BOM/routing, planning, visibility, audit, sync. | Read-only consolidated view; source badge and last refresh per field group. |
| FERT Search & Compare | Requester/MDM/Planning | Code/description/attribute search, candidate score, side-by-side differences, BOM signature. | Search before create; export comparison; decision recorded. |
| New/Change/Retire Request | Requester | Request type, justification, reference FERT, attachments, effective date, priority. | Dynamic sections by request type; autosave; validation summary. |
| ECN Impact Assessment | Engineering/MDM | Impact questions for identity, BOM, routing, planning, inventory, regulatory, commercial, service. | Calculated recommendation; authorized override with reason. |
| Hierarchy Mapping Workbench | Planning/MDM | Tree navigation, effective-dated assignment, bulk map, conflict display. | One valid path; history preserved; orphan list. |
| Characteristic Maintenance | Engineering/Business/MDM | Vertical template, controlled fields, source and validity, rule messages. | Field-level authorization; conditional mandatory fields. |
| Lifecycle & Lineage Workbench | Planning/Business/MDM | Status timeline, predecessor/successor graph, transition profile, stock/order summary. | Circular/overlap prevention; simulation of visibility and demand transfer. |
| Manufacturing Readiness | ME/PPC/SAP | Plant, line, BOM, routing, PV, cycle time, manufacturability, planning parameters. | Source references read from SAP; exceptions assigned to owners. |
| Approval Inbox | Approvers | Task list, due date, request summary, field changes, validation results, approve/reject/return. | Mandatory comment for rejection/override; delegation captured. |
| Planning-Ready Certification | MDM/Planning | Checklist, failed controls, exceptions, sync status, certificate action. | No manual bypass of critical rules; certificate versioned. |
| Bulk Upload & Validation | MDM Steward | Template selection, file upload, preview, row errors, accepted/rejected totals. | No direct production write; approved staging and row-level atomic processing. |
| MDM Control Tower | Governance/Leadership | Quality KPIs, trend, severity, vertical/plant filters, owner ageing, drill-down. | Every KPI reconciles to defect list; export governance pack. |
| Remediation Backlog | Data owners/MDM | Issue, impact, owner, target, dependency, status, evidence, rerun. | Cannot close until validation passes or approved exception exists. |
| Integration Monitor | IT/MDM | System, message, source/target version, latency, error, retry status. | Retry and escalation controls; reconciliation view. |
| Audit History | Auditor/authorized users | Before/after values, request, user, role, timestamps, approval, source and consumer events. | Immutable chronological record; filters and export. |

# 30. Detailed Integration and Reconciliation Specification

| Interface | Direction | Trigger/Frequency | Payload | Control and Failure Handling |
| --- | --- | --- | --- | --- |
| IDM/PLM to Governance | Inbound | Event or scheduled extract | Product identity, technical characteristics, ECN, EBOM references. | Schema/mandatory validation; quarantine invalid records; retain source ID/version. |
| Governance to IDM/PLM | Outbound/feedback | Approved planning classification or issue | Planning family, lineage decision, validation exception, certification status as agreed. | No technical overwrite unless field ownership permits; feedback acknowledgement. |
| Governance/SAP Create-Change | Bi-directional | Approved request | Material, plant, classification, status, planning parameters, object references. | Transactional response; request remains Publication Failed until corrected. |
| SAP BOM/Routing/PV | Inbound | Daily/event | BOM/routing/PV status and validity. | Reconcile active FERT to valid objects; revoke execution certificate on critical break. |
| SAP Inventory/Open Orders | Inbound | Daily or near real time for retirement | FG stock, WIP/open orders/backlog. | Used for retirement and ramp controls; timestamp displayed. |
| Governance to BW/DVM | Outbound | After approved publish | Golden keys, hierarchy, characteristics, lifecycle, lineage, certificate. | Version and record-count reconciliation. |
| Governance to VECVplan DPW | Outbound/API | After certification; daily delta | Certified active FERTs, hierarchy, segment, visibility, lineage flags. | API filters uncertified/blocked records; consumer acknowledgement required. |
| Governance to Rush Order | Outbound/API | Real time/daily delta | Active/certified/visible FERTs and status. | Same eligibility rule as DPW; invalid selection blocked server-side. |
| Governance to Pipeline/Analytics | Outbound | Daily | FERT/family mapping and characteristics. | Unmapped pipeline references become exceptions. |
| Supply Planning Consumption | Outbound | After execution certification | FERT-plant-line, BOM/routing/PV, parameters, lifecycle. | Hold execution use when manufacturing certificate revoked. |
| Identity/User Master | Inbound | Daily/event | Users, roles, org scope, delegation. | Database-level authorization; inactive user access revoked. |
| Notification Service | Outbound | Workflow/event | Task, approval, rejection, expiry, SLA breach, sync failure. | Retry delivery; in-app notification remains authoritative. |

Each outbound object carries Golden Record Version, Effective Date, Source Timestamp and Certification Status.

Delta publication must be idempotent: replaying the same message cannot create duplicate mappings or requests.

Reconciliation checks include record count, key completeness, version parity, status parity and critical field checksum.

Failed mandatory synchronization prevents final certification; non-mandatory analytical consumers may generate warning based on agreed policy.

Consumer systems must not independently change governed hierarchy, lifecycle or lineage fields; such changes are detected during reconciliation.

# 31. Control Framework, KPIs and Measurement Definitions

| KPI | Definition | Target | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Planning-Ready % | Certified active planning FERTs / active FERTs in scope x 100 | >=98% MVP, target >=99.5% | Daily | MDM/S&OP |
| Execution-Ready % | Execution-certified active FERTs / active execution FERTs x 100 | >=98% | Daily | ME/PPC |
| Mandatory Attribute Completeness | Populated required fields / required field instances x 100 | >=99% | Daily | Data Owners |
| Hierarchy Coverage | Active FERTs with one valid hierarchy path / active FERTs x 100 | 100% | Daily | Planning/MDM |
| Invalid Combination Count | Open unapproved critical/high combination defects | 0 critical | Daily | Engineering/MDM |
| Duplicate Candidate Backlog | Unreviewed candidates above threshold | Age <10 business days | Weekly | MDM |
| Lineage Coverage | Replacement/ramp-down FERTs with approved lineage / such FERTs x 100 | 100% | Daily | Planning |
| Inactive Visible Count | Blocked/obsolete FERTs visible for new planning | 0 | Near real time | MDM/IT |
| Manufacturing Object Gap | Active FERTs missing valid BOM/routing/PV | 0 for execution-certified | Daily | ME |
| Planning Parameter Gap | Active supply FERTs missing required parameters | <1%, no critical | Daily | PPC |
| Sync Success Rate | Successful mandatory publications / total mandatory publications x 100 | >=99.5% | Daily | IT |
| Average Approval Cycle Time | Average completed request duration by type | Within SLA by request type | Weekly | Governance Lead |
| Overdue Task % | Overdue open workflow tasks / open tasks x 100 | <5% | Daily | Function Owners |
| Exception Expiry Compliance | Expired exceptions closed/reapproved before expiry / expiring exceptions | 100% | Weekly | Governance Board |
| Repeat Defect Rate | Defects recurring within 90 days / closed defects | Downward trend | Monthly | MDM |
| Unauthorized Change Count | Governed field changes without approved request | 0 | Daily | IT/MDM |

# 32. Detailed Testing, UAT and Acceptance Scenarios

| ID | Scenario | Test Action | Expected Result | Severity |
| --- | --- | --- | --- | --- |
| T-001 | Exact duplicate creation | Submit same identity as existing FERT. | System blocks and directs to existing record/ECN. | Critical |
| T-002 | High similarity but valid new SKU | Submit similar FERT with separate commercial/regulatory identity. | MDM can approve true new FERT with justification and audit. | High |
| T-003 | ECN-only supplier substitution | Change interchangeable component. | Same FERT retained; ECN route; certification impact limited to relevant controls. | Critical |
| T-004 | New powertrain | Change Diesel to EV. | New FERT route mandatory; predecessor mapping required where replacement. | Critical |
| T-005 | Missing Bus AC attribute | Submit Bus FERT without AC/Non-AC where mandatory. | Planning certification blocked. | Critical |
| T-006 | Invalid platform-engine combination | Select unsupported engine. | Save/publish blocked or controlled exception per rule. | Critical |
| T-007 | Conflicting hierarchy mapping | Create two active family paths for same date. | Second mapping blocked. | Critical |
| T-008 | One-to-many transition | Split old FERT into three successors at 40/35/25. | Profile accepted and reconciles to 100%. | High |
| T-009 | Invalid transfer shares | Set successors to 110%. | Activation blocked with row-level error. | Critical |
| T-010 | Circular lineage | Map A->B and B->A. | Relationship blocked. | Critical |
| T-011 | Ramp-down without successor | Set Ramp-Down and no retirement rule. | Status transition blocked. | High |
| T-012 | Old FERT with stock/open orders | Attempt Obsolete. | Retirement held; Blocked for New Demand/Ramp-Down recommended. | High |
| T-013 | Inactive FERT in DPW | Consumer receives obsolete FERT. | API/UI blocks; sync exception raised. | Critical |
| T-014 | Rush order invalid material | User enters blocked FERT via direct URL/API. | Server rejects selection. | Critical |
| T-015 | Missing BOM for execution | Planning data complete but BOM absent. | Planning-only certificate possible if policy allows; execution certificate blocked. | Critical |
| T-016 | UoM zero conversion | Upload conversion denominator zero. | Row rejected; no target update. | Critical |
| T-017 | Manual unauthorized SAP change | Governed field changed outside request. | Reconciliation detects and creates critical exception. | Critical |
| T-018 | Bulk upload mixed rows | Upload valid and invalid hierarchy rows. | Valid rows staged/processed per atomic policy; invalid rows returned with exact errors. | High |
| T-019 | Approval segregation | Requester attempts self-approval. | Action denied. | Critical |
| T-020 | Exception expiry | Temporary exception expires. | Certification revoked/defect reopened and alerts sent. | High |
| T-021 | Consumer sync failure | SAP success, VECVplan failure. | Final planning certification held; retry/escalation shown. | Critical |
| T-022 | Effective-dated change | Future family mapping approved. | Current reports unchanged until effective date; future cycles use new mapping. | High |
| T-023 | Audit reconstruction | Auditor requests complete change history. | System shows request, field before/after, approvals, publication and sync evidence. | High |
| T-024 | Dashboard reconciliation | KPI says 12 hierarchy gaps. | Drill-through returns exactly 12 qualifying records. | High |

# 33. Governance Cadence and Operating Procedures

| Cadence | Forum / Activity | Inputs | Decisions / Outputs | Participants |
| --- | --- | --- | --- | --- |
| Daily | Exception triage | Critical validation, inactive visibility, sync failures, overdue tasks. | Assign owner, priority and same-day containment. | MDM Steward, IT, Planning, affected owner. |
| Weekly | MDM operational review | KPI trend, backlog ageing, approvals, duplicate candidates. | Escalations, target dates, rule tuning requests. | MDM Lead, Data Owners, Planning, SAP/IT. |
| Monthly | S&OP master-data readiness review | Planning-ready %, lifecycle/lineage risks, active defects affecting next cycle. | Go/no-go, temporary exceptions, remediation priorities. | S&OP Lead, VHs, MDM, PPC, Engineering. |
| Quarterly | Governance policy board | Rule changes, hierarchy revisions, exception patterns, ownership. | Approve standards, policy and roadmap changes. | Business, Engineering, MDM, IT governance. |
| Semi-annual | FERT rationalization review | No-demand FERTs, duplicates, stock ageing, obsolete candidates. | Merge/block/retire decisions and transition plans. | Product, Planning, MDM, Sales, Finance, ME. |
| Annual | Data standard recertification | Characteristic library, hierarchy, SLAs, system landscape. | Reapproved data dictionary and control framework. | Governance Board. |

# 34. Implementation Work Packages and Deliverable Breakdown

| WP | Work Package | Scope | Primary Deliverable | Phase |
| --- | --- | --- | --- | --- |
| WP1 | Policy and Operating Model | Confirm scope, roles, ECN/new-FERT policy, lifecycle states, exception policy. | Approved policy pack and RACI. | Phase 0 |
| WP2 | Data Standard and Dictionary | Field catalogue, ownership, allowed values, vertical templates, hierarchy. | Signed data dictionary and characteristic rulebook. | Phase 0 |
| WP3 | Current Data Profiling | Extract active FERTs; run audit checks; establish baseline. | Audit report, quality baseline and fix backlog. | Phase 0/MVP |
| WP4 | Golden Record Repository | Build entities, history, effective dating, APIs and search. | Golden FERT database and 360 view. | MVP |
| WP5 | Workflow and Approvals | Create/change/retire/mapping request workflow, inbox, SLAs. | Operational governance workflow. | MVP |
| WP6 | Validation Engine | Mandatory, combination, hierarchy, lifecycle, UoM, planning and manufacturing rules. | Configurable validation catalogue. | MVP/Phase 1 |
| WP7 | Lineage and Lifecycle | Relationship model, transition profile, status/visibility control. | Lifecycle and lineage workbench. | MVP |
| WP8 | Planning-Ready Certification | Checklist, certificates, exceptions, revoke/reissue. | Certification service and publication gate. | MVP/Phase 1 |
| WP9 | Integration | IDM, SAP, BW/DVM, VECVplan and notification interfaces. | Reconciled source-to-consumer integration. | Phase 1 |
| WP10 | Control Tower | KPI store, dashboards, drill-through, remediation backlog. | MDM Control Tower. | Phase 1 |
| WP11 | Legacy Remediation | Hierarchy, status, lineage, duplicate and readiness cleanup. | Prioritized cleansed active population. | MVP onward |
| WP12 | Advanced Intelligence | AI similarity, lineage recommendations, anomaly detection, transfer simulation. | Proactive MDM intelligence. | Phase 2 |

# 35. Final Solution Acceptance and Sign-off Checklist

| Area | Sign-off Criterion | Owner | Status |
| --- | --- | --- | --- |
| Business Policy | New FERT versus ECN decision rules approved by Business and Engineering. | To be confirmed | Pending |
| Hierarchy | Official vertical/sub-vertical/family/MPG hierarchy and ownership approved. | To be confirmed | Pending |
| Characteristics | Mandatory/optional/conditional characteristic templates approved by vertical. | To be confirmed | Pending |
| Lifecycle | Statuses, transitions and visibility behavior approved. | To be confirmed | Pending |
| Lineage | Relationship types, transfer method and transition scenarios approved. | To be confirmed | Pending |
| Data Ownership | System of record, data owner, steward and approver defined for each field group. | To be confirmed | Pending |
| Workflow | Create/change/retire/mapping workflows and SLA approved. | To be confirmed | Pending |
| Validation | Critical/high rules, exception authority and blocking behavior approved. | To be confirmed | Pending |
| Certification | Planning-ready and execution-ready checklists approved. | To be confirmed | Pending |
| Integration | Interface direction, frequency, payload, reconciliation and failure ownership approved. | To be confirmed | Pending |
| Security | Role, organizational scope, segregation and audit requirements approved. | To be confirmed | Pending |
| Control Tower | KPI definitions, targets, drill-through and governance cadence approved. | To be confirmed | Pending |
| Migration | Initial population, cleansing, cutover and legacy Excel retirement plan approved. | To be confirmed | Pending |
| Testing | UAT scenarios and exit criteria accepted by Business and IT. | To be confirmed | Pending |
| Roadmap | MVP, Phase 1 and Phase 2 scope boundaries and dependencies approved. | To be confirmed | Pending |

Final Design Statement The proposed MDM & FERT Governance solution creates a controlled bridge between engineering product definition, SAP execution master data and S&OP planning consumption. It does not replace IDM or SAP ownership. It ensures that only the correct, complete, approved, synchronized and lifecycle-valid FERT identity is allowed to influence VECV demand, supply, rush-order and S&OP decisions.

Table  1 
Problem Statement.